PROJECTSWP - RESTAURANT MANAGEMENT SYSTEM (RMS)

Software Design Specification

Version 2.1 - ProjectSWP Repository-Synchronized Baseline

Course: SWP391 - Application Development Project

Class: SE20A11 | Group: 01

Technology: Java 21, Spring Boot, React, SQL Server

- Da Nang, 29 July 2026 -

# Document Control

This Software Design Specification defines the implementable architecture, class responsibilities, method contracts, sequence designs, data model, SQL access, security controls, transaction boundaries and traceability for the full-semester Restaurant Management System. It is aligned with the 90-item Project Tracking baseline and the extended RDS. A target design is not treated as implemented until Project Tracking, code, tests and evidence are synchronized.

## Project Team

| Student ID | Member | Role / Responsibility |
| --- | --- | --- |
| DE191019 | Phan Nguyen | Leader / Integration |
| DE190425 | Pham Van Quyet | Backend & Security Lead |
| DE190986 | Nguyen Tien Loc | Order & Kitchen Development |
| DE190096 | Nguyen Duc Thuong | Frontend Lead |
| DE180571 | Tran Thanh Gia Huy | Reservation / Quality & Analytics |

## Record of Changes

| Version | Date | A/M/D | In Charge | Change Description |
| --- | --- | --- | --- | --- |
| V1.0 | 13/07/2026 | A | Project Team | Initial SDS baseline based on the official template. |
| V2.0 | 13/07/2026 | A/M | Project Team | Detailed semester-wide SDS: package/deployment design, 22 target table specifications, 14 module class and sequence designs, representative API/SQL contracts, 90 work-item design sheets, security/test/traceability appendices. |
| V2.1 | 29/07/2026 | M | ProjectSWP Team | ProjectSWP repository-synchronized copy: corrected 22-table count; refreshed 90 Work ID statuses; updated JWT/security, PayOS, feedback, dashboard and migration baselines; clarified Planned/Experimental scope. |

## Baseline Rules

Current classes are named from the audited repository. Target classes are explicitly labelled Target; they describe the design required to close Code Audit gaps.

Project Tracking is the source of truth for owner, iteration, status and evidence ID. This SDS is the design-side source of truth for responsibilities and implementation approach.

A work item can be specified here while still Doing or Not Started. Status is not upgraded by documentation alone.

All protected resources use backend identity and role/ownership checks; frontend local storage or route guards are not security boundaries.

Database changes must be represented by versioned migrations and verified on a clean SQL Server database before Final Evaluation.

# Table of Contents

Right-click and update field in Microsoft Word

Automatic TOC field: update this field in Microsoft Word before final submission. The structured contents overview below remains visible in renderers that do not materialize Word fields.

| Section | Contents |
| --- | --- |
| I. Overview | Design goals, layered architecture, packages, naming, deployment, current-vs-target baseline. |
| II. Database Design | Two ERDs, 22 target table specifications, keys, constraints, indexes, locking and migration order. |
| III. Detailed Code Designs by Module | 14 modules with class diagrams, class/method specifications, sequence diagrams, API contracts, database access and SQL. |
| IV. Cross-cutting Technical Designs | Standard API response, authorization matrix, state machines, STRIDE controls, logging and test strategy. |
| V. Detailed Design Sheets | 90 auditable work-item design contracts linked to owner, status, SRS/SDS and evidence IDs. |
| VI. Appendices and Final Traceability | Full traceability, endpoint/class catalogues, gap checklist, Definition of Done and glossary. |

## Module Design Index

| No. | Module | Work IDs |
| --- | --- | --- |
| 1 | Authentication, Credential Lifecycle and JWT Security | AUTH-01 - AUTH-14 |
| 2 | User Profile and Administrative Account Management | USER-01 - USER-04 |
| 3 | Category and Food Menu Management | MENU-01 - MENU-07 |
| 4 | Restaurant Table Master Data and Operational State | TABLE-01 - TABLE-06 |
| 5 | Reservation Availability, Booking and Front-desk Workflow | RES-01 - RES-12 |
| 6 | API Contract, Error Handling, Validation and Database Migration | SYS-01 - SYS-02 |
| 7 | Cart, Checkout, Order Snapshot and Customer History | CART-01 - ORDER-07 |
| 8 | Counter Orders, Staff Workspaces and Table Assignment | ORDER-08 - STAFF-04 |
| 9 | Kitchen Queue, Item State Machine and History | KITCHEN-01 - KITCHEN-04 |
| 10 | Coupon Administration, Validation and Atomic Usage | COUPON-01 - COUPON-05 |
| 11 | Payment Processing, Idempotency and Immutable Invoice | PAY-01 - INV-03 |
| 12 | Customer Feedback Persistence and Moderation | FB-01 - FB-04 |
| 13 | Dashboard KPI and Operational Reports | RPT-01 - RPT-04 |
| 14 | AI Analytics and Customer Chatbot Adapter | AI-01 - AI-02 |

# I. Overview

## 1. Design Goals and Scope

ProjectSWP follows a layered modular monolith for the course release. It separates React presentation, REST controllers, DTO validation, domain/application services, repositories, JPA entities and external adapters. The approach supports traceable delivery by a five-member team while preserving transaction and security boundaries.

| Quality Goal | Design Response | Verification |
| --- | --- | --- |
| Traceability | Every design section references feature/work IDs, owner/status and test/evidence IDs. | Project Tracking + RDS + SDS + Issues Report cross-check. |
| Security | Backend role/ownership checks, BCrypt, implemented JWT filter, standard 401/403, redacted logs. | Unit/integration role matrix and negative access tests. |
| Data integrity | Database constraints, BigDecimal/DECIMAL, snapshots, state machines, locking and transactions. | Clean migration, concurrency and rollback tests. |
| Maintainability | Layer separation, domain services, centralized API client and stable DTO contracts. | Code review against package/naming rules. |
| Audit honesty | Current vs Target design state is visible; incomplete gaps remain Partial, Planned or Experimental. | Final Code Audit evidence matrix. |

## 2. System Architecture

Figure 1. Layered runtime architecture

### 2.1 Architectural Responsibilities

| Layer | Primary Responsibilities | Must Not Do |
| --- | --- | --- |
| React UI | Input feedback, view state, role navigation, accessibility, API invocation. | Calculate authoritative prices, discounts, permissions or payment success. |
| Security Filters | Authenticate token, create principal, enforce entry point/access denied behavior. | Execute business mutations or expose token details. |
| Controllers | Validate request shape, HTTP mapping, invoke one use-case service. | Contain long transaction/business logic or direct EntityManager queries. |
| Services | Business rules, ownership, calculations, state transitions, transactions, adapters. | Return JPA entities directly to untrusted clients. |
| Repositories | Persistence queries, projections, locking and aggregates. | Encode UI behavior or external-provider logic. |
| Database | Final integrity through PK/FK/UK/CHECK/index/version constraints. | Depend on client validation for correctness. |

## 3. Code Package Design

Figure 2. Backend and frontend package dependencies

| No. | Package / Layer | Design Description |
| --- | --- | --- |
| 01 | config | Spring beans for security, CORS, JSON, initialization, persistence and application-level configuration. |
| 02 | security | Implemented JWT provider/filter, session and domain authorization services, principal loading, 401/403 handling and endpoint authorization policy; maintain tests as the contract evolves. |
| 03 | controller | REST entry points. Controllers validate DTO shape, invoke services and map results to stable HTTP contracts. |
| 04 | dto.request | Inbound request models with validation annotations and no persistence behavior. |
| 05 | dto.response | Outbound role-safe response models. Password hashes, raw tokens and internal audit fields are excluded. |
| 06 | service.interfaces | Stable business-service contracts grouped by domain. |
| 07 | service.impl | Transactional use-case orchestration, calculations, state transitions, ownership checks and provider integration. |
| 08 | repository | Spring Data JPA access and explicit queries for locking, projections, search and aggregate reporting. |
| 09 | entity | JPA aggregate/entity mappings, relationships, constraints and audit/version fields. |
| 10 | enums | Controlled status and type values used by state machines and persistence. |
| 11 | exception | Domain exceptions and global exception-to-API mapping. |
| 12 | mapper | Target explicit entity/DTO mapping when a module becomes too complex for local mapping. |
| 13 | integration | Email, AI and payment provider adapters isolated behind interfaces. |
| 14 | db/migration | Reviewed manual SQL migrations are current evidence. Ordered Flyway migrations, indexes, constraints and reproducible seed data remain a target until the dependency and clean-start test are present. |
| 15 | frontend/components | Reusable route guards, widgets, modals and navigation components. |
| 16 | frontend/context | Authentication, cart, profile and feedback state containers. |
| 17 | frontend/layouts | Role-specific shell/navigation for Admin, Staff, Kitchen Staff and Customer. |
| 18 | frontend/pages | Route-level UI screens for business workflows. |
| 19 | frontend/services | Central Axios instance and domain API clients; no direct scattered network calls in pages. |

### 3.1 Naming and Coding Conventions

Java packages use lowercase dot-separated names; classes/interfaces use PascalCase; methods/variables use lowerCamelCase; constants use UPPER_SNAKE_CASE.

REST resources use plural lowercase nouns. Actions that are not pure CRUD use explicit sub-resources such as /status, /check-in, /process or /moderation.

Entities use singular PascalCase and explicit table/column mapping. Target order table name is restaurant_orders to avoid ambiguous/reserved naming.

Request/response DTOs are suffix-named Request/Response; no password hash, raw refresh token, provider secret or unrestricted entity graph is serialized.

Money is BigDecimal in Java and DECIMAL(19,2) in SQL Server. Persistent timestamps use a documented UTC standard and local display conversion.

Methods remain cohesive and small enough to test; comments explain non-obvious decisions rather than repeat code.

## 4. Deployment and Runtime Design

Figure 3. Deployment context

| Runtime Component | Configuration | Failure / Recovery Design |
| --- | --- | --- |
| React Client | Environment-specific API base URL; centralized Axios interceptors. | 401 initiates controlled session handling; network failures preserve form state and show retry. |
| Spring Boot API | Java 21, Spring Boot 3.5, stateless REST, environment variables for secrets. | Health/startup checks; typed 5xx/503 response with correlation ID. |
| SQL Server | Encrypted JDBC, migration-managed schema, least-privilege account. | Transaction rollback; backup/restore and clean migration evidence. |
| Email Provider | SMTP credentials outside source; timeout and generic user response. | No account enumeration; resend limits; provider failure logged safely. |
| AI/Payment Adapter | Interface-based provider isolation and bounded timeout. | Safe fallback/idempotent retry; no uncontrolled mutation. |

## 5. Current Repository vs Target Final Design

| Area | Audited Current Baseline | Target Final Design / Gap |
| --- | --- | --- |
| Authentication | BCrypt credential verification, signed JWT access tokens, refresh-token rotation, authentication filter and session controls are implemented. | Retain negative security tests, expiry/revocation evidence and secret-management verification. |
| Authorization | Backend role and ownership authorization, deny rules and standardized API error handling are implemented in the audited release baseline. | Complete endpoint-by-endpoint negative access evidence and keep the matrix synchronized with code. |
| Core domains | Category, Food, Table, Reservation, Order and Kitchen controller/service/repository/entity layers exist. | Continue validation, concurrency, transaction and evidence hardening without rewriting working scope unnecessarily. |
| Coupon/Payment/Invoice/Feedback | Payment/PayOS webhook and feedback persistence are implemented; coupon and invoice backend domains are not complete. | Treat coupon and invoice as Planned; finish frontend-to-backend feedback/payment integration evidence. |
| Reports | Dashboard summary and repository-backed operational metrics are implemented; some frontend analytics/AI views remain experimental. | Reconcile report totals against SQL and remove remaining mock/static data from release paths. |
| Schema management | Reviewed manual SQL migration resources exist; Flyway is not an installed runtime dependency in the audited baseline. | Adopt ordered Flyway migrations only when dependency, scripts and clean-database verification are complete. |

# II. Database Design

## 1. Database Architecture and Conventions

The target database is Microsoft SQL Server. The schema preserves historical snapshots for orders, invoices and reservation pre-orders; applies relational constraints to current master/reference data; and uses version fields or locking queries for concurrency-sensitive operations.

Figure 4. Identity, menu, table and reservation ERD

Figure 5. Order, payment, operations and analytics ERD

### 1.1 Cross-table Integrity Rules

One successful order can have many payment attempts but at most one successful invoice; invoices.order_id and invoices.payment_id are unique.

Order and invoice line information is snapshot data. Food changes must not rewrite historical financial records.

A reservation/table overlap is rejected for active reservation statuses; the check and insert share a concurrency-safe transaction.

One feedback record is permitted per eligible completed order, enforced by a unique database constraint.

Coupon used_count and coupon_usages insertion are atomic with order creation.

Soft deactivation is preferred when historical references exist; destructive cascade is restricted to owned transient children such as cart items.

### 1.2 Index and Locking Strategy

| Domain | Indexes | Concurrency Strategy |
| --- | --- | --- |
| Identity | UK lower-normalized email/username; role/status indexes. | Refresh rotation in transaction; token hash uniqueness. |
| Reservation | table/date/time/status composite index; customer/date index. | UPDLOCK/HOLDLOCK or tested pessimistic query for overlap; version on update. |
| Order/Kitchen | order_code UK; user/date; status/date; item kitchen_status. | Optimistic version on order and item state; aggregate transition validation. |
| Coupon | code UK; active/valid window; usage user/coupon. | Lock coupon row/version before increment and usage insert. |
| Payment/Invoice | transaction_reference UK; status/paid_at; invoice order UK. | Idempotency key + order/payment version + one transaction. |
| Reporting | paid_at/status, created_at/status and relevant FK indexes. | Read-only projections; bounded date ranges and pagination. |

## 2.1 Table: roles

Defines assignable authorization roles.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| role_id | BIGINT | PK, identity | N | Role identifier. |
| role_name | VARCHAR(30) | UK | N | ADMIN, STAFF, KITCHEN_STAFF, CUSTOMER. |
| description | NVARCHAR(255) | - | Y | Human-readable description. |
| is_active | BIT | IDX | N | Controls whether role can be assigned. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | role_id |
| Foreign Keys | None. |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('roles') ORDER BY c.column_id;

## 2.2 Table: users

Stores user identities, profile and account status.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| user_id | BIGINT | PK, identity | N | User identifier. |
| role_id | BIGINT | FK roles | N | Assigned role. |
| username | NVARCHAR(100) | UK | N | Normalized display/login name if used. |
| email | VARCHAR(255) | UK | N | Case-insensitive normalized email. |
| password_hash | VARCHAR(255) | - | N | BCrypt hash only. |
| phone | VARCHAR(30) | IDX | Y | Contact phone. |
| full_name | NVARCHAR(150) | - | Y | Profile name. |
| is_active | BIT | IDX | N | Account access status. |
| created_at | DATETIME2(6) | IDX | N | Creation time. |
| updated_at | DATETIME2(6) | - | Y | Last update time. |
| version | BIGINT | optimistic lock | N | Concurrency version. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | user_id |
| Foreign Keys | role_id -> roles |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('users') ORDER BY c.column_id;

## 2.3 Table: refresh_tokens

Stores hashed refresh-token lifecycle for stateless authentication.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| refresh_token_id | BIGINT | PK | N | Identifier. |
| user_id | BIGINT | FK users | N | Token owner. |
| token_hash | VARCHAR(255) | UK | N | One-way hash; raw token never stored. |
| expires_at | DATETIME2(6) | IDX | N | Expiry. |
| revoked_at | DATETIME2(6) | - | Y | Revocation time. |
| replaced_by_hash | VARCHAR(255) | - | Y | Rotation chain reference. |
| created_at | DATETIME2(6) | - | N | Issue time. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | refresh_token_id |
| Foreign Keys | user_id -> users |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('refresh_tokens') ORDER BY c.column_id;

## 2.4 Table: password_reset_tokens

Persists single-use password-reset challenges and abuse counters.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| reset_id | BIGINT | PK | N | Identifier. |
| user_id | BIGINT | FK users | N | Owner. |
| token_hash | VARCHAR(255) | UK | N | Hashed OTP/token. |
| expires_at | DATETIME2(6) | IDX | N | Expiry. |
| consumed_at | DATETIME2(6) | - | Y | Single-use marker. |
| attempt_count | INT | - | N | Abuse-control counter. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | reset_id |
| Foreign Keys | user_id -> users |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('password_reset_tokens') ORDER BY c.column_id;

## 2.5 Table: categories

Menu category master data.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| category_id | BIGINT | PK | N | Identifier. |
| category_name | NVARCHAR(120) | UK | N | Normalized unique name. |
| description | NVARCHAR(500) | - | Y | Description. |
| display_order | INT | IDX | N | Ordering. |
| is_active | BIT | IDX | N | Soft availability flag. |
| created_at | DATETIME2(6) | - | N | Created time. |
| updated_at | DATETIME2(6) | - | Y | Updated time. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | category_id |
| Foreign Keys | None. |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('categories') ORDER BY c.column_id;

## 2.6 Table: foods

Food item master data and current selling information.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| food_id | BIGINT | PK | N | Identifier. |
| category_id | BIGINT | FK categories | N | Category. |
| food_name | NVARCHAR(150) | IDX | N | Menu name. |
| description | NVARCHAR(1000) | - | Y | Details. |
| price | DECIMAL(19,2) | CHECK > 0 | N | Current selling price. |
| image_url | NVARCHAR(500) | - | Y | Image location. |
| emoji | NVARCHAR(20) | - | Y | Optional UI icon. |
| is_available | BIT | IDX | N | Order availability. |
| created_at | DATETIME2(6) | - | N | Created time. |
| updated_at | DATETIME2(6) | - | Y | Updated time. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | food_id |
| Foreign Keys | category_id -> categories |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('foods') ORDER BY c.column_id;

## 2.7 Table: restaurant_tables

Dining table master data and operational state.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| table_id | BIGINT | PK | N | Identifier. |
| table_number | VARCHAR(30) | UK | N | Unique operational number. |
| table_name | NVARCHAR(80) | - | Y | Display label. |
| capacity | INT | CHECK > 0 | N | Seat capacity. |
| status | VARCHAR(30) | IDX | N | AVAILABLE/RESERVED/OCCUPIED/UNAVAILABLE. |
| is_active | BIT | IDX | N | Master-data activation. |
| current_order_code | VARCHAR(50) | IDX | Y | Operational denormalized pointer. |
| reserved_by | NVARCHAR(150) | - | Y | Operational display only. |
| version | BIGINT | optimistic lock | N | Concurrent status update guard. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | table_id |
| Foreign Keys | None. |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('restaurant_tables') ORDER BY c.column_id;

## 2.8 Table: reservations

Reservation aggregate header and workflow state.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| reservation_id | BIGINT | PK | N | Identifier. |
| reservation_code | VARCHAR(50) | UK | N | Public reference. |
| user_id | BIGINT | FK users | Y | Registered owner; nullable for approved guest flow. |
| table_id | BIGINT | FK tables | Y | Assigned table. |
| customer_name | NVARCHAR(150) | - | N | Snapshot name. |
| customer_phone | VARCHAR(30) | IDX | N | Contact. |
| customer_email | VARCHAR(255) | IDX | Y | Notification address. |
| reservation_date | DATE | IDX | N | Business date. |
| reservation_time | TIME | IDX | N | Start time. |
| duration_minutes | INT | - | N | Configured slot duration. |
| number_of_guests | INT | CHECK > 0 | N | Party size. |
| status | VARCHAR(30) | IDX | N | Reservation state. |
| note | NVARCHAR(500) | - | Y | Customer/staff note. |
| pre_order_total | DECIMAL(19,2) | - | N | Snapshot total of pre-order items. |
| created_at | DATETIME2(6) | IDX | N | Created time. |
| updated_at | DATETIME2(6) | - | Y | Updated time. |
| version | BIGINT | optimistic lock | N | Update guard. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | reservation_id |
| Foreign Keys | user_id -> users; table_id -> tables |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('reservations') ORDER BY c.column_id;

## 2.9 Table: reservation_items

Immutable pre-order food snapshots linked to a reservation.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| reservation_item_id | BIGINT | PK | N | Identifier. |
| reservation_id | BIGINT | FK reservations | N | Parent. |
| food_id | BIGINT | logical FK foods | N | Source food ID snapshot. |
| food_name | NVARCHAR(150) | - | N | Name snapshot. |
| unit_price | DECIMAL(19,2) | - | N | Price snapshot. |
| quantity | INT | CHECK > 0 | N | Quantity. |
| subtotal | DECIMAL(19,2) | - | N | unit_price * quantity. |
| image_url | NVARCHAR(500) | - | Y | Display snapshot. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | reservation_item_id |
| Foreign Keys | reservation_id -> reservations; food_id -> logical foods |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('reservation_items') ORDER BY c.column_id;

## 2.10 Table: addresses

Customer delivery-address book.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| address_id | BIGINT | PK | N | Identifier. |
| user_id | BIGINT | FK users | N | Owner. |
| recipient_name | NVARCHAR(150) | - | N | Recipient. |
| phone | VARCHAR(30) | - | N | Contact. |
| address_line | NVARCHAR(500) | - | N | Delivery address. |
| is_default | BIT | IDX | N | Default marker. |
| created_at | DATETIME2(6) | - | N | Created time. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | address_id |
| Foreign Keys | user_id -> users |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('addresses') ORDER BY c.column_id;

## 2.11 Table: carts

Persistent active shopping-cart header.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| cart_id | BIGINT | PK | N | Identifier. |
| user_id | BIGINT | FK users, UK active | N | Owner. |
| status | VARCHAR(20) | IDX | N | ACTIVE/CHECKED_OUT/ABANDONED. |
| created_at | DATETIME2(6) | - | N | Created time. |
| updated_at | DATETIME2(6) | - | Y | Updated time. |
| version | BIGINT | optimistic lock | N | Concurrent edit guard. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | cart_id |
| Foreign Keys | user_id -> users, UK active |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('carts') ORDER BY c.column_id;

## 2.12 Table: cart_items

Selected current food references and quantities.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| cart_item_id | BIGINT | PK | N | Identifier. |
| cart_id | BIGINT | FK carts | N | Parent. |
| food_id | BIGINT | FK foods | N | Selected food. |
| quantity | INT | CHECK > 0 | N | Quantity. |
| note | NVARCHAR(300) | - | Y | Preparation note. |
| created_at | DATETIME2(6) | - | N | Created time. |
| updated_at | DATETIME2(6) | - | Y | Updated time. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | cart_item_id |
| Foreign Keys | cart_id -> carts; food_id -> foods |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('cart_items') ORDER BY c.column_id;

## 2.13 Table: restaurant_orders

Authoritative order header and financial totals.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| order_id | BIGINT | PK | N | Identifier. |
| order_code | VARCHAR(50) | UK | N | Public reference. |
| user_id | BIGINT | FK users | Y | Customer owner. |
| table_id | BIGINT | FK tables | Y | Dine-in table. |
| address_id | BIGINT | FK addresses | Y | Delivery address. |
| customer_name | NVARCHAR(150) | - | Y | Snapshot. |
| customer_phone | VARCHAR(30) | - | Y | Snapshot. |
| order_type | VARCHAR(20) | IDX | N | DINE_IN/TAKEAWAY/DELIVERY. |
| status | VARCHAR(30) | IDX | N | Order lifecycle state. |
| subtotal_amount | DECIMAL(19,2) | - | N | Before discount/tax. |
| discount_amount | DECIMAL(19,2) | - | N | Applied discount. |
| tax_amount | DECIMAL(19,2) | - | N | Tax if configured. |
| total_amount | DECIMAL(19,2) | - | N | Final server-calculated amount. |
| coupon_id | BIGINT | FK coupons | Y | Applied coupon. |
| note | NVARCHAR(500) | - | Y | Order note. |
| created_at | DATETIME2(6) | IDX | N | Created time. |
| updated_at | DATETIME2(6) | - | Y | Updated time. |
| version | BIGINT | optimistic lock | N | Status/payment concurrency guard. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | order_id |
| Foreign Keys | user_id -> users; table_id -> tables; address_id -> addresses; coupon_id -> coupons |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('restaurant_orders') ORDER BY c.column_id;

## 2.14 Table: order_items

Immutable order lines and kitchen-preparation state.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| order_item_id | BIGINT | PK | N | Identifier. |
| order_id | BIGINT | FK orders | N | Parent. |
| food_id | BIGINT | logical FK foods | N | Source food ID. |
| food_name | NVARCHAR(150) | - | N | Immutable name snapshot. |
| unit_price | DECIMAL(19,2) | - | N | Immutable price snapshot. |
| quantity | INT | CHECK > 0 | N | Quantity. |
| subtotal | DECIMAL(19,2) | - | N | Line total. |
| kitchen_status | VARCHAR(30) | IDX | N | Preparation state. |
| kitchen_note | NVARCHAR(500) | - | Y | Kitchen note. |
| started_at | DATETIME2(6) | - | Y | Preparation start. |
| completed_at | DATETIME2(6) | - | Y | Preparation end. |
| version | BIGINT | optimistic lock | N | Concurrent kitchen update guard. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | order_item_id |
| Foreign Keys | order_id -> orders; food_id -> logical foods |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('order_items') ORDER BY c.column_id;

## 2.15 Table: coupons

Coupon rule and usage-limit master data.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| coupon_id | BIGINT | PK | N | Identifier. |
| code | VARCHAR(50) | UK | N | Normalized code. |
| discount_type | VARCHAR(20) | - | N | PERCENT/FIXED. |
| discount_value | DECIMAL(19,2) | CHECK > 0 | N | Discount. |
| max_discount | DECIMAL(19,2) | - | Y | Cap. |
| minimum_order | DECIMAL(19,2) | - | N | Eligibility threshold. |
| valid_from | DATETIME2(6) | IDX | N | Start. |
| valid_to | DATETIME2(6) | IDX | N | End. |
| usage_limit | INT | - | Y | Global limit. |
| per_user_limit | INT | - | Y | Per-user limit. |
| used_count | INT | - | N | Atomic counter. |
| is_active | BIT | IDX | N | Activation. |
| version | BIGINT | optimistic lock | N | Concurrent usage guard. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | coupon_id |
| Foreign Keys | None. |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('coupons') ORDER BY c.column_id;

## 2.16 Table: coupon_usages

Immutable coupon consumption record tied to an order.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| coupon_usage_id | BIGINT | PK | N | Identifier. |
| coupon_id | BIGINT | FK coupons | N | Coupon. |
| order_id | BIGINT | FK orders, UK | N | Order. |
| user_id | BIGINT | FK users | Y | User if registered. |
| discount_amount | DECIMAL(19,2) | - | N | Applied snapshot. |
| used_at | DATETIME2(6) | IDX | N | Use time. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | coupon_usage_id |
| Foreign Keys | coupon_id -> coupons; order_id -> orders, UK; user_id -> users |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('coupon_usages') ORDER BY c.column_id;

## 2.17 Table: payments

Payment attempts, verified amount, method and status.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| payment_id | BIGINT | PK | N | Identifier. |
| order_id | BIGINT | FK orders | N | Order. |
| transaction_reference | VARCHAR(100) | UK | N | Idempotency/provider reference. |
| method | VARCHAR(30) | IDX | N | CASH/QR/SANDBOX. |
| amount | DECIMAL(19,2) | - | N | Verified order total. |
| status | VARCHAR(30) | IDX | N | PENDING/SUCCESS/FAILED/REFUNDED. |
| provider_payload_hash | VARCHAR(255) | - | Y | Audit-safe response fingerprint. |
| processed_by | BIGINT | FK users | Y | Staff/customer/system actor. |
| paid_at | DATETIME2(6) | IDX | Y | Success time. |
| created_at | DATETIME2(6) | - | N | Created time. |
| version | BIGINT | optimistic lock | N | Idempotency/concurrency guard. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | payment_id |
| Foreign Keys | order_id -> orders; processed_by -> users |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('payments') ORDER BY c.column_id;

## 2.18 Table: invoices

Immutable billing snapshot produced after successful payment.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| invoice_id | BIGINT | PK | N | Identifier. |
| order_id | BIGINT | FK orders, UK | N | Exactly one successful invoice per order. |
| payment_id | BIGINT | FK payments, UK | N | Source successful payment. |
| invoice_number | VARCHAR(60) | UK | N | Stable reference. |
| subtotal_amount | DECIMAL(19,2) | - | N | Snapshot. |
| discount_amount | DECIMAL(19,2) | - | N | Snapshot. |
| tax_amount | DECIMAL(19,2) | - | N | Snapshot. |
| total_amount | DECIMAL(19,2) | - | N | Snapshot. |
| customer_snapshot | NVARCHAR(MAX) | - | Y | Immutable billing display data. |
| items_snapshot | NVARCHAR(MAX) | - | N | Immutable line-item snapshot. |
| issued_at | DATETIME2(6) | IDX | N | Issue time. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | invoice_id |
| Foreign Keys | order_id -> orders, UK; payment_id -> payments, UK |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('invoices') ORDER BY c.column_id;

## 2.19 Table: employees

Operational employee profile linked to a user account.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| employee_id | BIGINT | PK | N | Identifier. |
| user_id | BIGINT | FK users, UK | N | Account. |
| employee_code | VARCHAR(30) | UK | N | Staff code. |
| position | VARCHAR(50) | IDX | N | STAFF/KITCHEN/etc. |
| hire_date | DATE | - | Y | Employment date. |
| is_active | BIT | IDX | N | Operational eligibility. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | employee_id |
| Foreign Keys | user_id -> users, UK |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('employees') ORDER BY c.column_id;

## 2.20 Table: table_assignments

Time-bounded employee-to-table assignments.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| assignment_id | BIGINT | PK | N | Identifier. |
| employee_id | BIGINT | FK employees | N | Assigned employee. |
| table_id | BIGINT | FK tables | N | Assigned table. |
| start_at | DATETIME2(6) | IDX | N | Start. |
| end_at | DATETIME2(6) | IDX | Y | End. |
| status | VARCHAR(20) | IDX | N | ACTIVE/ENDED/CANCELLED. |
| assigned_by | BIGINT | FK users | N | Supervisor. |
| version | BIGINT | optimistic lock | N | Conflict guard. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | assignment_id |
| Foreign Keys | employee_id -> employees; table_id -> tables; assigned_by -> users |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('table_assignments') ORDER BY c.column_id;

## 2.21 Table: feedbacks

Customer rating/comment and moderation metadata.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| feedback_id | BIGINT | PK | N | Identifier. |
| order_id | BIGINT | FK orders, UK | N | One feedback per order. |
| user_id | BIGINT | FK users | N | Owner. |
| rating | TINYINT | CHECK 1..5 | N | Rating. |
| comment | NVARCHAR(2000) | - | Y | Customer text. |
| moderation_status | VARCHAR(30) | IDX | N | PENDING/APPROVED/HIDDEN. |
| moderation_note | NVARCHAR(500) | - | Y | Admin note. |
| moderated_by | BIGINT | FK users | Y | Admin. |
| created_at | DATETIME2(6) | IDX | N | Submitted time. |
| moderated_at | DATETIME2(6) | - | Y | Moderation time. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | feedback_id |
| Foreign Keys | order_id -> orders, UK; user_id -> users; moderated_by -> users |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('feedbacks') ORDER BY c.column_id;

## 2.22 Table: ai_usage_logs

Privacy-safe AI usage, status, timing and correlation evidence.

| Column | SQL Type | Key / Constraint | Nullable | Design Description |
| --- | --- | --- | --- | --- |
| ai_usage_id | BIGINT | PK | N | Identifier. |
| user_id | BIGINT | FK users | Y | Requester. |
| feature | VARCHAR(50) | IDX | N | ANALYTICS/CHATBOT. |
| prompt_hash | VARCHAR(255) | - | N | Privacy-safe input fingerprint. |
| response_status | VARCHAR(30) | IDX | N | SUCCESS/TIMEOUT/FAILED/FALLBACK. |
| token_count | INT | - | Y | Provider usage. |
| duration_ms | BIGINT | - | Y | Latency. |
| created_at | DATETIME2(6) | IDX | N | Time. |
| correlation_id | VARCHAR(64) | IDX | N | Trace identifier. |

| Design Aspect | Specification |
| --- | --- |
| Primary Key | ai_usage_id |
| Foreign Keys | user_id -> users |
| Delete Policy | RESTRICT for historical/financial parents; cascade only for owned transient child records. |
| Audit/Time | Use SYSUTCDATETIME()/application UTC convention and never trust client timestamps. |
| Evidence | Migration SQL, schema screenshot, constraint/index query and clean-start result are required. |

-- Representative verification SELECT c.name AS column_name, ty.name AS sql_type, c.max_length, c.is_nullable FROM sys.columns c JOIN sys.types ty ON c.user_type_id=ty.user_type_id WHERE c.object_id = OBJECT_ID('ai_usage_logs') ORDER BY c.column_id;

## 3. Transaction and Persistence Patterns

### 3.1 Order Creation Transaction

1. Authenticate/resolve customer or staff context; validate optional table/address.

2. Load all food rows by IDs and reject unavailable or missing items.

3. Calculate line snapshots and subtotal using BigDecimal from database prices.

4. Lock/validate coupon and calculate bounded discount when supplied.

5. Persist order and lines; persist coupon usage and table/cart side effects.

6. Commit once; any validation/database failure rolls back the entire aggregate.

### 3.2 Payment and Invoice Transaction

1. Accept a required idempotency key/transaction reference.

2. Lock order and verify payable state and database total.

3. Insert/reuse payment attempt by unique reference.

4. Verify/process provider or controlled cash payment.

5. On success, update payment and order; create exactly one invoice snapshot.

6. Commit all changes; duplicate retries return the existing result rather than charging twice.

### 3.3 Migration Order

V1__roles_users.sql V2__menu_tables.sql V3__reservations.sql V4__carts_orders.sql V5__employees_assignments.sql V6__coupons_usages.sql V7__payments_invoices.sql V8__feedback_ai_logs.sql V9__indexes_constraints_seed.sql

# III. Detailed Code Designs by Module

Each module section includes scope/status, class structure, class method contracts, sequence flow, API endpoints, database access, SQL and design decisions. Current/Target labels prevent the SDS from being interpreted as proof of implementation.

## 1. Authentication, Credential Lifecycle and JWT Security

Authenticate users safely, control account/session lifecycle, and enforce server-side role authorization for every protected resource.

| Work Scope | Value |
| --- | --- |
| Feature | Authentication & Security |
| Work IDs | AUTH-01 - AUTH-14 (14 items) |
| Status Summary | Implemented: 14 |
| Primary Owners | Nguyễn Đức Thương (DE190096), Phan Nguyễn (DE191019), Phạm Văn Quyết (DE190425) |
| Principal Tables | roles, users, refresh_tokens, password_reset_tokens |

### 1.1 Class Diagram

Figure 6. Authentication & Security class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 1.2 Class Specifications

#### 1.2.1 Login.jsx

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | Login.jsx participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | AuthContext.js |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 1.2.2 AuthContext.js

| Attribute | Specification |
| --- | --- |
| Stereotype | frontend service |
| Design State | Current |
| Module Responsibility | AuthContext.js participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Login.jsx, AuthController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 1.2.3 AuthController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Current |
| Module Responsibility | AuthController participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | AuthContext.js, AuthServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 1.2.4 AuthServiceImpl

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Current |
| Module Responsibility | AuthServiceImpl participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | AuthController, UserRepository, PasswordEncoder, JwtTokenProvider |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 1.2.5 PasswordEncoder

| Attribute | Specification |
| --- | --- |
| Stereotype | security |
| Design State | Current |
| Module Responsibility | PasswordEncoder participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | AuthServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of PasswordEncoder in the Authentication & Security module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 1.2.6 JwtTokenProvider

| Attribute | Specification |
| --- | --- |
| Stereotype | security |
| Design State | Target |
| Module Responsibility | JwtTokenProvider participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | AuthServiceImpl, JwtAuthenticationFilter |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | execute(request) | Calls the external provider with timeout, validation and redacted logging. |
| 2 | mapProviderResult(result) | Maps provider-specific status into a stable domain result. |
| 3 | fallback(error) | Returns a controlled fallback or retryable failure without corrupting persistent state. |

#### 1.2.7 JwtAuthenticationFilter

| Attribute | Specification |
| --- | --- |
| Stereotype | filter |
| Design State | Target |
| Module Responsibility | JwtAuthenticationFilter participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | JwtTokenProvider, SecurityConfig |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | doFilterInternal(request,response,chain) | Creates/propagates correlation context, validates credentials where required and never logs secret values. |

#### 1.2.8 RefreshTokenService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Target |
| Module Responsibility | RefreshTokenService participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | UserRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 1.2.9 SecurityConfig

| Attribute | Specification |
| --- | --- |
| Stereotype | config |
| Design State | Current/Target |
| Module Responsibility | SecurityConfig participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | JwtAuthenticationFilter |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | securityFilterChain(http) | Defines public/protected endpoint rules, stateless authentication and custom 401/403 handlers. |
| 2 | corsConfigurationSource() | Restricts supported origins, methods and headers by environment. |
| 3 | passwordEncoder() | Provides the configured BCrypt password encoder. |

#### 1.2.10 UserRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Current |
| Module Responsibility | UserRepository participates in Authentication, Credential Lifecycle and JWT Security and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | AuthServiceImpl, RefreshTokenService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

### 1.3 Sequence Diagram

Figure 21. Representative sequence for Authentication & Security

#### 1.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 1.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| POST | /api/auth/register | Public | RegisterRequest | 201 AuthResponse |
| POST | /api/auth/login | Public | LoginRequest | 200 AuthTokenResponse |
| POST | /api/auth/refresh | Refresh token | RefreshTokenRequest | 200 rotated tokens |
| POST | /api/auth/logout | Authenticated | current refresh token | 204 |
| POST | /api/auth/forgot-password | Public | email | 202 generic message |
| POST | /api/auth/reset-password | Public | token/OTP + new password | 204 |
| POST | /api/auth/change-password | Authenticated | old/new password | 204 |

### 1.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| roles | CRU(D) / lock as required | Supports Authentication & Security; exact access is restricted to service/repository methods. |
| users | CRU(D) / lock as required | Supports Authentication & Security; exact access is restricted to service/repository methods. |
| refresh_tokens | CRU(D) / lock as required | Supports Authentication & Security; exact access is restricted to service/repository methods. |
| password_reset_tokens | CRU(D) / lock as required | Supports Authentication & Security; exact access is restricted to service/repository methods. |

-- Credential lookup (case-normalized) SELECT u.user_id, u.email, u.password_hash, u.is_active, r.role_name FROM users u JOIN roles r ON r.role_id = u.role_id WHERE LOWER(u.email) = LOWER(?) AND r.is_active = 1; -- Refresh token rotation must execute in one transaction UPDATE refresh_tokens SET revoked_at = SYSUTCDATETIME(), replaced_by_hash = ? WHERE token_hash = ? AND revoked_at IS NULL AND expires_at > SYSUTCDATETIME();

### 1.6 Key Design Decisions

BCrypt is the sole password verifier; raw credentials are not logged.

JWT security is a target gap until provider/filter/401/403 integration tests exist.

Refresh tokens are stored only as hashes and rotated atomically.

Backend authorization is authoritative; client route guards are convenience only.

### 1.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| AUTH-01 | Login Screen & Client Validation | Nguyễn Đức Thương (DE190096) | Implemented | II.1.1 | EV-AUTH-01 / TC-AUTH-01 |
| AUTH-02 | Credential Authentication API | Phạm Văn Quyết (DE190425) | Implemented | II.1.2 | EV-AUTH-02 / TC-AUTH-02 |
| AUTH-03 | Password Hashing & Credential Verification | Phạm Văn Quyết (DE190425) | Implemented | II.1.3 | EV-AUTH-03 / TC-AUTH-03 |
| AUTH-04 | JWT Access Token Generation | Phạm Văn Quyết (DE190425) | Implemented | II.1.4 | EV-AUTH-04 / TC-AUTH-04 |
| AUTH-05 | JWT Refresh Token Persistence | Phạm Văn Quyết (DE190425) | Implemented | II.1.5 | EV-AUTH-05 / TC-AUTH-05 |
| AUTH-06 | JWT Authentication Filter | Phạm Văn Quyết (DE190425) | Implemented | II.1.6 | EV-AUTH-06 / TC-AUTH-06 |
| AUTH-07 | Token Expiry & Invalid Token Handling | Phạm Văn Quyết (DE190425) | Implemented | II.1.7 | EV-AUTH-07 / TC-AUTH-07 |
| AUTH-08 | Endpoint Role Authorization Matrix | Phạm Văn Quyết (DE190425) | Implemented | II.1.8 | EV-AUTH-08 / TC-AUTH-08 |
| AUTH-09 | Standard 401/403 Security Responses | Nguyễn Đức Thương (DE190096) | Implemented | II.1.9 | EV-AUTH-09 / TC-AUTH-09 |
| AUTH-10 | Logout & Token Revocation | Phạm Văn Quyết (DE190425) | Implemented | II.1.10 | EV-AUTH-10 / TC-AUTH-10 |
| AUTH-11 | Registration Screen & Validation | Phan Nguyễn (DE191019) | Implemented | II.1.11 | EV-AUTH-11 / TC-AUTH-11 |
| AUTH-12 | Registration API & Duplicate Email Check | Phan Nguyễn (DE191019) | Implemented | II.1.12 | EV-AUTH-12 / TC-AUTH-12 |
| AUTH-13 | Forgot Password Request | Nguyễn Đức Thương (DE190096) | Implemented | II.1.13 | EV-AUTH-13 / TC-AUTH-13 |
| AUTH-14 | Reset Password Token Validation | Phạm Văn Quyết (DE190425) | Implemented | II.1.14 | EV-AUTH-14 / TC-AUTH-14 |

## 2. User Profile and Administrative Account Management

Provide safe self-service profile updates and controlled administrator account search, role changes, activation and locking.

| Work Scope | Value |
| --- | --- |
| Feature | User Management |
| Work IDs | USER-01 - USER-04 (4 items) |
| Status Summary | Implemented: 4 |
| Primary Owners | Nguyễn Đức Thương (DE190096), Phan Nguyễn (DE191019) |
| Principal Tables | users, roles |

### 2.1 Class Diagram

Figure 7. User Management class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 2.2 Class Specifications

#### 2.2.1 Profile.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | Profile.js participates in User Profile and Administrative Account Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | UserController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 2.2.2 AdminAccounts.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | AdminAccounts.js participates in User Profile and Administrative Account Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | AdminUserController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 2.2.3 UserController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Current |
| Module Responsibility | UserController participates in User Profile and Administrative Account Management and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | Profile.js, UserServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 2.2.4 AdminUserController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | AdminUserController participates in User Profile and Administrative Account Management and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | AdminAccounts.js, UserServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 2.2.5 UserServiceImpl

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Current/Target |
| Module Responsibility | UserServiceImpl participates in User Profile and Administrative Account Management and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | UserController, AdminUserController, UserRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 2.2.6 UserRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Current |
| Module Responsibility | UserRepository participates in User Profile and Administrative Account Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | UserServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 2.2.7 User

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current |
| Module Responsibility | User participates in User Profile and Administrative Account Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Role |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of User in the User Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 2.2.8 Role

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current |
| Module Responsibility | Role participates in User Profile and Administrative Account Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | User |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Role in the User Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 2.3 Sequence Diagram

Figure 22. Representative sequence for User Management

#### 2.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 2.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| GET | /api/users/me | Authenticated | none | 200 UserResponse |
| PUT | /api/users/me | Authenticated owner | UpdateProfileRequest | 200 UserResponse |
| GET | /api/admin/users | ADMIN | page/filter | 200 Page<UserSummary> |
| PATCH | /api/admin/users/{id}/status | ADMIN | active/locked | 200 |
| PATCH | /api/admin/users/{id}/role | ADMIN | roleId | 200 |

### 2.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| users | CRU(D) / lock as required | Supports User Management; exact access is restricted to service/repository methods. |
| roles | CRU(D) / lock as required | Supports User Management; exact access is restricted to service/repository methods. |

SELECT u.user_id, u.username, u.email, u.full_name, u.phone, u.is_active, r.role_name FROM users u JOIN roles r ON r.role_id = u.role_id WHERE (? IS NULL OR u.is_active = ?) AND (? IS NULL OR LOWER(u.email) LIKE LOWER(?)) ORDER BY u.created_at DESC OFFSET ? ROWS FETCH NEXT ? ROWS ONLY;

### 2.6 Key Design Decisions

Self-service DTOs never expose or accept role, status, password hash or audit fields.

Administrative role/status changes require ADMIN and last-admin protection.

Owner identity comes from the security principal, not a userId supplied by the browser.

### 2.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| USER-01 | View Own Profile | Phan Nguyễn (DE191019) | Implemented | II.2.1 | EV-USER-01 / TC-USER-01 |
| USER-02 | Update Own Profile | Nguyễn Đức Thương (DE190096) | Implemented | II.2.2 | EV-USER-02 / TC-USER-02 |
| USER-03 | Admin User List & Search | Nguyễn Đức Thương (DE190096) | Implemented | II.2.3 | EV-USER-03 / TC-USER-03 |
| USER-04 | Admin Change Role / Lock Account | Phan Nguyễn (DE191019) | Implemented | II.2.4 | EV-USER-04 / TC-USER-04 |

## 3. Category and Food Menu Management

Maintain category/food master data and expose a role-appropriate, searchable customer menu with server-side validation.

| Work Scope | Value |
| --- | --- |
| Feature | Menu Management |
| Work IDs | MENU-01 - MENU-07 (7 items) |
| Status Summary | Implemented: 7 |
| Primary Owners | Nguyễn Đức Thương (DE190096), Phan Nguyễn (DE191019) |
| Principal Tables | categories, foods |

### 3.1 Class Diagram

Figure 8. Menu Management class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 3.2 Class Specifications

#### 3.2.1 CustomerMenu.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | CustomerMenu.js participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | FoodController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 3.2.2 Categories.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | Categories.js participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | CategoryController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 3.2.3 Foods.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | Foods.js participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | FoodController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 3.2.4 CategoryController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Current |
| Module Responsibility | CategoryController participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | Categories.js, CategoryServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 3.2.5 FoodController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Current |
| Module Responsibility | FoodController participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | CustomerMenu.js, Foods.js, FoodServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 3.2.6 CategoryServiceImpl

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Current |
| Module Responsibility | CategoryServiceImpl participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | CategoryController, CategoryRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 3.2.7 FoodServiceImpl

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Current |
| Module Responsibility | FoodServiceImpl participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | FoodController, FoodRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 3.2.8 CategoryRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Current |
| Module Responsibility | CategoryRepository participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | CategoryServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 3.2.9 FoodRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Current |
| Module Responsibility | FoodRepository participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | FoodServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 3.2.10 Category

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current |
| Module Responsibility | Category participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Food |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Category in the Menu Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 3.2.11 Food

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current |
| Module Responsibility | Food participates in Category and Food Menu Management and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Category |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Food in the Menu Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 3.3 Sequence Diagram

Figure 23. Representative sequence for Menu Management

#### 3.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 3.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| GET | /api/categories | Public | active filter | 200 list |
| POST | /api/admin/categories | ADMIN | CategoryRequest | 201 |
| PUT | /api/admin/categories/{id} | ADMIN | CategoryRequest | 200 |
| GET | /api/foods | Public | category/search/available/page | 200 page |
| POST | /api/admin/foods | ADMIN | FoodRequest | 201 |
| PATCH | /api/admin/foods/{id}/availability | ADMIN | boolean | 200 |

### 3.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| categories | CRU(D) / lock as required | Supports Menu Management; exact access is restricted to service/repository methods. |
| foods | CRU(D) / lock as required | Supports Menu Management; exact access is restricted to service/repository methods. |

SELECT f.food_id, f.food_name, f.description, f.price, f.image_url, f.is_available, c.category_id, c.category_name FROM foods f JOIN categories c ON c.category_id = f.category_id WHERE c.is_active = 1 AND f.is_available = 1 AND (? IS NULL OR f.category_id = ?) AND (? IS NULL OR LOWER(f.food_name) LIKE LOWER(?)) ORDER BY c.display_order, f.food_name;

### 3.6 Key Design Decisions

Historical items use name/price snapshots in order and reservation lines.

Delete becomes deactivate when historical references exist.

Money uses BigDecimal and DECIMAL(19,2); client-provided price is ignored.

### 3.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| MENU-01 | Category List | Phan Nguyễn (DE191019) | Implemented | II.3.1 | EV-MENU-01 / TC-MENU-01 |
| MENU-02 | Create / Update Category | Phan Nguyễn (DE191019) | Implemented | II.3.2 | EV-MENU-02 / TC-MENU-02 |
| MENU-03 | Deactivate Category & Referential Rule | Phan Nguyễn (DE191019) | Implemented | II.3.3 | EV-MENU-03 / TC-MENU-03 |
| MENU-04 | Admin Food List / Search / Filter | Phan Nguyễn (DE191019) | Implemented | II.3.4 | EV-MENU-04 / TC-MENU-04 |
| MENU-05 | Create / Update Food Item | Phan Nguyễn (DE191019) | Implemented | II.3.5 | EV-MENU-05 / TC-MENU-05 |
| MENU-06 | Food Image & Availability Management | Nguyễn Đức Thương (DE190096) | Implemented | II.3.6 | EV-MENU-06 / TC-MENU-06 |
| MENU-07 | Customer Menu Browse / Detail / Filter | Phan Nguyễn (DE191019) | Implemented | II.3.7 | EV-MENU-07 / TC-MENU-07 |

## 4. Restaurant Table Master Data and Operational State

Maintain restaurant table capacity/status and provide consistent availability information to customers and staff.

| Work Scope | Value |
| --- | --- |
| Feature | Table Management |
| Work IDs | TABLE-01 - TABLE-06 (6 items) |
| Status Summary | Implemented: 6 |
| Primary Owners | Nguyễn Đức Thương (DE190096), Phan Nguyễn (DE191019), Phạm Văn Quyết (DE190425), Trần Thanh Gia Huy (DE180571) |
| Principal Tables | restaurant_tables |

### 4.1 Class Diagram

Figure 9. Table Management class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 4.2 Class Specifications

#### 4.2.1 Tables.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | Tables.js participates in Restaurant Table Master Data and Operational State and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | RestaurantTableController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 4.2.2 StaffTables.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | StaffTables.js participates in Restaurant Table Master Data and Operational State and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | RestaurantTableController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 4.2.3 RestaurantTableController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Current |
| Module Responsibility | RestaurantTableController participates in Restaurant Table Master Data and Operational State and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | Tables.js, StaffTables.js, RestaurantTableServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 4.2.4 RestaurantTableServiceImpl

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Current |
| Module Responsibility | RestaurantTableServiceImpl participates in Restaurant Table Master Data and Operational State and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | RestaurantTableController, RestaurantTableRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 4.2.5 RestaurantTableRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Current |
| Module Responsibility | RestaurantTableRepository participates in Restaurant Table Master Data and Operational State and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | RestaurantTableServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 4.2.6 RestaurantTable

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current |
| Module Responsibility | RestaurantTable participates in Restaurant Table Master Data and Operational State and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | TableStatus |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of RestaurantTable in the Table Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 4.2.7 TableStatus

| Attribute | Specification |
| --- | --- |
| Stereotype | enum |
| Design State | Current |
| Module Responsibility | TableStatus participates in Restaurant Table Master Data and Operational State and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | RestaurantTable |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of TableStatus in the Table Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 4.3 Sequence Diagram

Figure 24. Representative sequence for Table Management

#### 4.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 4.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| GET | /api/tables | Role-aware | status/capacity | 200 list |
| POST | /api/admin/tables | ADMIN | TableRequest | 201 |
| PUT | /api/admin/tables/{id} | ADMIN | TableRequest | 200 |
| PATCH | /api/staff/tables/{id}/status | STAFF/ADMIN | TableStatus | 200 |
| GET | /api/tables/available | Customer/Staff | party/date/time | 200 list |

### 4.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| restaurant_tables | CRU(D) / lock as required | Supports Table Management; exact access is restricted to service/repository methods. |

UPDATE restaurant_tables SET status = ?, current_order_code = ?, reserved_by = ?, version = version + 1 WHERE table_id = ? AND version = ?; -- zero rows means concurrent modification and returns HTTP 409.

### 4.6 Key Design Decisions

Master-data active flag is separate from operational status.

Capacity and table number are database-constrained.

Status transitions synchronize with reservation/order transactions.

### 4.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| TABLE-01 | View Table List & Availability | Nguyễn Đức Thương (DE190096) | Implemented | II.4.1 | EV-TABLE-01 / TC-TABLE-01 |
| TABLE-02 | Admin Create / Update Table | Phạm Văn Quyết (DE190425) | Implemented | II.4.2 | EV-TABLE-02 / TC-TABLE-02 |
| TABLE-03 | Table Capacity Validation | Phạm Văn Quyết (DE190425) | Implemented | II.4.3 | EV-TABLE-03 / TC-TABLE-03 |
| TABLE-04 | Table Number Uniqueness | Phan Nguyễn (DE191019) | Implemented | II.4.4 | EV-TABLE-04 / TC-TABLE-04 |
| TABLE-05 | Table Operational Status Update | Trần Thanh Gia Huy (DE180571) | Implemented | II.4.5 | EV-TABLE-05 / TC-TABLE-05 |
| TABLE-06 | Table Search & Filter | Trần Thanh Gia Huy (DE180571) | Implemented | II.4.6 | EV-TABLE-06 / TC-TABLE-06 |

## 5. Reservation Availability, Booking and Front-desk Workflow

Create and operate conflict-safe reservations, optional pre-orders, customer ownership flows and controlled status transitions.

| Work Scope | Value |
| --- | --- |
| Feature | Reservation Management |
| Work IDs | RES-01 - RES-12 (12 items) |
| Status Summary | Implemented: 12 |
| Primary Owners | Nguyễn Đức Thương (DE190096), Phạm Văn Quyết (DE190425), Trần Thanh Gia Huy (DE180571) |
| Principal Tables | reservations, reservation_items, restaurant_tables, users, foods |

### 5.1 Class Diagram

Figure 10. Reservation Management class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 5.2 Class Specifications

#### 5.2.1 Reservation.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | Reservation.js participates in Reservation Availability, Booking and Front-desk Workflow and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ReservationController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 5.2.2 AdminReservations.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | AdminReservations.js participates in Reservation Availability, Booking and Front-desk Workflow and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ReservationController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 5.2.3 StaffReservations.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | StaffReservations.js participates in Reservation Availability, Booking and Front-desk Workflow and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ReservationController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 5.2.4 ReservationController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Current |
| Module Responsibility | ReservationController participates in Reservation Availability, Booking and Front-desk Workflow and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | Reservation.js, AdminReservations.js, StaffReservations.js, ReservationServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 5.2.5 ReservationServiceImpl

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Current |
| Module Responsibility | ReservationServiceImpl participates in Reservation Availability, Booking and Front-desk Workflow and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | ReservationController, ReservationRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 5.2.6 ReservationRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Current |
| Module Responsibility | ReservationRepository participates in Reservation Availability, Booking and Front-desk Workflow and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ReservationServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 5.2.7 Reservation

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current |
| Module Responsibility | Reservation participates in Reservation Availability, Booking and Front-desk Workflow and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ReservationItem, ReservationStatus |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Reservation in the Reservation Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 5.2.8 ReservationItem

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current |
| Module Responsibility | ReservationItem participates in Reservation Availability, Booking and Front-desk Workflow and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Reservation |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of ReservationItem in the Reservation Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 5.2.9 ReservationStatus

| Attribute | Specification |
| --- | --- |
| Stereotype | enum |
| Design State | Current |
| Module Responsibility | ReservationStatus participates in Reservation Availability, Booking and Front-desk Workflow and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Reservation |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of ReservationStatus in the Reservation Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 5.3 Sequence Diagram

Figure 25. Representative sequence for Reservation Management

#### 5.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 5.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| GET | /api/tables/available | Public/Customer | date/time/partySize | 200 list |
| POST | /api/reservations | Customer/approved guest | ReservationRequest | 201 |
| GET | /api/reservations/me | Customer | filters | 200 page |
| PUT | /api/reservations/{id} | Owner before cutoff | UpdateReservationRequest | 200 |
| DELETE | /api/reservations/{id} | Owner/Staff | reason | 204 |
| PATCH | /api/staff/reservations/{id}/status | STAFF/ADMIN | transition request | 200 |
| POST | /api/staff/reservations/{id}/check-in | STAFF/ADMIN | table assignment | 200 |

### 5.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| reservations | CRU(D) / lock as required | Supports Reservation Management; exact access is restricted to service/repository methods. |
| reservation_items | CRU(D) / lock as required | Supports Reservation Management; exact access is restricted to service/repository methods. |
| restaurant_tables | CRU(D) / lock as required | Supports Reservation Management; exact access is restricted to service/repository methods. |
| users | CRU(D) / lock as required | Supports Reservation Management; exact access is restricted to service/repository methods. |
| foods | CRU(D) / lock as required | Supports Reservation Management; exact access is restricted to service/repository methods. |

-- overlap check inside transaction SELECT reservation_id FROM reservations WITH (UPDLOCK, HOLDLOCK) WHERE table_id = ? AND status IN ('PENDING','CONFIRMED','SEATED') AND reservation_date = ? AND reservation_time < ? AND DATEADD(MINUTE, duration_minutes, CAST(reservation_time AS DATETIME2)) > ?;

### 5.6 Key Design Decisions

Availability check and insert are one transaction; a check-then-save race is not acceptable.

Customer operations enforce principal ownership and cutoff rules.

State sequence is PENDING -> CONFIRMED -> SEATED -> COMPLETED with controlled terminal alternatives.

### 5.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| RES-01 | Create Reservation Form | Nguyễn Đức Thương (DE190096) | Implemented | II.5.1 | EV-RES-01 / TC-RES-01 |
| RES-02 | Search Available Tables | Phạm Văn Quyết (DE190425) | Implemented | II.5.2 | EV-RES-02 / TC-RES-02 |
| RES-03 | Reservation Capacity Matching | Phạm Văn Quyết (DE190425) | Implemented | II.5.3 | EV-RES-03 / TC-RES-03 |
| RES-04 | Reservation Overlap & Concurrency Prevention | Phạm Văn Quyết (DE190425) | Implemented | II.5.4 | EV-RES-04 / TC-RES-04 |
| RES-05 | Reservation Persistence Transaction | Phạm Văn Quyết (DE190425) | Implemented | II.5.5 | EV-RES-05 / TC-RES-05 |
| RES-06 | View My Reservations | Nguyễn Đức Thương (DE190096) | Implemented | II.5.6 | EV-RES-06 / TC-RES-06 |
| RES-07 | Reservation Detail | Nguyễn Đức Thương (DE190096) | Implemented | II.5.7 | EV-RES-07 / TC-RES-07 |
| RES-08 | Update Future Reservation | Trần Thanh Gia Huy (DE180571) | Implemented | II.5.8 | EV-RES-08 / TC-RES-08 |
| RES-09 | Cancel Reservation Rule | Trần Thanh Gia Huy (DE180571) | Implemented | II.5.9 | EV-RES-09 / TC-RES-09 |
| RES-10 | Admin / Staff Reservation List | Trần Thanh Gia Huy (DE180571) | Implemented | II.5.10 | EV-RES-10 / TC-RES-10 |
| RES-11 | Confirm / Seat / Complete Reservation | Trần Thanh Gia Huy (DE180571) | Implemented | II.5.11 | EV-RES-11 / TC-RES-11 |
| RES-12 | No-show / Expired Reservation Handling | Trần Thanh Gia Huy (DE180571) | Implemented | II.5.12 | EV-RES-12 / TC-RES-12 |

## 6. API Contract, Error Handling, Validation and Database Migration

Provide common infrastructure so all modules return consistent responses, use reproducible schema evolution and generate audit evidence.

| Work Scope | Value |
| --- | --- |
| Feature | System Foundation |
| Work IDs | SYS-01 - SYS-02 (2 items) |
| Status Summary | Implemented: 1, Partial: 1 |
| Primary Owners | Phan Nguyễn (DE191019), Trần Thanh Gia Huy (DE180571) |
| Principal Tables | roles, users |

### 6.1 Class Diagram

Figure 11. System Foundation class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 6.2 Class Specifications

#### 6.2.1 ApiResponse

| Attribute | Specification |
| --- | --- |
| Stereotype | DTO |
| Design State | Target |
| Module Responsibility | ApiResponse participates in API Contract, Error Handling, Validation and Database Migration and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | FlywayMigration |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of ApiResponse in the System Foundation module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 6.2.2 ApiError

| Attribute | Specification |
| --- | --- |
| Stereotype | DTO |
| Design State | Target |
| Module Responsibility | ApiError participates in API Contract, Error Handling, Validation and Database Migration and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | GlobalExceptionHandler |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of ApiError in the System Foundation module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 6.2.3 GlobalExceptionHandler

| Attribute | Specification |
| --- | --- |
| Stereotype | advice |
| Design State | Target |
| Module Responsibility | GlobalExceptionHandler participates in API Contract, Error Handling, Validation and Database Migration and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | CorrelationIdFilter, BusinessException, ApiError |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of GlobalExceptionHandler in the System Foundation module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 6.2.4 BusinessException

| Attribute | Specification |
| --- | --- |
| Stereotype | exception |
| Design State | Target |
| Module Responsibility | BusinessException participates in API Contract, Error Handling, Validation and Database Migration and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | GlobalExceptionHandler |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of BusinessException in the System Foundation module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 6.2.5 CorrelationIdFilter

| Attribute | Specification |
| --- | --- |
| Stereotype | filter |
| Design State | Target |
| Module Responsibility | CorrelationIdFilter participates in API Contract, Error Handling, Validation and Database Migration and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | api.js, GlobalExceptionHandler |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | doFilterInternal(request,response,chain) | Creates/propagates correlation context, validates credentials where required and never logs secret values. |

#### 6.2.6 FlywayMigration

| Attribute | Specification |
| --- | --- |
| Stereotype | migration |
| Design State | Target |
| Module Responsibility | FlywayMigration participates in API Contract, Error Handling, Validation and Database Migration and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ApiResponse |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of FlywayMigration in the System Foundation module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 6.2.7 api.js

| Attribute | Specification |
| --- | --- |
| Stereotype | frontend service |
| Design State | Current/Target |
| Module Responsibility | api.js participates in API Contract, Error Handling, Validation and Database Migration and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | CorrelationIdFilter |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

### 6.3 Sequence Diagram

Figure 26. Representative sequence for System Foundation

#### 6.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 6.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| N/A | All REST endpoints | All roles | standard request DTO | ApiResponse<T> or ApiError |

### 6.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| roles | CRU(D) / lock as required | Supports System Foundation; exact access is restricted to service/repository methods. |
| users | CRU(D) / lock as required | Supports System Foundation; exact access is restricted to service/repository methods. |

-- Flyway history is the deployment source of truth SELECT installed_rank, version, description, type, success FROM flyway_schema_history ORDER BY installed_rank;

### 6.6 Key Design Decisions

No RuntimeException message is exposed directly in the final contract.

Validation errors return field-level details; business conflicts return 409 where appropriate.

Schema changes require ordered migration files and clean-database verification.

### 6.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| SYS-01 | Standard API Response & Validation Errors | Phan Nguyễn (DE191019) | Implemented | II.6.1 | EV-SYS-01 / TC-SYS-01 |
| SYS-02 | Database Migration & Seed for Table / Reservation | Trần Thanh Gia Huy (DE180571) | Partial | II.6.2 | EV-SYS-02 / TC-SYS-02 |

## 7. Cart, Checkout, Order Snapshot and Customer History

Manage selected menu items and convert them into a server-priced, transactional order with immutable line snapshots and ownership-safe history.

| Work Scope | Value |
| --- | --- |
| Feature | Cart & Order Management |
| Work IDs | CART-01 - ORDER-07 (12 items) |
| Status Summary | Implemented: 7, Partial: 5 |
| Primary Owners | Nguyễn Tiến Lộc (DE190986), Nguyễn Đức Thương (DE190096), Phạm Văn Quyết (DE190425) |
| Principal Tables | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses |

### 7.1 Class Diagram

Figure 12. Cart & Order Management class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 7.2 Class Specifications

#### 7.2.1 Cart.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | Cart.js participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | CartContext.js |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 7.2.2 CartContext.js

| Attribute | Specification |
| --- | --- |
| Stereotype | frontend state |
| Design State | Current |
| Module Responsibility | CartContext.js participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Cart.js, OrderController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 7.2.3 CustomerOrders.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | CustomerOrders.js participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | OrderController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 7.2.4 OrderController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Current |
| Module Responsibility | OrderController participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | CartContext.js, OrderServiceImpl, CustomerOrders.js |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 7.2.5 OrderServiceImpl

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Current/Target |
| Module Responsibility | OrderServiceImpl participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | OrderController, FoodRepository, CouponService, OrderRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 7.2.6 OrderRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Current |
| Module Responsibility | OrderRepository participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | OrderServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 7.2.7 Order

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current/Target |
| Module Responsibility | Order participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | OrderItem |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Order in the Cart & Order Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 7.2.8 OrderItem

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current |
| Module Responsibility | OrderItem participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Order |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of OrderItem in the Cart & Order Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 7.2.9 FoodRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Current |
| Module Responsibility | FoodRepository participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | OrderServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 7.2.10 CouponService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Target |
| Module Responsibility | CouponService participates in Cart, Checkout, Order Snapshot and Customer History and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | OrderServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

### 7.3 Sequence Diagram

Figure 27. Representative sequence for Cart & Order Management

#### 7.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 7.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| GET | /api/cart | Customer | none | 200 CartResponse |
| POST | /api/cart/items | Customer | foodId/quantity/note | 200 |
| PATCH | /api/cart/items/{id} | Customer owner | quantity | 200 |
| DELETE | /api/cart/items/{id} | Customer owner | none | 204 |
| POST | /api/orders | Customer/Staff | OrderRequest | 201 |
| GET | /api/orders/me | Customer | page/filter | 200 page |
| GET | /api/orders/{id} | Owner/Staff/Admin | none | 200 |
| POST | /api/orders/{id}/cancel | Owner/Staff | reason | 200 |

### 7.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| carts | CRU(D) / lock as required | Supports Cart & Order Management; exact access is restricted to service/repository methods. |
| cart_items | CRU(D) / lock as required | Supports Cart & Order Management; exact access is restricted to service/repository methods. |
| restaurant_orders | CRU(D) / lock as required | Supports Cart & Order Management; exact access is restricted to service/repository methods. |
| order_items | CRU(D) / lock as required | Supports Cart & Order Management; exact access is restricted to service/repository methods. |
| foods | CRU(D) / lock as required | Supports Cart & Order Management; exact access is restricted to service/repository methods. |
| coupons | CRU(D) / lock as required | Supports Cart & Order Management; exact access is restricted to service/repository methods. |
| coupon_usages | CRU(D) / lock as required | Supports Cart & Order Management; exact access is restricted to service/repository methods. |
| addresses | CRU(D) / lock as required | Supports Cart & Order Management; exact access is restricted to service/repository methods. |

INSERT INTO restaurant_orders(order_code,user_id,table_id,order_type,status,subtotal_amount,discount_amount,tax_amount,total_amount,coupon_id,created_at,version) VALUES(?,?,?,?, 'PENDING',?,?,?,?,?,SYSUTCDATETIME(),0); -- each order_item stores the server-loaded food name and price snapshot.

### 7.6 Key Design Decisions

The browser never supplies authoritative unit price, discount or final total.

Order aggregate and table/cart/coupon side effects commit or roll back together.

Order detail uses owner/role authorization to prevent IDOR.

### 7.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| CART-01 | Add Item to Cart | Nguyễn Tiến Lộc (DE190986) | Partial | II.7.1 | EV-CART-01 / TC-CART-01 |
| CART-02 | Update Cart Quantity & Revalidate Availability | Nguyễn Tiến Lộc (DE190986) | Partial | II.7.2 | EV-CART-02 / TC-CART-02 |
| CART-03 | Remove Item / Clear Cart | Nguyễn Tiến Lộc (DE190986) | Partial | II.7.3 | EV-CART-03 / TC-CART-03 |
| CART-04 | Cart Subtotal Calculation | Nguyễn Tiến Lộc (DE190986) | Partial | II.7.4 | EV-CART-04 / TC-CART-04 |
| CART-05 | Cart Persistence Across Navigation / Session | Nguyễn Đức Thương (DE190096) | Partial | II.7.5 | EV-CART-05 / TC-CART-05 |
| ORDER-01 | Checkout Form & Order Notes | Nguyễn Đức Thương (DE190096) | Implemented | II.8.1 | EV-ORDER-01 / TC-ORDER-01 |
| ORDER-02 | Server-side Create Order Transaction | Nguyễn Tiến Lộc (DE190986) | Implemented | II.8.2 | EV-ORDER-02 / TC-ORDER-02 |
| ORDER-03 | Persist Order Items & Price Snapshot | Nguyễn Tiến Lộc (DE190986) | Implemented | II.8.3 | EV-ORDER-03 / TC-ORDER-03 |
| ORDER-04 | Recalculate Final Total & Reject Client Manipulation | Nguyễn Tiến Lộc (DE190986) | Implemented | II.8.4 | EV-ORDER-04 / TC-ORDER-04 |
| ORDER-05 | View Own Order History | Nguyễn Tiến Lộc (DE190986) | Implemented | II.8.5 | EV-ORDER-05 / TC-ORDER-05 |
| ORDER-06 | View Own Order Detail | Nguyễn Đức Thương (DE190096) | Implemented | II.8.6 | EV-ORDER-06 / TC-ORDER-06 |
| ORDER-07 | Order Ownership Authorization | Phạm Văn Quyết (DE190425) | Implemented | II.8.7 | EV-ORDER-07 / TC-ORDER-07 |

## 8. Counter Orders, Staff Workspaces and Table Assignment

Support service staff with controlled counter-order creation, order filtering/status progression and time-bounded table assignments.

| Work Scope | Value |
| --- | --- |
| Feature | Staff Operations |
| Work IDs | ORDER-08 - STAFF-04 (7 items) |
| Status Summary | Implemented: 3, Partial: 2, Planned: 2 |
| Primary Owners | Nguyễn Tiến Lộc (DE190986), Nguyễn Đức Thương (DE190096), Phan Nguyễn (DE191019), Trần Thanh Gia Huy (DE180571) |
| Principal Tables | employees, table_assignments, restaurant_tables, restaurant_orders |

### 8.1 Class Diagram

Figure 13. Staff Operations class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 8.2 Class Specifications

#### 8.2.1 StaffOrders.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | StaffOrders.js participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | StaffOrderController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 8.2.2 StaffTables.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | StaffTables.js participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | TableAssignmentController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 8.2.3 StaffCustomers.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | StaffCustomers.js participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | See class diagram. |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 8.2.4 StaffOrderController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | StaffOrderController participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | StaffOrders.js, OrderServiceImpl |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 8.2.5 TableAssignmentController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | TableAssignmentController participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | StaffTables.js, TableAssignmentService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 8.2.6 OrderServiceImpl

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Current/Target |
| Module Responsibility | OrderServiceImpl participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | StaffOrderController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 8.2.7 TableAssignmentService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Target |
| Module Responsibility | TableAssignmentService participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | TableAssignmentController, TableAssignmentRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 8.2.8 TableAssignmentRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Target |
| Module Responsibility | TableAssignmentRepository participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | TableAssignmentService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 8.2.9 Employee

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Target |
| Module Responsibility | Employee participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | TableAssignment |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Employee in the Staff Operations module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 8.2.10 TableAssignment

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Target |
| Module Responsibility | TableAssignment participates in Counter Orders, Staff Workspaces and Table Assignment and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Employee |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of TableAssignment in the Staff Operations module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 8.3 Sequence Diagram

Figure 28. Representative sequence for Staff Operations

#### 8.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 8.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| POST | /api/staff/orders | STAFF/ADMIN | CounterOrderRequest | 201 |
| GET | /api/staff/orders | STAFF/ADMIN | date/status/table/payment | 200 page |
| PATCH | /api/staff/orders/{id}/status | STAFF/ADMIN | status/reason | 200 |
| POST | /api/admin/table-assignments | ADMIN | AssignmentRequest | 201 |
| GET | /api/staff/workspace | STAFF | none | 200 assigned tables/orders |
| PATCH | /api/admin/table-assignments/{id}/end | ADMIN | end time | 200 |

### 8.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| employees | CRU(D) / lock as required | Supports Staff Operations; exact access is restricted to service/repository methods. |
| table_assignments | CRU(D) / lock as required | Supports Staff Operations; exact access is restricted to service/repository methods. |
| restaurant_tables | CRU(D) / lock as required | Supports Staff Operations; exact access is restricted to service/repository methods. |
| restaurant_orders | CRU(D) / lock as required | Supports Staff Operations; exact access is restricted to service/repository methods. |

SELECT assignment_id FROM table_assignments WITH (UPDLOCK, HOLDLOCK) WHERE table_id = ? AND status = 'ACTIVE' AND start_at < COALESCE(?, '9999-12-31') AND COALESCE(end_at, '9999-12-31') > ?;

### 8.6 Key Design Decisions

Counter orders reuse the same price, snapshot and transaction rules as customer orders.

Assignment conflict policy is database-backed and concurrency-tested.

Staff APIs expose operational data only within assigned/authorized scope.

### 8.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| ORDER-08 | Staff Counter Order Creation | Nguyễn Tiến Lộc (DE190986) | Implemented | II.8.8 | EV-ORDER-08 / TC-ORDER-08 |
| ORDER-09 | Admin / Staff Order List & Filters | Phan Nguyễn (DE191019) | Implemented | II.8.9 | EV-ORDER-09 / TC-ORDER-09 |
| ORDER-10 | Controlled Order Status Transitions | Nguyễn Tiến Lộc (DE190986) | Implemented | II.8.10 | EV-ORDER-10 / TC-ORDER-10 |
| STAFF-01 | Assign Tables to Staff | Trần Thanh Gia Huy (DE180571) | Planned | II.9.1 | EV-STAFF-01 / TC-STAFF-01 |
| STAFF-02 | Prevent Active Assignment Conflict | Trần Thanh Gia Huy (DE180571) | Planned | II.9.2 | EV-STAFF-02 / TC-STAFF-02 |
| STAFF-03 | Staff Workspace / Assigned Tables | Nguyễn Đức Thương (DE190096) | Partial | II.9.3 | EV-STAFF-03 / TC-STAFF-03 |
| STAFF-04 | Cancel Order with Reason & Audit | Phan Nguyễn (DE191019) | Partial | II.9.4 | EV-STAFF-04 / TC-STAFF-04 |

## 9. Kitchen Queue, Item State Machine and History

Present confirmed items to kitchen staff, control preparation transitions and retain searchable operational history.

| Work Scope | Value |
| --- | --- |
| Feature | Kitchen Operations |
| Work IDs | KITCHEN-01 - KITCHEN-04 (4 items) |
| Status Summary | Implemented: 4 |
| Primary Owners | Nguyễn Tiến Lộc (DE190986), Phạm Văn Quyết (DE190425) |
| Principal Tables | order_items, restaurant_orders |

### 9.1 Class Diagram

Figure 14. Kitchen Operations class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 9.2 Class Specifications

#### 9.2.1 KitchenQueue.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | KitchenQueue.js participates in Kitchen Queue, Item State Machine and History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | KitchenController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 9.2.2 KitchenHistory.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | KitchenHistory.js participates in Kitchen Queue, Item State Machine and History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | KitchenController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 9.2.3 KitchenController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | KitchenController participates in Kitchen Queue, Item State Machine and History and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | KitchenQueue.js, KitchenHistory.js, KitchenService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 9.2.4 KitchenService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Target |
| Module Responsibility | KitchenService participates in Kitchen Queue, Item State Machine and History and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | KitchenController, OrderItemRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 9.2.5 OrderItemRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Current/Target |
| Module Responsibility | OrderItemRepository participates in Kitchen Queue, Item State Machine and History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | KitchenService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 9.2.6 OrderItem

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Current/Target |
| Module Responsibility | OrderItem participates in Kitchen Queue, Item State Machine and History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | KitchenStatus |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of OrderItem in the Kitchen Operations module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 9.2.7 KitchenStatus

| Attribute | Specification |
| --- | --- |
| Stereotype | enum |
| Design State | Target |
| Module Responsibility | KitchenStatus participates in Kitchen Queue, Item State Machine and History and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | OrderItem |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of KitchenStatus in the Kitchen Operations module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 9.3 Sequence Diagram

Figure 29. Representative sequence for Kitchen Operations

#### 9.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 9.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| GET | /api/kitchen/queue | KITCHEN_STAFF/ADMIN | priority/table/time | 200 grouped queue |
| PATCH | /api/kitchen/items/{id}/status | KITCHEN_STAFF | KitchenStatus/note | 200 |
| GET | /api/kitchen/history | KITCHEN_STAFF/ADMIN | date/status/order | 200 page |

### 9.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| order_items | CRU(D) / lock as required | Supports Kitchen Operations; exact access is restricted to service/repository methods. |
| restaurant_orders | CRU(D) / lock as required | Supports Kitchen Operations; exact access is restricted to service/repository methods. |

SELECT oi.order_item_id, o.order_code, o.table_name, oi.food_name, oi.quantity, oi.kitchen_status, o.created_at FROM order_items oi JOIN restaurant_orders o ON o.order_id = oi.order_id WHERE o.status IN ('CONFIRMED','PREPARING','READY') AND oi.kitchen_status IN ('QUEUED','ACKNOWLEDGED','PREPARING','READY') ORDER BY o.created_at, oi.order_item_id;

### 9.6 Key Design Decisions

Kitchen status is item-level; aggregate order state is derived consistently.

Optimistic versioning prevents two stations from overwriting the same item.

History is read-only and includes terminal/cancelled context.

### 9.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| KITCHEN-01 | Kitchen Order Queue | Nguyễn Tiến Lộc (DE190986) | Implemented | II.10.1 | EV-KITCHEN-01 / TC-KITCHEN-01 |
| KITCHEN-02 | Item-level Preparation Notes & Status | Nguyễn Tiến Lộc (DE190986) | Implemented | II.10.2 | EV-KITCHEN-02 / TC-KITCHEN-02 |
| KITCHEN-03 | Kitchen History Search & Filter | Nguyễn Tiến Lộc (DE190986) | Implemented | II.10.3 | EV-KITCHEN-03 / TC-KITCHEN-03 |
| KITCHEN-04 | Kitchen Access Authorization | Phạm Văn Quyết (DE190425) | Implemented | II.10.4 | EV-KITCHEN-04 / TC-KITCHEN-04 |

## 10. Coupon Administration, Validation and Atomic Usage

Persist coupons, validate eligibility on the server and guarantee usage limits under concurrent checkout.

| Work Scope | Value |
| --- | --- |
| Feature | Coupon Management |
| Work IDs | COUPON-01 - COUPON-05 (5 items) |
| Status Summary | Planned: 5 |
| Primary Owners | Nguyễn Tiến Lộc (DE190986), Nguyễn Đức Thương (DE190096), Trần Thanh Gia Huy (DE180571) |
| Principal Tables | coupons, coupon_usages, restaurant_orders, users |

### 10.1 Class Diagram

Figure 15. Coupon Management class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 10.2 Class Specifications

#### 10.2.1 AdminVouchers.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current UI only |
| Module Responsibility | AdminVouchers.js participates in Coupon Administration, Validation and Atomic Usage and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | CouponController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 10.2.2 CouponController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | CouponController participates in Coupon Administration, Validation and Atomic Usage and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | AdminVouchers.js, CouponService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 10.2.3 CouponService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Target |
| Module Responsibility | CouponService participates in Coupon Administration, Validation and Atomic Usage and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | CouponController, CouponRepository, CouponUsageRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 10.2.4 CouponRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Target |
| Module Responsibility | CouponRepository participates in Coupon Administration, Validation and Atomic Usage and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | CouponService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 10.2.5 CouponUsageRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Target |
| Module Responsibility | CouponUsageRepository participates in Coupon Administration, Validation and Atomic Usage and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | CouponService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 10.2.6 Coupon

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Target |
| Module Responsibility | Coupon participates in Coupon Administration, Validation and Atomic Usage and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | CouponUsage |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Coupon in the Coupon Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 10.2.7 CouponUsage

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Target |
| Module Responsibility | CouponUsage participates in Coupon Administration, Validation and Atomic Usage and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Coupon |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of CouponUsage in the Coupon Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 10.3 Sequence Diagram

Figure 30. Representative sequence for Coupon Management

#### 10.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 10.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| GET | /api/admin/coupons | ADMIN | filters/page | 200 page |
| POST | /api/admin/coupons | ADMIN | CouponRequest | 201 |
| PUT | /api/admin/coupons/{id} | ADMIN | CouponRequest | 200 |
| PATCH | /api/admin/coupons/{id}/active | ADMIN | boolean | 200 |
| POST | /api/coupons/validate | Customer/Staff | code + order context | 200 CouponValidationResponse |

### 10.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| coupons | CRU(D) / lock as required | Supports Coupon Management; exact access is restricted to service/repository methods. |
| coupon_usages | CRU(D) / lock as required | Supports Coupon Management; exact access is restricted to service/repository methods. |
| restaurant_orders | CRU(D) / lock as required | Supports Coupon Management; exact access is restricted to service/repository methods. |
| users | CRU(D) / lock as required | Supports Coupon Management; exact access is restricted to service/repository methods. |

SELECT * FROM coupons WITH (UPDLOCK, ROWLOCK) WHERE code = ? AND is_active = 1 AND valid_from <= SYSUTCDATETIME() AND valid_to >= SYSUTCDATETIME(); -- after successful order insert UPDATE coupons SET used_count = used_count + 1, version = version + 1 WHERE coupon_id = ? AND version = ? AND (usage_limit IS NULL OR used_count < usage_limit);

### 10.6 Key Design Decisions

Coupon validation is repeated during order transaction; preview is not authorization.

Usage row, used_count and order discount commit atomically.

Percentage discounts are capped and cannot reduce total below zero.

### 10.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| COUPON-01 | Coupon Entity & Database Migration | Trần Thanh Gia Huy (DE180571) | Planned | II.11.1 | EV-COUPON-01 / TC-COUPON-01 |
| COUPON-02 | Admin Coupon List / Create / Update | Nguyễn Đức Thương (DE190096) | Planned | II.11.2 | EV-COUPON-02 / TC-COUPON-02 |
| COUPON-03 | Coupon Eligibility Validation API | Trần Thanh Gia Huy (DE180571) | Planned | II.11.3 | EV-COUPON-03 / TC-COUPON-03 |
| COUPON-04 | Apply Coupon Server-side to Order | Nguyễn Tiến Lộc (DE190986) | Planned | II.11.4 | EV-COUPON-04 / TC-COUPON-04 |
| COUPON-05 | Coupon Usage Limit & Atomic Persistence | Trần Thanh Gia Huy (DE180571) | Planned | II.11.5 | EV-COUPON-05 / TC-COUPON-05 |

## 11. Payment Processing, Idempotency and Immutable Invoice

Record verified payments, complete orders transactionally and create exactly one immutable invoice for each successful payment.

| Work Scope | Value |
| --- | --- |
| Feature | Payment & Invoice |
| Work IDs | PAY-01 - INV-03 (7 items) |
| Status Summary | Implemented: 3, Partial: 1, Planned: 3 |
| Primary Owners | Nguyễn Tiến Lộc (DE190986), Nguyễn Đức Thương (DE190096), Phan Nguyễn (DE191019), Phạm Văn Quyết (DE190425), Trần Thanh Gia Huy (DE180571) |
| Principal Tables | payments, invoices, restaurant_orders, order_items |

### 11.1 Class Diagram

Figure 16. Payment & Invoice class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 11.2 Class Specifications

#### 11.2.1 QRModal.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current UI only |
| Module Responsibility | QRModal.js participates in Payment Processing, Idempotency and Immutable Invoice and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | PaymentController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 11.2.2 PaymentController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | PaymentController participates in Payment Processing, Idempotency and Immutable Invoice and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | QRModal.js, PaymentService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 11.2.3 PaymentService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Target |
| Module Responsibility | PaymentService participates in Payment Processing, Idempotency and Immutable Invoice and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | PaymentController, PaymentAdapter, PaymentRepository, InvoiceService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 11.2.4 PaymentAdapter

| Attribute | Specification |
| --- | --- |
| Stereotype | integration |
| Design State | Target |
| Module Responsibility | PaymentAdapter participates in Payment Processing, Idempotency and Immutable Invoice and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | PaymentService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | execute(request) | Calls the external provider with timeout, validation and redacted logging. |
| 2 | mapProviderResult(result) | Maps provider-specific status into a stable domain result. |
| 3 | fallback(error) | Returns a controlled fallback or retryable failure without corrupting persistent state. |

#### 11.2.5 InvoiceService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Target |
| Module Responsibility | InvoiceService participates in Payment Processing, Idempotency and Immutable Invoice and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | PaymentService, InvoiceRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 11.2.6 PaymentRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Target |
| Module Responsibility | PaymentRepository participates in Payment Processing, Idempotency and Immutable Invoice and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | PaymentService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 11.2.7 InvoiceRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Target |
| Module Responsibility | InvoiceRepository participates in Payment Processing, Idempotency and Immutable Invoice and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | InvoiceService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 11.2.8 Payment

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Target |
| Module Responsibility | Payment participates in Payment Processing, Idempotency and Immutable Invoice and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Invoice |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Payment in the Payment & Invoice module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 11.2.9 Invoice

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Target |
| Module Responsibility | Invoice participates in Payment Processing, Idempotency and Immutable Invoice and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | Payment |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Invoice in the Payment & Invoice module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 11.3 Sequence Diagram

Figure 31. Representative sequence for Payment & Invoice

#### 11.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 11.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| POST | /api/payments/process | Customer/Staff | orderId/method/idempotencyKey | 200/202 |
| GET | /api/payments/{id} | Owner/Staff/Admin | none | 200 |
| GET | /api/invoices/order/{orderId} | Owner/Staff/Admin | none | 200 |
| GET | /api/invoices/{id}/download | Owner/Staff/Admin | format | PDF/print view |

### 11.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| payments | CRU(D) / lock as required | Supports Payment & Invoice; exact access is restricted to service/repository methods. |
| invoices | CRU(D) / lock as required | Supports Payment & Invoice; exact access is restricted to service/repository methods. |
| restaurant_orders | CRU(D) / lock as required | Supports Payment & Invoice; exact access is restricted to service/repository methods. |
| order_items | CRU(D) / lock as required | Supports Payment & Invoice; exact access is restricted to service/repository methods. |

-- unique transaction_reference enforces idempotency INSERT INTO payments(order_id,transaction_reference,method,amount,status,created_at,version) VALUES(?,?,?,?, 'PENDING',SYSUTCDATETIME(),0); -- on verified success in same transaction UPDATE restaurant_orders SET status='COMPLETED', version=version+1 WHERE order_id=? AND version=?; INSERT INTO invoices(order_id,payment_id,invoice_number,subtotal_amount,discount_amount,tax_amount,total_amount,items_snapshot,issued_at) VALUES(?,?,?,?,?,?,?,?,SYSUTCDATETIME());

### 11.6 Key Design Decisions

Order amount is loaded from database and must equal payment amount.

Idempotency key/provider reference prevents duplicate charge and invoice.

Invoice stores immutable snapshots; later menu/profile changes do not rewrite billing history.

### 11.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| PAY-01 | Payment Method Selection UI | Nguyễn Đức Thương (DE190096) | Partial | II.12.1 | EV-PAY-01 / TC-PAY-01 |
| PAY-02 | Payment Processing API | Phạm Văn Quyết (DE190425) | Implemented | II.12.2 | EV-PAY-02 / TC-PAY-02 |
| PAY-03 | Payment Amount Verification & Idempotency | Nguyễn Tiến Lộc (DE190986) | Implemented | II.12.3 | EV-PAY-03 / TC-PAY-03 |
| PAY-04 | Persist Payment & Complete Order Transactionally | Nguyễn Tiến Lộc (DE190986) | Implemented | II.12.4 | EV-PAY-04 / TC-PAY-04 |
| INV-01 | Invoice Entity & Unique Order Rule | Trần Thanh Gia Huy (DE180571) | Planned | II.13.1 | EV-INV-01 / TC-INV-01 |
| INV-02 | Generate Immutable Invoice after Payment | Trần Thanh Gia Huy (DE180571) | Planned | II.13.2 | EV-INV-02 / TC-INV-02 |
| INV-03 | View / Download Invoice | Phan Nguyễn (DE191019) | Planned | II.13.3 | EV-INV-03 / TC-INV-03 |

## 12. Customer Feedback Persistence and Moderation

Allow one feedback record per eligible completed order and provide audit-safe administrator moderation.

| Work Scope | Value |
| --- | --- |
| Feature | Feedback Management |
| Work IDs | FB-01 - FB-04 (4 items) |
| Status Summary | Implemented: 2, Partial: 2 |
| Primary Owners | Nguyễn Tiến Lộc (DE190986), Nguyễn Đức Thương (DE190096), Trần Thanh Gia Huy (DE180571) |
| Principal Tables | feedbacks, restaurant_orders, users |

### 12.1 Class Diagram

Figure 17. Feedback Management class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 12.2 Class Specifications

#### 12.2.1 Feedback.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current local-only |
| Module Responsibility | Feedback.js participates in Customer Feedback Persistence and Moderation and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | FeedbackController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 12.2.2 AdminFeedback.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current local-only |
| Module Responsibility | AdminFeedback.js participates in Customer Feedback Persistence and Moderation and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | AdminFeedbackController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 12.2.3 FeedbackController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | FeedbackController participates in Customer Feedback Persistence and Moderation and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | Feedback.js, FeedbackService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 12.2.4 AdminFeedbackController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | AdminFeedbackController participates in Customer Feedback Persistence and Moderation and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | AdminFeedback.js, FeedbackService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 12.2.5 FeedbackService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Target |
| Module Responsibility | FeedbackService participates in Customer Feedback Persistence and Moderation and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | FeedbackController, AdminFeedbackController, FeedbackRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 12.2.6 FeedbackRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Target |
| Module Responsibility | FeedbackRepository participates in Customer Feedback Persistence and Moderation and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | FeedbackService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 12.2.7 Feedback

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Target |
| Module Responsibility | Feedback participates in Customer Feedback Persistence and Moderation and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | See class diagram. |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of Feedback in the Feedback Management module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 12.3 Sequence Diagram

Figure 32. Representative sequence for Feedback Management

#### 12.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 12.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| POST | /api/feedbacks | Customer | orderId/rating/comment | 201 |
| GET | /api/feedbacks/me | Customer | page | 200 |
| GET | /api/admin/feedbacks | ADMIN | rating/status/date/page | 200 page |
| PATCH | /api/admin/feedbacks/{id}/moderation | ADMIN | status/note | 200 |

### 12.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| feedbacks | CRU(D) / lock as required | Supports Feedback Management; exact access is restricted to service/repository methods. |
| restaurant_orders | CRU(D) / lock as required | Supports Feedback Management; exact access is restricted to service/repository methods. |
| users | CRU(D) / lock as required | Supports Feedback Management; exact access is restricted to service/repository methods. |

INSERT INTO feedbacks(order_id,user_id,rating,comment,moderation_status,created_at) SELECT o.order_id, ?, ?, ?, 'PENDING', SYSUTCDATETIME() FROM restaurant_orders o WHERE o.order_id=? AND o.user_id=? AND o.status='COMPLETED' AND NOT EXISTS(SELECT 1 FROM feedbacks f WHERE f.order_id=o.order_id);

### 12.6 Key Design Decisions

Database unique order_id protects against concurrent duplicates.

Moderation changes status/note only; original rating/comment remain audit-visible.

Authorization derives customer identity from the principal.

### 12.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| FB-01 | Submit Feedback Screen | Nguyễn Đức Thương (DE190096) | Partial | II.14.1 | EV-FB-01 / TC-FB-01 |
| FB-02 | Feedback Persistence & Completed-order Eligibility | Nguyễn Tiến Lộc (DE190986) | Implemented | II.14.2 | EV-FB-02 / TC-FB-02 |
| FB-03 | One Feedback per Order & Input Validation | Nguyễn Tiến Lộc (DE190986) | Implemented | II.14.3 | EV-FB-03 / TC-FB-03 |
| FB-04 | Admin Feedback Search / Moderation | Trần Thanh Gia Huy (DE180571) | Partial | II.14.4 | EV-FB-04 / TC-FB-04 |

## 13. Dashboard KPI and Operational Reports

Calculate reproducible KPIs and time-series reports from live finalized data with consistent period boundaries.

| Work Scope | Value |
| --- | --- |
| Feature | Reporting & Analytics |
| Work IDs | RPT-01 - RPT-04 (4 items) |
| Status Summary | Implemented: 4 |
| Primary Owners | Nguyễn Đức Thương (DE190096), Phan Nguyễn (DE191019) |
| Principal Tables | restaurant_orders, order_items, payments, reservations, restaurant_tables, users, coupons, coupon_usages |

### 13.1 Class Diagram

Figure 18. Reporting & Analytics class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 13.2 Class Specifications

#### 13.2.1 Dashboard.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current mock |
| Module Responsibility | Dashboard.js participates in Dashboard KPI and Operational Reports and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ReportController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 13.2.2 Reports.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current mock |
| Module Responsibility | Reports.js participates in Dashboard KPI and Operational Reports and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ReportController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 13.2.3 ReportController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | ReportController participates in Dashboard KPI and Operational Reports and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | Dashboard.js, Reports.js, ReportService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 13.2.4 ReportService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Target |
| Module Responsibility | ReportService participates in Dashboard KPI and Operational Reports and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | ReportController, ReportRepository, KpiResponse |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 13.2.5 ReportRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Target |
| Module Responsibility | ReportRepository participates in Dashboard KPI and Operational Reports and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ReportService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 13.2.6 KpiResponse

| Attribute | Specification |
| --- | --- |
| Stereotype | DTO |
| Design State | Target |
| Module Responsibility | KpiResponse participates in Dashboard KPI and Operational Reports and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | ReportService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of KpiResponse in the Reporting & Analytics module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

#### 13.2.7 RevenueSeriesPoint

| Attribute | Specification |
| --- | --- |
| Stereotype | DTO |
| Design State | Target |
| Module Responsibility | RevenueSeriesPoint participates in Dashboard KPI and Operational Reports and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | See class diagram. |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of RevenueSeriesPoint in the Reporting & Analytics module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 13.3 Sequence Diagram

Figure 33. Representative sequence for Reporting & Analytics

#### 13.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 13.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| GET | /api/admin/reports/kpis | ADMIN | from/to/timezone | 200 KpiResponse |
| GET | /api/admin/reports/revenue | ADMIN | granularity/from/to | 200 series |
| GET | /api/admin/reports/foods | ADMIN | period/limit | 200 ranking |
| GET | /api/admin/reports/reservations | ADMIN | period/status | 200 summary |
| GET | /api/admin/reports/export | ADMIN | report/format/filters | CSV/XLSX |

### 13.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| restaurant_orders | CRU(D) / lock as required | Supports Reporting & Analytics; exact access is restricted to service/repository methods. |
| order_items | CRU(D) / lock as required | Supports Reporting & Analytics; exact access is restricted to service/repository methods. |
| payments | CRU(D) / lock as required | Supports Reporting & Analytics; exact access is restricted to service/repository methods. |
| reservations | CRU(D) / lock as required | Supports Reporting & Analytics; exact access is restricted to service/repository methods. |
| restaurant_tables | CRU(D) / lock as required | Supports Reporting & Analytics; exact access is restricted to service/repository methods. |
| users | CRU(D) / lock as required | Supports Reporting & Analytics; exact access is restricted to service/repository methods. |
| coupons | CRU(D) / lock as required | Supports Reporting & Analytics; exact access is restricted to service/repository methods. |
| coupon_usages | CRU(D) / lock as required | Supports Reporting & Analytics; exact access is restricted to service/repository methods. |

SELECT CAST(p.paid_at AS DATE) AS business_date, SUM(p.amount) AS revenue, COUNT(DISTINCT p.order_id) AS paid_orders FROM payments p JOIN restaurant_orders o ON o.order_id=p.order_id WHERE p.status='SUCCESS' AND p.paid_at>=? AND p.paid_at<? GROUP BY CAST(p.paid_at AS DATE) ORDER BY business_date;

### 13.6 Key Design Decisions

Revenue includes only SUCCESS payments and excludes cancelled/unpaid orders.

Date range is [from, to) and converted consistently between UTC and local display.

Every KPI has a reconciliation SQL query and evidence screenshot/test.

### 13.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| RPT-01 | Dashboard KPI Aggregation API | Phan Nguyễn (DE191019) | Implemented | II.15.1 | EV-RPT-01 / TC-RPT-01 |
| RPT-02 | Revenue Trend & Date Filter | Phan Nguyễn (DE191019) | Implemented | II.15.2 | EV-RPT-02 / TC-RPT-02 |
| RPT-03 | Top Food & Order-status Reports | Phan Nguyễn (DE191019) | Implemented | II.15.3 | EV-RPT-03 / TC-RPT-03 |
| RPT-04 | Dashboard Frontend Live-data Integration | Nguyễn Đức Thương (DE190096) | Implemented | II.15.4 | EV-RPT-04 / TC-RPT-04 |

## 14. AI Analytics and Customer Chatbot Adapter

Provide advisory AI assistance through privacy-controlled inputs, bounded timeouts, safe fallback and usage logging.

| Work Scope | Value |
| --- | --- |
| Feature | AI Support |
| Work IDs | AI-01 - AI-02 (2 items) |
| Status Summary | Experimental: 2 |
| Primary Owners | Trần Thanh Gia Huy (DE180571) |
| Principal Tables | ai_usage_logs, foods, restaurant_tables |

### 14.1 Class Diagram

Figure 19. AI Support class/component design

Legend: green = audited current class/component; yellow = target class needed for final design; blue = current class requiring final hardening or extension.

### 14.2 Class Specifications

#### 14.2.1 AIAnalytics.js

| Attribute | Specification |
| --- | --- |
| Stereotype | boundary |
| Design State | Current |
| Module Responsibility | AIAnalytics.js participates in AI Analytics and Customer Chatbot Adapter and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | AiController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 14.2.2 AIChatbot.js

| Attribute | Specification |
| --- | --- |
| Stereotype | component |
| Design State | Current |
| Module Responsibility | AIChatbot.js participates in AI Analytics and Customer Chatbot Adapter and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | AiController |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | loadData() | Loads role-authorized data through the centralized API client; manages loading, empty and error states. |
| 2 | handleSubmit(event) | Validates user input, prevents duplicate submission and maps field/API errors to the UI. |
| 3 | renderState() | Renders role-appropriate success, empty, validation and provider-failure states without exposing internal data. |

#### 14.2.3 AiController

| Attribute | Specification |
| --- | --- |
| Stereotype | controller |
| Design State | Target |
| Module Responsibility | AiController participates in AI Analytics and Customer Chatbot Adapter and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | AIAnalytics.js, AIChatbot.js, AiService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | list/search(...) | Accepts validated filters and pagination, invokes the domain service and returns a stable response contract. |
| 2 | getById(id) | Delegates an ownership/role-checked detail query; maps missing data to 404. |
| 3 | create(request) | Validates request DTO and authenticated principal, invokes a transactional service and returns 201. |
| 4 | update/action(id, request) | Invokes a controlled update/state transition and maps business conflicts to 409/422. |

#### 14.2.4 AiService

| Attribute | Specification |
| --- | --- |
| Stereotype | service |
| Design State | Current/Target |
| Module Responsibility | AiService participates in AI Analytics and Customer Chatbot Adapter and remains restricted to its declared layer. |
| Security / Transaction | Controller/filter derives identity from the authenticated context; mutations delegate to transactional service boundaries; no raw secrets are returned. |
| Primary Collaborators | AiController, AiProviderClient, AiUsageLogRepository |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | validate(command, principal) | Applies business, ownership, role, status and input constraints before mutation. |
| 2 | execute(command) | Runs the use case transaction, coordinates repositories/adapters and preserves aggregate invariants. |
| 3 | mapToResponse(entity) | Builds a role-safe DTO with immutable snapshots and no credentials/internal fields. |
| 4 | handleStateTransition(current, next) | Allows only documented transitions and produces a typed business conflict otherwise. |

#### 14.2.5 AiProviderClient

| Attribute | Specification |
| --- | --- |
| Stereotype | integration |
| Design State | Current/Target |
| Module Responsibility | AiProviderClient participates in AI Analytics and Customer Chatbot Adapter and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | AiService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | execute(request) | Calls the external provider with timeout, validation and redacted logging. |
| 2 | mapProviderResult(result) | Maps provider-specific status into a stable domain result. |
| 3 | fallback(error) | Returns a controlled fallback or retryable failure without corrupting persistent state. |

#### 14.2.6 AiUsageLogRepository

| Attribute | Specification |
| --- | --- |
| Stereotype | repository |
| Design State | Target |
| Module Responsibility | AiUsageLogRepository participates in AI Analytics and Customer Chatbot Adapter and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | AiService |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | find/search specification | Executes indexed role-safe queries, pagination and projections without returning unrelated data. |
| 2 | findForUpdate(...) | Uses optimistic or pessimistic locking for concurrency-sensitive mutations. |
| 3 | save(entity) | Persists the aggregate; database constraints remain the final integrity boundary. |

#### 14.2.7 AiUsageLog

| Attribute | Specification |
| --- | --- |
| Stereotype | entity |
| Design State | Target |
| Module Responsibility | AiUsageLog participates in AI Analytics and Customer Chatbot Adapter and remains restricted to its declared layer. |
| Security / Transaction | Uses role-safe DTOs and the centralized API contract. |
| Primary Collaborators | See class diagram. |

| No. | Method / Operation | Detailed Design Contract |
| --- | --- | --- |
| 1 | primaryOperation(...) | Performs the principal responsibility of AiUsageLog in the AI Support module. |
| 2 | validate(...) | Checks required input and rejects unsafe or inconsistent state. |
| 3 | toDto()/fromDto() | Maps data without exposing internal credentials or persistence details. |

### 14.3 Sequence Diagram

Figure 34. Representative sequence for AI Support

#### 14.3.1 Alternative and Exception Sequences

| Condition | Required Sequence Behavior |
| --- | --- |
| Invalid input | Controller/validator returns 400 before mutation; UI retains data and displays field errors. |
| No authentication | Security entry point returns standard JSON 401; controller is not called. |
| Wrong role/owner | Authorization fails with 403 or ownership-safe 404; no data is disclosed. |
| Concurrent update | Lock/version conflict maps to 409; caller refreshes state before retry. |
| Provider/database failure | Transaction rolls back; 503/500 contains correlation ID, not stack trace/secret. |

### 14.4 API Contracts

| Method | Endpoint | Authorization | Request / Parameters | Success |
| --- | --- | --- | --- | --- |
| POST | /api/ai/chat | Guest/Customer | message/session context | 200 answer/fallback |
| POST | /api/admin/ai/analytics | ADMIN | reportId/period/question | 200 advisory analysis |

### 14.5 Database Access and SQL

| Table | CRUD / Lock | Purpose |
| --- | --- | --- |
| ai_usage_logs | CRU(D) / lock as required | Supports AI Support; exact access is restricted to service/repository methods. |
| foods | CRU(D) / lock as required | Supports AI Support; exact access is restricted to service/repository methods. |
| restaurant_tables | CRU(D) / lock as required | Supports AI Support; exact access is restricted to service/repository methods. |

INSERT INTO ai_usage_logs(user_id,feature,prompt_hash,response_status,token_count,duration_ms,created_at,correlation_id) VALUES(?,?,?,?,?,?,SYSUTCDATETIME(),?);

### 14.6 Key Design Decisions

AI never changes operational data autonomously.

Protected customer/order data is not sent to public chatbot prompts.

Provider timeout/failure returns a disclosed fallback and is logged without raw secrets.

### 14.7 Work-item Mapping

| Work ID | Function | Owner | Status | SDS Ref | Evidence |
| --- | --- | --- | --- | --- | --- |
| AI-01 | AI Analytics with Controlled Data & Logging | Trần Thanh Gia Huy (DE180571) | Experimental | II.16.1 | EV-AI-01 / TC-AI-01 |
| AI-02 | Customer Chatbot FAQ & Safe Fallback | Trần Thanh Gia Huy (DE180571) | Experimental | II.16.2 | EV-AI-02 / TC-AI-02 |

# IV. Cross-cutting Technical Designs

## 1. Standard API Response

// Success { "success": true, "data": { ... }, "timestamp": "2026-07-13T10:00:00Z", "correlationId": "..." } // Error { "success": false, "code": "RESERVATION_CONFLICT", "message": "The selected table is no longer available.", "fieldErrors": {"reservationTime": "..."}, "correlationId": "..." }

| HTTP | Use |
| --- | --- |
| 200 | Successful query/update. |
| 201 | Resource created. |
| 204 | Successful action with no response body. |
| 400 | DTO/format validation. |
| 401 | Missing/invalid/expired authentication. |
| 403 | Authenticated but insufficient authority. |
| 404 | Missing or ownership-safe hidden resource. |
| 409 | Duplicate/concurrency/state conflict. |
| 422 | Business eligibility failure when the request is structurally valid. |
| 429 | Rate limit for authentication/reset/AI abuse controls. |
| 500/503 | Unexpected or external-service failure with correlation ID. |

## 2. Authorization Matrix

| Resource / Action | Guest | Customer | Staff | Kitchen | Admin |
| --- | --- | --- | --- | --- | --- |
| Public menu / chatbot | R | R | R | R | R |
| Own profile/reservation/order/invoice | - | Own | Operational | Operational | All |
| Menu/category write | - | - | - | - | CRUD |
| Table master write | - | - | Operational | R | CRUD |
| Reservation operation | - | Own | Operate | R | All |
| Order status | - | Own cancel | Operate | Kitchen subset | All |
| Coupon administration | - | Validate | Validate | - | CRUD |
| Payment | - | Own | Record | - | All |
| Feedback | - | Own submit | - | - | Moderate |
| Reports/AI analytics | - | - | - | - | R/Run |

## 3. State Machines

| State Machine | Allowed Design |
| --- | --- |
| Reservation | PENDING -> CONFIRMED -> SEATED -> COMPLETED; controlled CANCELLED/NO_SHOW from eligible states. |

| State Machine | Allowed Design |
| --- | --- |
| Order | PENDING -> CONFIRMED -> PREPARING -> READY -> COMPLETED; controlled CANCELLED before terminal completion. |

| State Machine | Allowed Design |
| --- | --- |
| Kitchen Item | QUEUED -> ACKNOWLEDGED -> PREPARING -> READY -> SERVED; CANCELLED only when order policy allows. |

| State Machine | Allowed Design |
| --- | --- |
| Payment | PENDING -> SUCCESS or FAILED; successful payment may move to REFUNDED only through a future controlled workflow. |

| State Machine | Allowed Design |
| --- | --- |
| Feedback Moderation | PENDING -> APPROVED or HIDDEN; original content/rating remain immutable for audit. |

## 4. Security Threat Controls

| Threat | Example | Design Controls | Verification |
| --- | --- | --- | --- |
| Spoofing | Forged/expired JWT or manipulated localStorage role. | Signed token, server principal, refresh rotation, deny-by-default. | Valid/expired/tampered token and role matrix tests. |
| Tampering | Client modifies price, total, coupon or payment result. | Server re-pricing, DB total, idempotency, immutable snapshots. | Manipulated request and duplicate retry tests. |
| Repudiation | Admin/payment action cannot be traced. | Correlation ID, transaction reference, timestamps, moderation actor. | Log/evidence review without secret leakage. |
| Information disclosure | IDOR, password/token or excessive entity graph. | Ownership query, safe DTO, generic auth errors, redaction. | Cross-user ID tests and response schema checks. |
| Denial of service | Unbounded search/login/reset/report/AI. | Pagination, range limits, throttling, indexes, provider timeout. | Boundary/load and timeout fallback tests. |
| Elevation of privilege | Client route or permissive SecurityConfig. | Backend authorities, method/endpoint policy, 401/403 handlers. | Non-admin calls to admin endpoints return 403. |

## 5. Logging and Secret Handling

Never log raw password, OTP, access token, refresh token, SMTP password, database password, provider key or full payment payload.

Use correlationId, userId where appropriate, endpoint, result code and duration. Do not log full personal-data DTOs by default.

Secrets are provided through environment variables or protected profiles and excluded from source control/release screenshots.

Audit evidence contains redacted Postman requests, database proof and test output; it is not a substitute for production audit logging.

## 6. Test Design Mapping

| Design Risk | White-box Focus | Black-box Focus | Target |
| --- | --- | --- | --- |
| Security/JWT | Branch coverage in filter/provider/handlers. | Decision table role x endpoint; token expiry BVA. | High/Critical >= 90% meaningful coverage. |
| Reservation | Path and concurrency branches. | Time/capacity BVA, overlap state cases. | Conflict and rollback evidence. |
| Order/Payment | Calculation, state, idempotency branches. | EP/BVA for quantity/amount; state transition. | Database reconciliation and duplicate retry. |
| CRUD modules | Service statements/conditions. | Valid/invalid/duplicate equivalence partitions. | API + UI + DB persistence. |
| Reports | Aggregate query tests. | Date boundary/no-data/role tests. | SQL total equals API/chart result. |

# V. Detailed Design Sheets for 90 Auditable Work Items

## 1. Work-item Design Contracts

Each sheet is a ProjectSWP design contract for one Project Tracking item. It states responsibilities and required implementation/test behavior without altering the audit-aligned status.

AUTH-01 - Login Screen & Client Validation

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / UI Screen |
| Actor | Guest, All Users |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.1.1 ¦ SDS II.1.1 ¦ EV-AUTH-01 / TC-AUTH-01 |

### 1. Design Intent

Presents email/password fields, validates required format, shows field-level errors, and redirects authenticated users to the correct role workspace.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Login.jsx | boundary - Current |
| AuthContext.js | frontend service - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Login Screen & Client Validation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid input submits once; invalid input remains on screen with clear messages; successful login redirects by role without exposing credentials. |
| Business Rules | Email is required and normalized; password is never exposed in logs; repeated submissions are prevented while a request is processing. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Guest, All Users. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Email is required and normalized; password is never exposed in logs; repeated submissions are prevented while a request is processing. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid input submits once; invalid input remains on screen with clear messages; successful login redirects by role without exposing credentials. |
| Test / Evidence | EV-AUTH-01 / TC-AUTH-01 |
| Current Risk / Update | UI flow is available and connected to the authentication request. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-02 - Credential Authentication API

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Backend API |
| Actor | Guest |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.1.2 ¦ SDS II.1.2 ¦ EV-AUTH-02 / TC-AUTH-02 |

### 1. Design Intent

Authenticates a submitted email and password against an active user account and returns a standardized success or failure response.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Credential Authentication API; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Correct credentials succeed; wrong password, unknown email, and inactive account return safe errors; API contract is covered by tests. |
| Business Rules | Inactive/locked accounts cannot log in; comparisons use encoded passwords; authentication failures must not reveal whether an email exists. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Guest. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Inactive/locked accounts cannot log in; comparisons use encoded passwords; authentication failures must not reveal whether an email exists. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Correct credentials succeed; wrong password, unknown email, and inactive account return safe errors; API contract is covered by tests. |
| Test / Evidence | EV-AUTH-02 / TC-AUTH-02 |
| Current Risk / Update | Core credential authentication is implemented; token hardening is tracked separately. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-03 - Password Hashing & Credential Verification

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Security Service |
| Actor | Guest, All Users |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | Critical / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.1.3 ¦ SDS II.1.3 ¦ EV-AUTH-03 / TC-AUTH-03 |

### 1. Design Intent

Encodes passwords before persistence and verifies credentials through the configured password encoder.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthContext.js | frontend service - Current |
| AuthServiceImpl | service - Current |
| PasswordEncoder | security - Current |
| JwtTokenProvider | security - Target |
| JwtAuthenticationFilter | filter - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Password Hashing & Credential Verification; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Database contains only encoded passwords; registration/reset/login use the same encoder; negative password tests pass. |
| Business Rules | Plaintext passwords must never be stored or returned; encoding configuration is consistent across registration, reset, and login. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Guest, All Users. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Plaintext passwords must never be stored or returned; encoding configuration is consistent across registration, reset, and login. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Database contains only encoded passwords; registration/reset/login use the same encoder; negative password tests pass. |
| Test / Evidence | EV-AUTH-03 / TC-AUTH-03 |
| Current Risk / Update | Security review must confirm no plaintext values in logs or seed scripts. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-04 - JWT Access Token Generation

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Security Service |
| Actor | Authenticated Users |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.1.4 ¦ SDS II.1.4 ¦ EV-AUTH-04 / TC-AUTH-04 |

### 1. Design Intent

Creates a signed access token containing the user identity, role claims, issue time, and expiration after successful authentication.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthContext.js | frontend service - Current |
| AuthServiceImpl | service - Current |
| PasswordEncoder | security - Current |
| JwtTokenProvider | security - Target |
| JwtAuthenticationFilter | filter - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for JWT Access Token Generation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: A valid login returns a signed token; signature and expiration can be verified; tampered tokens are rejected. |
| Business Rules | Signing key is externalized; token lifetime is configurable; only required non-sensitive claims are included. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Authenticated Users. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Signing key is externalized; token lifetime is configurable; only required non-sensitive claims are included. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | A valid login returns a signed token; signature and expiration can be verified; tampered tokens are rejected. |
| Test / Evidence | EV-AUTH-04 / TC-AUTH-04 |
| Current Risk / Update | Token generation is incomplete and must be finalized before the final release tag. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-05 - JWT Refresh Token Persistence

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Backend Service / DB |
| Actor | Authenticated Users |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter1 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.1.5 ¦ SDS II.1.5 ¦ EV-AUTH-05 / TC-AUTH-05 |

### 1. Design Intent

Stores refresh-token hashes and lifecycle metadata so an expired access token can be renewed without re-entering credentials.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthContext.js | frontend service - Current |
| AuthServiceImpl | service - Current |
| PasswordEncoder | security - Current |
| JwtTokenProvider | security - Target |
| JwtAuthenticationFilter | filter - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for JWT Refresh Token Persistence; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid refresh creates a new access token; expired/revoked/reused tokens fail; raw refresh tokens are not persisted. |
| Business Rules | Refresh tokens are one-way hashed, revocable, unique, time-limited, and bound to a user account. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Authenticated Users. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Refresh tokens are one-way hashed, revocable, unique, time-limited, and bound to a user account. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid refresh creates a new access token; expired/revoked/reused tokens fail; raw refresh tokens are not persisted. |
| Test / Evidence | EV-AUTH-05 / TC-AUTH-05 |
| Current Risk / Update | Required database migration, entity, repository, service, and tests are missing. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-06 - JWT Authentication Filter

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Security Filter |
| Actor | Authenticated Users |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.1.6 ¦ SDS II.1.6 ¦ EV-AUTH-06 / TC-AUTH-06 |

### 1. Design Intent

Reads the bearer token on every protected request, validates it, and populates the authenticated security context.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthContext.js | frontend service - Current |
| AuthServiceImpl | service - Current |
| PasswordEncoder | security - Current |
| JwtTokenProvider | security - Target |
| JwtAuthenticationFilter | filter - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for JWT Authentication Filter; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Protected requests with valid tokens reach controllers; missing/invalid/expired tokens return 401; public routes remain accessible. |
| Business Rules | Public endpoints bypass authentication; malformed headers and invalid tokens do not create a security context. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Authenticated Users. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Public endpoints bypass authentication; malformed headers and invalid tokens do not create a security context. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Protected requests with valid tokens reach controllers; missing/invalid/expired tokens return 401; public routes remain accessible. |
| Test / Evidence | EV-AUTH-06 / TC-AUTH-06 |
| Current Risk / Update | Filter and integration tests are incomplete. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-07 - Token Expiry & Invalid Token Handling

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Exception Handling |
| Actor | Authenticated Users |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Medium / 120 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.1.7 ¦ SDS II.1.7 ¦ EV-AUTH-07 / TC-AUTH-07 |

### 1. Design Intent

Returns consistent error responses for expired, malformed, unsupported, or incorrectly signed tokens.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthController | controller - Current |
| AuthServiceImpl | service - Current |
| RefreshTokenService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Token Expiry & Invalid Token Handling; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Each invalid-token scenario returns the expected HTTP status and message; frontend can distinguish expiry from authorization failure. |
| Business Rules | Security errors use the common API error format; sensitive token details are not logged or returned. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Authenticated Users. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Security errors use the common API error format; sensitive token details are not logged or returned. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Each invalid-token scenario returns the expected HTTP status and message; frontend can distinguish expiry from authorization failure. |
| Test / Evidence | EV-AUTH-07 / TC-AUTH-07 |
| Current Risk / Update | Standard exception mapping remains incomplete. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-08 - Endpoint Role Authorization Matrix

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Authorization Policy |
| Actor | Admin, Staff, Kitchen Staff, Customer |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.1.8 ¦ SDS II.1.8 ¦ EV-AUTH-08 / TC-AUTH-08 |

### 1. Design Intent

Defines explicit access rules for all protected API groups and matches them with frontend role navigation.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthController | controller - Current |
| AuthServiceImpl | service - Current |
| RefreshTokenService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Endpoint Role Authorization Matrix; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Authorization tests prove 401 for unauthenticated and 403 for wrong-role requests across representative endpoints. |
| Business Rules | Admin-only write APIs reject non-admins; users may access only owned resources; deny-by-default applies to unmatched protected routes. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin, Staff, Kitchen Staff, Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Admin-only write APIs reject non-admins; users may access only owned resources; deny-by-default applies to unmatched protected routes. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Authorization tests prove 401 for unauthenticated and 403 for wrong-role requests across representative endpoints. |
| Test / Evidence | EV-AUTH-08 / TC-AUTH-08 |
| Current Risk / Update | SecurityConfig is currently too permissive and needs a complete endpoint matrix. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-09 - Standard 401/403 Security Responses

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Exception Handling |
| Actor | All Users |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter4 |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.1.9 ¦ SDS II.1.9 ¦ EV-AUTH-09 / TC-AUTH-09 |

### 1. Design Intent

Converts authentication and authorization failures into predictable JSON responses consumed by the frontend.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthController | controller - Current |
| AuthServiceImpl | service - Current |
| RefreshTokenService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Standard 401/403 Security Responses; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Frontend receives stable error codes/messages; no HTML error page is returned by secured APIs; tests cover both statuses. |
| Business Rules | 401 is used for missing/invalid authentication; 403 is used for authenticated users without permission. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: All Users. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | 401 is used for missing/invalid authentication; 403 is used for authenticated users without permission. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Frontend receives stable error codes/messages; no HTML error page is returned by secured APIs; tests cover both statuses. |
| Test / Evidence | EV-AUTH-09 / TC-AUTH-09 |
| Current Risk / Update | Must align with the global API response convention. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-10 - Logout & Token Revocation

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Backend API |
| Actor | Authenticated Users |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter1 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.1.10 ¦ SDS II.1.10 ¦ EV-AUTH-10 / TC-AUTH-10 |

### 1. Design Intent

Ends an authenticated session by revoking the current refresh token and clearing client authentication state.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Logout & Token Revocation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: After logout, refresh fails and protected requests require a new login; repeated logout requests do not create errors. |
| Business Rules | Revoked tokens cannot be reused; logout is idempotent; client removes access and refresh credentials. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Authenticated Users. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Revoked tokens cannot be reused; logout is idempotent; client removes access and refresh credentials. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | After logout, refresh fails and protected requests require a new login; repeated logout requests do not create errors. |
| Test / Evidence | EV-AUTH-10 / TC-AUTH-10 |
| Current Risk / Update | Depends on refresh-token persistence. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-11 - Registration Screen & Validation

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / UI Screen |
| Actor | Guest |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.1.11 ¦ SDS II.1.11 ¦ EV-AUTH-11 / TC-AUTH-11 |

### 1. Design Intent

Collects customer account information, validates required fields and password confirmation, and displays API validation errors.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Login.jsx | boundary - Current |
| AuthContext.js | frontend service - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Registration Screen & Validation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid data creates an account; invalid fields show messages; duplicate email feedback is shown without page crash. |
| Business Rules | Email format and required profile fields are validated; password confirmation must match; submit is disabled while processing. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Guest. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Email format and required profile fields are validated; password confirmation must match; submit is disabled while processing. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid data creates an account; invalid fields show messages; duplicate email feedback is shown without page crash. |
| Test / Evidence | EV-AUTH-11 / TC-AUTH-11 |
| Current Risk / Update | Completed and integrated. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-12 - Registration API & Duplicate Email Check

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Backend API |
| Actor | Guest |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.1.12 ¦ SDS II.1.12 ¦ EV-AUTH-12 / TC-AUTH-12 |

### 1. Design Intent

Creates a customer account with the default role after validating input and uniqueness constraints.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Registration API & Duplicate Email Check; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: New account is persisted with customer role; duplicate email and invalid input are rejected; tests verify role protection. |
| Business Rules | Email is unique case-insensitively; password is encoded; clients cannot self-assign privileged roles. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Guest. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Email is unique case-insensitively; password is encoded; clients cannot self-assign privileged roles. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | New account is persisted with customer role; duplicate email and invalid input are rejected; tests verify role protection. |
| Test / Evidence | EV-AUTH-12 / TC-AUTH-12 |
| Current Risk / Update | Database constraint and service validation must remain consistent. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-13 - Forgot Password Request

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / UI / Backend API |
| Actor | Guest |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.1.13 ¦ SDS II.1.13 ¦ EV-AUTH-13 / TC-AUTH-13 |

### 1. Design Intent

Allows a user to request a reset token or code without revealing whether the submitted email is registered.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Login.jsx | boundary - Current |
| AuthContext.js | frontend service - Current |
| AuthController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Forgot Password Request; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Request always returns a safe response; valid accounts receive a usable reset token/code; repeated abuse is handled. |
| Business Rules | Response is generic; reset tokens expire and are single-purpose; request rate should be limited. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Guest. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Response is generic; reset tokens expire and are single-purpose; request rate should be limited. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Request always returns a safe response; valid accounts receive a usable reset token/code; repeated abuse is handled. |
| Test / Evidence | EV-AUTH-13 / TC-AUTH-13 |
| Current Risk / Update | Implemented; final evidence should include valid and unknown email cases. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AUTH-14 - Reset Password Token Validation

| Field | Value |
| --- | --- |
| Feature / Type | Authentication & Security / Backend API |
| Actor | Guest |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.1.14 ¦ SDS II.1.14 ¦ EV-AUTH-14 / TC-AUTH-14 |

### 1. Design Intent

Validates the reset token/code, saves a new encoded password, and invalidates the token after successful use.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AuthController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Reset Password Token Validation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid token updates the password once; old password stops working; expired/reused token tests pass. |
| Business Rules | Expired, invalid, or reused tokens are rejected; new password rules and confirmation are enforced. |
| Database / External Data | roles, users, refresh_tokens, password_reset_tokens. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Guest. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Expired, invalid, or reused tokens are rejected; new password rules and confirmation are enforced. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid token updates the password once; old password stops working; expired/reused token tests pass. |
| Test / Evidence | EV-AUTH-14 / TC-AUTH-14 |
| Current Risk / Update | Positive and negative token cases are included. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

USER-01 - View Own Profile

| Field | Value |
| --- | --- |
| Feature / Type | User Management / UI / Backend API |
| Actor | Customer, Staff, Kitchen Staff, Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.2.1 ¦ SDS II.2.1 ¦ EV-USER-01 / TC-USER-01 |

### 1. Design Intent

Displays the authenticated user's profile and contact information using the current security identity.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Profile.js | boundary - Current |
| AdminAccounts.js | boundary - Current |
| UserController | controller - Current |
| AdminUserController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for View Own Profile; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Profile loads after login, contains only permitted fields, and rejects attempts to read another user's data. |
| Business Rules | A user can only read their own profile through this function; sensitive fields and password hashes are excluded. |
| Database / External Data | users, roles. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff, Kitchen Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | A user can only read their own profile through this function; sensitive fields and password hashes are excluded. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Profile loads after login, contains only permitted fields, and rejects attempts to read another user's data. |
| Test / Evidence | EV-USER-01 / TC-USER-01 |
| Current Risk / Update | Connected to authenticated profile data. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

USER-02 - Update Own Profile

| Field | Value |
| --- | --- |
| Feature / Type | User Management / UI / Backend API |
| Actor | Customer, Staff, Kitchen Staff, Admin |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter3 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.2.2 ¦ SDS II.2.2 ¦ EV-USER-02 / TC-USER-02 |

### 1. Design Intent

Allows permitted personal/contact fields and avatar data to be updated while preserving role, status, and credentials.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Profile.js | boundary - Current |
| AdminAccounts.js | boundary - Current |
| UserController | controller - Current |
| AdminUserController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Update Own Profile; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Permitted changes persist after refresh; protected-field tampering is ignored/rejected; validation messages are clear. |
| Business Rules | Protected fields cannot be changed; duplicate contact information and invalid formats are rejected. |
| Database / External Data | users, roles. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff, Kitchen Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Protected fields cannot be changed; duplicate contact information and invalid formats are rejected. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Permitted changes persist after refresh; protected-field tampering is ignored/rejected; validation messages are clear. |
| Test / Evidence | EV-USER-02 / TC-USER-02 |
| Current Risk / Update | Updated with stronger validation and avatar/contact handling. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

USER-03 - Admin User List & Search

| Field | Value |
| --- | --- |
| Feature / Type | User Management / Admin Screen / API |
| Actor | Admin |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.2.3 ¦ SDS II.2.3 ¦ EV-USER-03 / TC-USER-03 |

### 1. Design Intent

Provides paginated account listing with search and filters by role and account status.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Profile.js | boundary - Current |
| AdminAccounts.js | boundary - Current |
| UserController | controller - Current |
| AdminUserController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Admin User List & Search; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Admin can load, search, filter, and open account details; non-admin requests return 403; empty results are handled. |
| Business Rules | Only administrators can access; returned data excludes passwords and security secrets; pagination is stable. |
| Database / External Data | users, roles. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only administrators can access; returned data excludes passwords and security secrets; pagination is stable. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Admin can load, search, filter, and open account details; non-admin requests return 403; empty results are handled. |
| Test / Evidence | EV-USER-03 / TC-USER-03 |
| Current Risk / Update | Admin page and backend listing API are incomplete. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

USER-04 - Admin Change Role / Lock Account

| Field | Value |
| --- | --- |
| Feature / Type | User Management / Admin API |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.2.4 ¦ SDS II.2.4 ¦ EV-USER-04 / TC-USER-04 |

### 1. Design Intent

Allows safe role updates and account activation/locking with protection for critical accounts and active sessions.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| UserController | controller - Current |
| AdminUserController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Admin Change Role / Lock Account; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Allowed changes persist and affect authorization; unsafe changes are blocked; account lock prevents login immediately. |
| Business Rules | Admin cannot remove the last active administrator or lock the currently required system account; changes are audited. |
| Database / External Data | users, roles. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Admin cannot remove the last active administrator or lock the currently required system account; changes are audited. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Allowed changes persist and affect authorization; unsafe changes are blocked; account lock prevents login immediately. |
| Test / Evidence | EV-USER-04 / TC-USER-04 |
| Current Risk / Update | Role/status APIs, UI actions, audit logging, and regression tests are missing. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

MENU-01 - Category List

| Field | Value |
| --- | --- |
| Feature / Type | Menu Management / Admin Screen / API |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.3.1 ¦ SDS II.3.1 ¦ EV-MENU-01 / TC-MENU-01 |

### 1. Design Intent

Lists categories with status, search, and item usage information for administration.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CustomerMenu.js | boundary - Current |
| Categories.js | boundary - Current |
| Foods.js | boundary - Current |
| CategoryController | controller - Current |
| FoodController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Category List; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Admin can search and filter categories; list reflects database state and handles no-data cases. |
| Business Rules | Only active categories appear in customer menu; admin list may include inactive categories. |
| Database / External Data | categories, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only active categories appear in customer menu; admin list may include inactive categories. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Admin can search and filter categories; list reflects database state and handles no-data cases. |
| Test / Evidence | EV-MENU-01 / TC-MENU-01 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

MENU-02 - Create / Update Category

| Field | Value |
| --- | --- |
| Feature / Type | Menu Management / Admin Screen / API |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.3.2 ¦ SDS II.3.2 ¦ EV-MENU-02 / TC-MENU-02 |

### 1. Design Intent

Creates and edits menu categories with normalized names and optional descriptions.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CustomerMenu.js | boundary - Current |
| Categories.js | boundary - Current |
| Foods.js | boundary - Current |
| CategoryController | controller - Current |
| FoodController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Create / Update Category; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Create/update persists valid data; duplicates and blank names are rejected with clear feedback. |
| Business Rules | Category names are required and unique case-insensitively; invalid input does not alter data. |
| Database / External Data | categories, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Category names are required and unique case-insensitively; invalid input does not alter data. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Create/update persists valid data; duplicates and blank names are rejected with clear feedback. |
| Test / Evidence | EV-MENU-02 / TC-MENU-02 |
| Current Risk / Update | Completed with duplicate-name validation. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

MENU-03 - Deactivate Category & Referential Rule

| Field | Value |
| --- | --- |
| Feature / Type | Menu Management / Admin API |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.3.3 ¦ SDS II.3.3 ¦ EV-MENU-03 / TC-MENU-03 |

### 1. Design Intent

Deactivates a category while preserving historical references and preventing unsafe deletion when foods still depend on it.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CategoryController | controller - Current |
| FoodController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Deactivate Category & Referential Rule; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Deactivation is safe and reversible; existing historical food/order data remains valid. |
| Business Rules | Referenced categories are not hard-deleted; deactivation hides them from new customer selections. |
| Database / External Data | categories, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Referenced categories are not hard-deleted; deactivation hides them from new customer selections. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Deactivation is safe and reversible; existing historical food/order data remains valid. |
| Test / Evidence | EV-MENU-03 / TC-MENU-03 |
| Current Risk / Update | Referential integrity behavior is documented. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

MENU-04 - Admin Food List / Search / Filter

| Field | Value |
| --- | --- |
| Feature / Type | Menu Management / Admin Screen / API |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter4 |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.3.4 ¦ SDS II.3.4 ¦ EV-MENU-04 / TC-MENU-04 |

### 1. Design Intent

Lists foods with category, price, availability, status, and keyword/category filters.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CustomerMenu.js | boundary - Current |
| Categories.js | boundary - Current |
| Foods.js | boundary - Current |
| CategoryController | controller - Current |
| FoodController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Admin Food List / Search / Filter; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Search/filter results are correct; list refreshes after changes; no-data and API-error states are shown. |
| Business Rules | Pagination and filters must use server data; inactive items remain visible to admin only. |
| Database / External Data | categories, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Pagination and filters must use server data; inactive items remain visible to admin only. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Search/filter results are correct; list refreshes after changes; no-data and API-error states are shown. |
| Test / Evidence | EV-MENU-04 / TC-MENU-04 |
| Current Risk / Update | Enhanced search and availability display. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

MENU-05 - Create / Update Food Item

| Field | Value |
| --- | --- |
| Feature / Type | Menu Management / Admin Screen / API |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter4 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.3.5 ¦ SDS II.3.5 ¦ EV-MENU-05 / TC-MENU-05 |

### 1. Design Intent

Creates and edits food name, category, price, description, image reference, status, and availability.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CustomerMenu.js | boundary - Current |
| Categories.js | boundary - Current |
| Foods.js | boundary - Current |
| CategoryController | controller - Current |
| FoodController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Create / Update Food Item; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid foods persist and appear in the proper menu; invalid price/category/data are rejected; updates preserve order history snapshots. |
| Business Rules | Price must be positive; category must exist and be active for new assignments; duplicate business rules are enforced. |
| Database / External Data | categories, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Price must be positive; category must exist and be active for new assignments; duplicate business rules are enforced. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid foods persist and appear in the proper menu; invalid price/category/data are rejected; updates preserve order history snapshots. |
| Test / Evidence | EV-MENU-05 / TC-MENU-05 |
| Current Risk / Update | Integrated with cart, order, kitchen, and reporting data. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

MENU-06 - Food Image & Availability Management

| Field | Value |
| --- | --- |
| Feature / Type | Menu Management / UI / Backend API |
| Actor | Admin |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated Iter4 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.3.6 ¦ SDS II.3.6 ¦ EV-MENU-06 / TC-MENU-06 |

### 1. Design Intent

Updates food image metadata and operational availability separately from active master-data status.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CustomerMenu.js | boundary - Current |
| Categories.js | boundary - Current |
| Foods.js | boundary - Current |
| CategoryController | controller - Current |
| FoodController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Food Image & Availability Management; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Image/availability changes persist; customer menu updates; unavailable item ordering is blocked server-side. |
| Business Rules | Unavailable food cannot be newly added to cart/order; existing historical orders retain the original item reference. |
| Database / External Data | categories, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Unavailable food cannot be newly added to cart/order; existing historical orders retain the original item reference. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Image/availability changes persist; customer menu updates; unavailable item ordering is blocked server-side. |
| Test / Evidence | EV-MENU-06 / TC-MENU-06 |
| Current Risk / Update | Server-side availability validation remains part of order acceptance testing. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

MENU-07 - Customer Menu Browse / Detail / Filter

| Field | Value |
| --- | --- |
| Feature / Type | Menu Management / Customer Screen |
| Actor | Guest, Customer |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter1 ¦ Actual Iter1 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.3.7 ¦ SDS II.3.7 ¦ EV-MENU-07 / TC-MENU-07 |

### 1. Design Intent

Displays active available foods grouped by category with details, keyword search, and category filtering.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CustomerMenu.js | boundary - Current |
| Categories.js | boundary - Current |
| Foods.js | boundary - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Customer Menu Browse / Detail / Filter; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Customer can browse and filter live menu data; unavailable items are hidden/disabled; cart entry points work. |
| Business Rules | Only active/available foods and active categories are exposed; prices come from server data. |
| Database / External Data | categories, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Guest, Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only active/available foods and active categories are exposed; prices come from server data. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Customer can browse and filter live menu data; unavailable items are hidden/disabled; cart entry points work. |
| Test / Evidence | EV-MENU-07 / TC-MENU-07 |
| Current Risk / Update | Responsive customer menu is completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

TABLE-01 - View Table List & Availability

| Field | Value |
| --- | --- |
| Feature / Type | Table Management / UI / Backend API |
| Actor | Customer, Staff, Admin |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.4.1 ¦ SDS II.4.1 ¦ EV-TABLE-01 / TC-TABLE-01 |

### 1. Design Intent

Displays restaurant tables with table number, capacity, status, and availability appropriate to the current role.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Tables.js | boundary - Current |
| StaffTables.js | boundary - Current |
| RestaurantTableController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for View Table List & Availability; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Role-appropriate table data loads correctly; statuses match database state; no-data and error states are handled. |
| Business Rules | Customers see reservable information; staff/admin may see operational status; inactive tables are excluded from new reservations. |
| Database / External Data | restaurant_tables. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Customers see reservable information; staff/admin may see operational status; inactive tables are excluded from new reservations. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Role-appropriate table data loads correctly; statuses match database state; no-data and error states are handled. |
| Test / Evidence | EV-TABLE-01 / TC-TABLE-01 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

TABLE-02 - Admin Create / Update Table

| Field | Value |
| --- | --- |
| Feature / Type | Table Management / Admin Screen / API |
| Actor | Admin |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated Iter3 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.4.2 ¦ SDS II.4.2 ¦ EV-TABLE-02 / TC-TABLE-02 |

### 1. Design Intent

Creates and edits restaurant table master data including number, capacity, status, and active flag.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Tables.js | boundary - Current |
| StaffTables.js | boundary - Current |
| RestaurantTableController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Admin Create / Update Table; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid changes persist; duplicates and invalid capacity are rejected; updates appear in reservation/staff screens. |
| Business Rules | Table number is unique; capacity is positive and within configured limits; referenced tables are not unsafely deleted. |
| Database / External Data | restaurant_tables. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Table number is unique; capacity is positive and within configured limits; referenced tables are not unsafely deleted. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid changes persist; duplicates and invalid capacity are rejected; updates appear in reservation/staff screens. |
| Test / Evidence | EV-TABLE-02 / TC-TABLE-02 |
| Current Risk / Update | Operational status handling was strengthened. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

TABLE-03 - Table Capacity Validation

| Field | Value |
| --- | --- |
| Feature / Type | Table Management / Business Service |
| Actor | Admin, Staff, Customer |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.4.3 ¦ SDS II.4.3 ¦ EV-TABLE-03 / TC-TABLE-03 |

### 1. Design Intent

Validates table capacity during table maintenance, reservation matching, and staff assignment.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| RestaurantTableServiceImpl | service - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Table Capacity Validation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Invalid capacity and oversized party selections are rejected consistently in UI and API tests. |
| Business Rules | Capacity must be a positive integer; party size cannot exceed selected table capacity. |
| Database / External Data | restaurant_tables. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin, Staff, Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Capacity must be a positive integer; party size cannot exceed selected table capacity. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Invalid capacity and oversized party selections are rejected consistently in UI and API tests. |
| Test / Evidence | EV-TABLE-03 / TC-TABLE-03 |
| Current Risk / Update | Shared validation is used by reservation logic. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

TABLE-04 - Table Number Uniqueness

| Field | Value |
| --- | --- |
| Feature / Type | Table Management / Database / Service Validation |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.4.4 ¦ SDS II.4.4 ¦ EV-TABLE-04 / TC-TABLE-04 |

### 1. Design Intent

Prevents duplicate table numbers through service validation and a database uniqueness constraint.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| RestaurantTableServiceImpl | service - Current |
| RestaurantTableRepository | repository - Current |
| RestaurantTable | entity - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Table Number Uniqueness; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Duplicate requests return a conflict/validation error and only one table record exists after concurrent tests. |
| Business Rules | Comparison is normalized; concurrent creation cannot produce duplicates. |
| Database / External Data | restaurant_tables. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Comparison is normalized; concurrent creation cannot produce duplicates. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Duplicate requests return a conflict/validation error and only one table record exists after concurrent tests. |
| Test / Evidence | EV-TABLE-04 / TC-TABLE-04 |
| Current Risk / Update | Database constraint evidence required in final package. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

TABLE-05 - Table Operational Status Update

| Field | Value |
| --- | --- |
| Feature / Type | Table Management / Staff / Admin API |
| Actor | Staff, Admin |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated Iter3 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.4.5 ¦ SDS II.4.5 ¦ EV-TABLE-05 / TC-TABLE-05 |

### 1. Design Intent

Updates operational table state such as available, reserved, occupied, or unavailable with controlled transitions.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| RestaurantTableController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Table Operational Status Update; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Allowed transitions succeed; invalid transitions return business errors; reservation/order flows remain synchronized. |
| Business Rules | Transitions must respect active reservations/orders and cannot silently overwrite conflicting state. |
| Database / External Data | restaurant_tables. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Transitions must respect active reservations/orders and cannot silently overwrite conflicting state. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Allowed transitions succeed; invalid transitions return business errors; reservation/order flows remain synchronized. |
| Test / Evidence | EV-TABLE-05 / TC-TABLE-05 |
| Current Risk / Update | Status transition rules were expanded. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

TABLE-06 - Table Search & Filter

| Field | Value |
| --- | --- |
| Feature / Type | Table Management / UI / Backend API |
| Actor | Staff, Admin |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.4.6 ¦ SDS II.4.6 ¦ EV-TABLE-06 / TC-TABLE-06 |

### 1. Design Intent

Supports search and filtering by table number, capacity, active flag, and operational status.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Tables.js | boundary - Current |
| StaffTables.js | boundary - Current |
| RestaurantTableController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Table Search & Filter; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Combined filters return correct records and reset correctly; empty results display cleanly. |
| Business Rules | Filters are server-compatible and stable with pagination; role restrictions remain applied. |
| Database / External Data | restaurant_tables. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Filters are server-compatible and stable with pagination; role restrictions remain applied. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Combined filters return correct records and reset correctly; empty results display cleanly. |
| Test / Evidence | EV-TABLE-06 / TC-TABLE-06 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-01 - Create Reservation Form

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Customer Screen |
| Actor | Customer |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.5.1 ¦ SDS II.5.1 ¦ EV-RES-01 / TC-RES-01 |

### 1. Design Intent

Collects reservation date, time, party size, selected table, and optional notes with clear validation.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Reservation.js | boundary - Current |
| AdminReservations.js | boundary - Current |
| StaffReservations.js | boundary - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Create Reservation Form; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid form submits once; invalid date/time/party/table shows clear messages; success displays reservation details. |
| Business Rules | Past times are not allowed; party size is positive; selected table must remain available at submission. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Past times are not allowed; party size is positive; selected table must remain available at submission. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid form submits once; invalid date/time/party/table shows clear messages; success displays reservation details. |
| Test / Evidence | EV-RES-01 / TC-RES-01 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-02 - Search Available Tables

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Backend API |
| Actor | Customer, Staff |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.5.2 ¦ SDS II.5.2 ¦ EV-RES-02 / TC-RES-02 |

### 1. Design Intent

Returns tables available for a requested time range and party size.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| ReservationController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Search Available Tables; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Results match direct database checks; unavailable tables are never returned; boundary times are tested. |
| Business Rules | Inactive/unavailable/undersized tables and overlapping active reservations are excluded. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Inactive/unavailable/undersized tables and overlapping active reservations are excluded. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Results match direct database checks; unavailable tables are never returned; boundary times are tested. |
| Test / Evidence | EV-RES-02 / TC-RES-02 |
| Current Risk / Update | Query and conflict rules were strengthened. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-03 - Reservation Capacity Matching

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Business Service |
| Actor | Customer, Staff |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.5.3 ¦ SDS II.5.3 ¦ EV-RES-03 / TC-RES-03 |

### 1. Design Intent

Matches party size with eligible table capacity and validates a manually selected table before saving.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| ReservationServiceImpl | service - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Reservation Capacity Matching; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Oversized reservations are rejected server-side; valid matching returns appropriate tables. |
| Business Rules | Selected table capacity must be greater than or equal to party size; capacity cannot be bypassed from the client. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Selected table capacity must be greater than or equal to party size; capacity cannot be bypassed from the client. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Oversized reservations are rejected server-side; valid matching returns appropriate tables. |
| Test / Evidence | EV-RES-03 / TC-RES-03 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-04 - Reservation Overlap & Concurrency Prevention

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Business Service / DB Lock |
| Actor | Customer, Staff |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.5.4 ¦ SDS II.5.4 ¦ EV-RES-04 / TC-RES-04 |

### 1. Design Intent

Prevents two active reservations from occupying the same table during overlapping time ranges, including concurrent submissions.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| ReservationServiceImpl | service - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Reservation Overlap & Concurrency Prevention; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Sequential and concurrent overlap tests allow only one conflicting reservation; non-overlapping reservations succeed. |
| Business Rules | Overlap considers configured duration/statuses; final availability is checked inside the transaction using locking. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Overlap considers configured duration/statuses; final availability is checked inside the transaction using locking. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Sequential and concurrent overlap tests allow only one conflicting reservation; non-overlapping reservations succeed. |
| Test / Evidence | EV-RES-04 / TC-RES-04 |
| Current Risk / Update | Pessimistic locking and concurrency tests must be retained in release evidence. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-05 - Reservation Persistence Transaction

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Backend Service / DB |
| Actor | Customer, Staff |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.5.5 ¦ SDS II.5.5 ¦ EV-RES-05 / TC-RES-05 |

### 1. Design Intent

Creates the reservation atomically after revalidating user, table, time, capacity, and overlap rules.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| ReservationServiceImpl | service - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Reservation Persistence Transaction; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Successful reservation has complete data; failures create no partial record; ownership is correct. |
| Business Rules | Failed validation rolls back fully; createdBy/customer identity comes from the authenticated context. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Failed validation rolls back fully; createdBy/customer identity comes from the authenticated context. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Successful reservation has complete data; failures create no partial record; ownership is correct. |
| Test / Evidence | EV-RES-05 / TC-RES-05 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-06 - View My Reservations

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Customer Screen / API |
| Actor | Customer |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.5.6 ¦ SDS II.5.6 ¦ EV-RES-06 / TC-RES-06 |

### 1. Design Intent

Lists the current customer's upcoming and historical reservations with status and summary information.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Reservation.js | boundary - Current |
| AdminReservations.js | boundary - Current |
| StaffReservations.js | boundary - Current |
| ReservationController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for View My Reservations; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Customer sees only own records; upcoming/history filters work; unauthorized ID guessing is blocked. |
| Business Rules | Only reservations owned by the authenticated customer are returned; sorting is deterministic. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only reservations owned by the authenticated customer are returned; sorting is deterministic. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Customer sees only own records; upcoming/history filters work; unauthorized ID guessing is blocked. |
| Test / Evidence | EV-RES-06 / TC-RES-06 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-07 - Reservation Detail

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Customer Screen / API |
| Actor | Customer |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.5.7 ¦ SDS II.5.7 ¦ EV-RES-07 / TC-RES-07 |

### 1. Design Intent

Shows one owned reservation with table, time, party, status, notes, and allowed actions.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Reservation.js | boundary - Current |
| AdminReservations.js | boundary - Current |
| StaffReservations.js | boundary - Current |
| ReservationController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Reservation Detail; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Owned detail loads; other users receive 403/404; edit/cancel buttons appear only when allowed. |
| Business Rules | Ownership is enforced server-side; actions depend on time and status. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Ownership is enforced server-side; actions depend on time and status. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Owned detail loads; other users receive 403/404; edit/cancel buttons appear only when allowed. |
| Test / Evidence | EV-RES-07 / TC-RES-07 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-08 - Update Future Reservation

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Customer API |
| Actor | Customer |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.5.8 ¦ SDS II.5.8 ¦ EV-RES-08 / TC-RES-08 |

### 1. Design Intent

Updates an eligible future reservation after rechecking capacity, table availability, time, and overlap.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| ReservationController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Update Future Reservation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Allowed changes persist and revalidate conflicts; forbidden statuses/times are rejected; original data remains on failure. |
| Business Rules | Past, completed, cancelled, seated, or otherwise locked reservations cannot be modified. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Past, completed, cancelled, seated, or otherwise locked reservations cannot be modified. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Allowed changes persist and revalidate conflicts; forbidden statuses/times are rejected; original data remains on failure. |
| Test / Evidence | EV-RES-08 / TC-RES-08 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-09 - Cancel Reservation Rule

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Customer / Staff API |
| Actor | Customer, Staff |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.5.9 ¦ SDS II.5.9 ¦ EV-RES-09 / TC-RES-09 |

### 1. Design Intent

Cancels an eligible reservation while preserving the record and releasing table availability.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| ReservationController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Cancel Reservation Rule; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Eligible cancellation updates status; repeated cancellation is idempotent; table becomes available when appropriate. |
| Business Rules | Cancellation is status/time dependent; cancellation reason may be required for staff actions. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Cancellation is status/time dependent; cancellation reason may be required for staff actions. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Eligible cancellation updates status; repeated cancellation is idempotent; table becomes available when appropriate. |
| Test / Evidence | EV-RES-09 / TC-RES-09 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-10 - Admin / Staff Reservation List

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Admin/Staff Screen / API |
| Actor | Admin, Staff |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated Iter3 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.5.10 ¦ SDS II.5.10 ¦ EV-RES-10 / TC-RES-10 |

### 1. Design Intent

Provides paginated search and filters by customer, table, date range, and reservation status.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Reservation.js | boundary - Current |
| AdminReservations.js | boundary - Current |
| StaffReservations.js | boundary - Current |
| ReservationController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Admin / Staff Reservation List; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Authorized users can find reservations accurately; non-authorized access is rejected; export scope is controlled if used. |
| Business Rules | Access is role-restricted; date filters are inclusive and stable; sensitive customer fields are minimized. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Access is role-restricted; date filters are inclusive and stable; sensitive customer fields are minimized. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Authorized users can find reservations accurately; non-authorized access is rejected; export scope is controlled if used. |
| Test / Evidence | EV-RES-10 / TC-RES-10 |
| Current Risk / Update | Operational filters and workflow actions were added. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-11 - Confirm / Seat / Complete Reservation

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Staff API |
| Actor | Staff, Admin |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated Iter3 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.5.11 ¦ SDS II.5.11 ¦ EV-RES-11 / TC-RES-11 |

### 1. Design Intent

Moves reservations through operational states and synchronizes the table state where required.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| ReservationController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Confirm / Seat / Complete Reservation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid transition sequence succeeds; skipped/reversed transitions fail; table status remains consistent. |
| Business Rules | Only permitted transitions are allowed; seating requires an available assigned table; completion releases the table. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only permitted transitions are allowed; seating requires an available assigned table; completion releases the table. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid transition sequence succeeds; skipped/reversed transitions fail; table status remains consistent. |
| Test / Evidence | EV-RES-11 / TC-RES-11 |
| Current Risk / Update | Status workflow was integrated with table operations. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RES-12 - No-show / Expired Reservation Handling

| Field | Value |
| --- | --- |
| Feature / Type | Reservation Management / Staff Function |
| Actor | Staff, Admin |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Medium / Medium / 120 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.5.12 ¦ SDS II.5.12 ¦ EV-RES-12 / TC-RES-12 |

### 1. Design Intent

Marks eligible past reservations as no-show or expired according to operational policy.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| ReservationServiceImpl | service - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for No-show / Expired Reservation Handling; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Eligible records can be marked; future/already-final records are rejected; table availability is restored. |
| Business Rules | Only past confirmed reservations qualify; changes are auditable and must not affect unrelated reservations. |
| Database / External Data | reservations, reservation_items, restaurant_tables, users, foods. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only past confirmed reservations qualify; changes are auditable and must not affect unrelated reservations. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Eligible records can be marked; future/already-final records are rejected; table availability is restored. |
| Test / Evidence | EV-RES-12 / TC-RES-12 |
| Current Risk / Update | Final automation/manual policy should be confirmed in SRS. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

SYS-01 - Standard API Response & Validation Errors

| Field | Value |
| --- | --- |
| Feature / Type | System Foundation / Cross-cutting Backend |
| Actor | All Actors |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated Iter4 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.6.1 ¦ SDS II.6.1 ¦ EV-SYS-01 / TC-SYS-01 |

### 1. Design Intent

Uses a common response/error structure for validation, business, authentication, authorization, and unexpected failures.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Standard API Response & Validation Errors; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Representative APIs return the same format for success and each error class; frontend handles them without special-case crashes. |
| Business Rules | Error responses include stable code, message, timestamp, and field errors where applicable; stack traces are not exposed. |
| Database / External Data | roles, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: All Actors. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Error responses include stable code, message, timestamp, and field errors where applicable; stack traces are not exposed. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Representative APIs return the same format for success and each error class; frontend handles them without special-case crashes. |
| Test / Evidence | EV-SYS-01 / TC-SYS-01 |
| Current Risk / Update | Security 401/403 mapping still needs final alignment. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

SYS-02 - Database Migration & Seed for Table / Reservation

| Field | Value |
| --- | --- |
| Feature / Type | System Foundation / Database Migration |
| Actor | Development Team |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter2 ¦ Actual Iter2 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.6.2 ¦ SDS II.6.2 ¦ EV-SYS-02 / TC-SYS-02 |

### 1. Design Intent

Provides ordered migration scripts and safe reference seed data for table and reservation modules.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| FlywayMigration | migration - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Database Migration & Seed for Table / Reservation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Flyway/migration history is successful; schema constraints/indexes exist; application starts with the clean database. |
| Business Rules | Migrations run on a clean database and an existing development database; seed data uses deterministic keys and no secrets. |
| Database / External Data | roles, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Development Team. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Migrations run on a clean database and an existing development database; seed data uses deterministic keys and no secrets. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Flyway/migration history is successful; schema constraints/indexes exist; application starts with the clean database. |
| Test / Evidence | EV-SYS-02 / TC-SYS-02 |
| Current Risk / Update | Include migration output in the release evidence. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

CART-01 - Add Item to Cart

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Customer UI |
| Actor | Customer |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.7.1 ¦ SDS II.7.1 ¦ EV-CART-01 / TC-CART-01 |

### 1. Design Intent

Adds an available menu item with selected quantity and notes to the customer's cart.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Cart.js | boundary - Current |
| CartContext.js | frontend state - Current |
| CustomerOrders.js | boundary - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Add Item to Cart; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid item appears once with correct quantity; unavailable/invalid item is blocked; feedback is immediate. |
| Business Rules | Only active/available items can be added; quantity is positive and within the configured maximum. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only active/available items can be added; quantity is positive and within the configured maximum. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid item appears once with correct quantity; unavailable/invalid item is blocked; feedback is immediate. |
| Test / Evidence | EV-CART-01 / TC-CART-01 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

CART-02 - Update Cart Quantity & Revalidate Availability

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Customer UI / Service |
| Actor | Customer |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.7.2 ¦ SDS II.7.2 ¦ EV-CART-02 / TC-CART-02 |

### 1. Design Intent

Changes cart item quantity and rechecks current food availability and price constraints.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Cart.js | boundary - Current |
| CartContext.js | frontend state - Current |
| CustomerOrders.js | boundary - Current |
| OrderServiceImpl | service - Current/Target |
| CouponService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Update Cart Quantity & Revalidate Availability; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid quantity updates subtotal; invalid quantity is rejected; unavailable items cannot proceed unnoticed. |
| Business Rules | Quantity cannot be zero/negative or exceed limit; unavailable items are flagged before checkout. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Quantity cannot be zero/negative or exceed limit; unavailable items are flagged before checkout. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid quantity updates subtotal; invalid quantity is rejected; unavailable items cannot proceed unnoticed. |
| Test / Evidence | EV-CART-02 / TC-CART-02 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

CART-03 - Remove Item / Clear Cart

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Customer UI |
| Actor | Customer |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Simple / 60 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.7.3 ¦ SDS II.7.3 ¦ EV-CART-03 / TC-CART-03 |

### 1. Design Intent

Removes one item or clears all cart items with confirmation where appropriate.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Cart.js | boundary - Current |
| CartContext.js | frontend state - Current |
| CustomerOrders.js | boundary - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Remove Item / Clear Cart; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Selected item is removed; clear empties the cart; repeated actions do not cause errors. |
| Business Rules | Removing/clearing affects only the current customer/session; operation is idempotent. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Removing/clearing affects only the current customer/session; operation is idempotent. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Selected item is removed; clear empties the cart; repeated actions do not cause errors. |
| Test / Evidence | EV-CART-03 / TC-CART-03 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

CART-04 - Cart Subtotal Calculation

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Business Calculation |
| Actor | Customer |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.7.4 ¦ SDS II.7.4 ¦ EV-CART-04 / TC-CART-04 |

### 1. Design Intent

Calculates subtotal from current authoritative food price and quantity before discounts and payment.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| OrderServiceImpl | service - Current/Target |
| CouponService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Cart Subtotal Calculation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Subtotal matches server calculation for multiple items/quantities; decimal rounding follows policy. |
| Business Rules | Money uses DECIMAL precision; client-calculated totals are display-only and never trusted by order creation. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Money uses DECIMAL precision; client-calculated totals are display-only and never trusted by order creation. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Subtotal matches server calculation for multiple items/quantities; decimal rounding follows policy. |
| Test / Evidence | EV-CART-04 / TC-CART-04 |
| Current Risk / Update | Server total must remain the source of truth. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

CART-05 - Cart Persistence Across Navigation / Session

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Customer UI / Persistence |
| Actor | Customer |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.7.5 ¦ SDS II.7.5 ¦ EV-CART-05 / TC-CART-05 |

### 1. Design Intent

Preserves the cart across page navigation and expected session lifecycle while keeping it scoped to the current user.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Cart.js | boundary - Current |
| CartContext.js | frontend state - Current |
| CustomerOrders.js | boundary - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Cart Persistence Across Navigation / Session; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Cart survives expected navigation/refresh; logout/user switch does not leak items; stale data is handled. |
| Business Rules | One user's cart is never exposed to another; stale items are revalidated before checkout. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | One user's cart is never exposed to another; stale items are revalidated before checkout. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Cart survives expected navigation/refresh; logout/user switch does not leak items; stale data is handled. |
| Test / Evidence | EV-CART-05 / TC-CART-05 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-01 - Checkout Form & Order Notes

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Customer UI |
| Actor | Customer |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.8.1 ¦ SDS II.8.1 ¦ EV-ORDER-01 / TC-ORDER-01 |

### 1. Design Intent

Displays order summary and captures dining/table information, contact details, and order notes before submission.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Cart.js | boundary - Current |
| CartContext.js | frontend state - Current |
| CustomerOrders.js | boundary - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Checkout Form & Order Notes; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Customer can review accurate items/subtotal; invalid checkout data is blocked; submission occurs once. |
| Business Rules | Required fields depend on order type; notes have length limits; final values are revalidated by backend. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Required fields depend on order type; notes have length limits; final values are revalidated by backend. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Customer can review accurate items/subtotal; invalid checkout data is blocked; submission occurs once. |
| Test / Evidence | EV-ORDER-01 / TC-ORDER-01 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-02 - Server-side Create Order Transaction

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Backend Service / DB |
| Actor | Customer, Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.8.2 ¦ SDS II.8.2 ¦ EV-ORDER-02 / TC-ORDER-02 |

### 1. Design Intent

Creates order header and items atomically after validating identity, food availability, table/order type, and prices.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| OrderServiceImpl | service - Current/Target |
| CouponService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Server-side Create Order Transaction; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Successful order contains complete header/items; any invalid item causes full rollback; duplicate submission is controlled. |
| Business Rules | All items succeed or the transaction rolls back; order ownership/creator comes from authenticated context. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | All items succeed or the transaction rolls back; order ownership/creator comes from authenticated context. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Successful order contains complete header/items; any invalid item causes full rollback; duplicate submission is controlled. |
| Test / Evidence | EV-ORDER-02 / TC-ORDER-02 |
| Current Risk / Update | Coupon and payment integration are tracked as separate gaps. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-03 - Persist Order Items & Price Snapshot

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Database / Service |
| Actor | Customer, Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.8.3 ¦ SDS II.8.3 ¦ EV-ORDER-03 / TC-ORDER-03 |

### 1. Design Intent

Stores each ordered item with quantity, unit price snapshot, notes, and relationship to the order.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| OrderServiceImpl | service - Current/Target |
| OrderRepository | repository - Current |
| Order | entity - Current/Target |
| OrderItem | entity - Current |
| FoodRepository | repository - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Persist Order Items & Price Snapshot; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Order details reproduce the original order after menu updates; database relationships and totals reconcile. |
| Business Rules | Historical prices do not change when menu prices are edited; quantity and unit price are positive. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Historical prices do not change when menu prices are edited; quantity and unit price are positive. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Order details reproduce the original order after menu updates; database relationships and totals reconcile. |
| Test / Evidence | EV-ORDER-03 / TC-ORDER-03 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-04 - Recalculate Final Total & Reject Client Manipulation

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Business Service |
| Actor | Customer, Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.8.4 ¦ SDS II.8.4 ¦ EV-ORDER-04 / TC-ORDER-04 |

### 1. Design Intent

Recalculates subtotal, discount, and final amount from database values rather than accepting client totals.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| OrderServiceImpl | service - Current/Target |
| CouponService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Recalculate Final Total & Reject Client Manipulation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Manipulated client total is ignored; persisted total matches server calculation; tests cover rounding and invalid discounts. |
| Business Rules | Discount cannot exceed permitted amount; monetary fields use fixed precision; invalid coupon/payment state is rejected. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Discount cannot exceed permitted amount; monetary fields use fixed precision; invalid coupon/payment state is rejected. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Manipulated client total is ignored; persisted total matches server calculation; tests cover rounding and invalid discounts. |
| Test / Evidence | EV-ORDER-04 / TC-ORDER-04 |
| Current Risk / Update | Blocked by complete server-side coupon implementation. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-05 - View Own Order History

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Customer Screen / API |
| Actor | Customer |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.8.5 ¦ SDS II.8.5 ¦ EV-ORDER-05 / TC-ORDER-05 |

### 1. Design Intent

Lists current and previous orders for the authenticated customer with status, time, and amount summary.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Cart.js | boundary - Current |
| CartContext.js | frontend state - Current |
| CustomerOrders.js | boundary - Current |
| OrderController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for View Own Order History; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Customer sees only own orders; status and totals match database; filters/no-data work. |
| Business Rules | Only owned orders are returned; pagination and sorting are deterministic. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only owned orders are returned; pagination and sorting are deterministic. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Customer sees only own orders; status and totals match database; filters/no-data work. |
| Test / Evidence | EV-ORDER-05 / TC-ORDER-05 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-06 - View Own Order Detail

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Customer Screen / API |
| Actor | Customer |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.8.6 ¦ SDS II.8.6 ¦ EV-ORDER-06 / TC-ORDER-06 |

### 1. Design Intent

Displays order items, price breakdown, status history, payment/invoice availability, and notes.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Cart.js | boundary - Current |
| CartContext.js | frontend state - Current |
| CustomerOrders.js | boundary - Current |
| OrderController | controller - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for View Own Order Detail; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Owned order detail loads accurately; other customers cannot access it; invoice link appears only when issued. |
| Business Rules | Ownership is enforced; price breakdown comes from persisted authoritative values. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Ownership is enforced; price breakdown comes from persisted authoritative values. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Owned order detail loads accurately; other customers cannot access it; invoice link appears only when issued. |
| Test / Evidence | EV-ORDER-06 / TC-ORDER-06 |
| Current Risk / Update | Payment/invoice section remains conditional. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-07 - Order Ownership Authorization

| Field | Value |
| --- | --- |
| Feature / Type | Cart & Order Management / Authorization Policy |
| Actor | Customer |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.8.7 ¦ SDS II.8.7 ¦ EV-ORDER-07 / TC-ORDER-07 |

### 1. Design Intent

Protects order history, detail, cancellation, payment, invoice, and feedback operations by authenticated ownership.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| OrderController | controller - Current |
| OrderServiceImpl | service - Current/Target |
| OrderRepository | repository - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Order Ownership Authorization; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: ID-guessing tests return 403/404; authorized owner and allowed staff roles succeed. |
| Business Rules | Customer cannot act on another customer's order; staff/admin access follows explicit operational roles. |
| Database / External Data | carts, cart_items, restaurant_orders, order_items, foods, coupons, coupon_usages, addresses. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Customer cannot act on another customer's order; staff/admin access follows explicit operational roles. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | ID-guessing tests return 403/404; authorized owner and allowed staff roles succeed. |
| Test / Evidence | EV-ORDER-07 / TC-ORDER-07 |
| Current Risk / Update | Must be reverified after final JWT authorization changes. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-08 - Staff Counter Order Creation

| Field | Value |
| --- | --- |
| Feature / Type | Staff Operations / Staff Screen / API |
| Actor | Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.8.8 ¦ SDS II.8.8 ¦ EV-ORDER-08 / TC-ORDER-08 |

### 1. Design Intent

Allows staff to create an order for walk-in or seated customers using live menu and optional table selection.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| StaffOrders.js | boundary - Current |
| StaffTables.js | boundary - Current |
| StaffCustomers.js | boundary - Current |
| StaffOrderController | controller - Target |
| TableAssignmentController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Staff Counter Order Creation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Staff can create a valid order; order appears in staff/kitchen flows; invalid table/item input rolls back. |
| Business Rules | Staff identity is recorded; table must be eligible; unavailable foods and manipulated prices are rejected. |
| Database / External Data | employees, table_assignments, restaurant_tables, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Staff identity is recorded; table must be eligible; unavailable foods and manipulated prices are rejected. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Staff can create a valid order; order appears in staff/kitchen flows; invalid table/item input rolls back. |
| Test / Evidence | EV-ORDER-08 / TC-ORDER-08 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-09 - Admin / Staff Order List & Filters

| Field | Value |
| --- | --- |
| Feature / Type | Staff Operations / Admin/Staff Screen / API |
| Actor | Admin, Staff |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated Iter4 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.8.9 ¦ SDS II.8.9 ¦ EV-ORDER-09 / TC-ORDER-09 |

### 1. Design Intent

Provides order search and filters by date, status, customer, table, staff, and payment state.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| StaffOrders.js | boundary - Current |
| StaffTables.js | boundary - Current |
| StaffCustomers.js | boundary - Current |
| StaffOrderController | controller - Target |
| TableAssignmentController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Admin / Staff Order List & Filters; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Filters return correct orders; list updates after status/payment changes; non-authorized access is blocked. |
| Business Rules | Role restrictions and pagination apply; revenue-sensitive fields are limited to authorized roles. |
| Database / External Data | employees, table_assignments, restaurant_tables, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Role restrictions and pagination apply; revenue-sensitive fields are limited to authorized roles. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Filters return correct orders; list updates after status/payment changes; non-authorized access is blocked. |
| Test / Evidence | EV-ORDER-09 / TC-ORDER-09 |
| Current Risk / Update | Payment filter must be finalized after payment persistence. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

ORDER-10 - Controlled Order Status Transitions

| Field | Value |
| --- | --- |
| Feature / Type | Staff Operations / Backend Service |
| Actor | Admin, Staff, Kitchen Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated Iter4 |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.8.10 ¦ SDS II.8.10 ¦ EV-ORDER-10 / TC-ORDER-10 |

### 1. Design Intent

Moves orders through allowed states such as pending, confirmed, preparing, ready, served, completed, or cancelled.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| OrderServiceImpl | service - Current/Target |
| TableAssignmentService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Controlled Order Status Transitions; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid sequence succeeds; invalid jumps/reversal fail; kitchen/table/payment side effects remain consistent. |
| Business Rules | Transitions follow a defined state machine; completed/cancelled orders are final except authorized correction policy. |
| Database / External Data | employees, table_assignments, restaurant_tables, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin, Staff, Kitchen Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Transitions follow a defined state machine; completed/cancelled orders are final except authorized correction policy. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid sequence succeeds; invalid jumps/reversal fail; kitchen/table/payment side effects remain consistent. |
| Test / Evidence | EV-ORDER-10 / TC-ORDER-10 |
| Current Risk / Update | Completion must be tied to persisted successful payment. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

STAFF-01 - Assign Tables to Staff

| Field | Value |
| --- | --- |
| Feature / Type | Staff Operations / Admin/Staff Screen / API |
| Actor | Admin, Staff |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.9.1 ¦ SDS II.9.1 ¦ EV-STAFF-01 / TC-STAFF-01 |

### 1. Design Intent

Creates time-bounded staff-to-table assignments used by the service workspace.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| StaffOrders.js | boundary - Current |
| StaffTables.js | boundary - Current |
| StaffCustomers.js | boundary - Current |
| StaffOrderController | controller - Target |
| TableAssignmentController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Assign Tables to Staff; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid assignment appears in workspace; invalid/inactive references are rejected; history is retained. |
| Business Rules | Staff/table must be active; assignment times are valid; assignment creator is auditable. |
| Database / External Data | employees, table_assignments, restaurant_tables, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Staff/table must be active; assignment times are valid; assignment creator is auditable. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid assignment appears in workspace; invalid/inactive references are rejected; history is retained. |
| Test / Evidence | EV-STAFF-01 / TC-STAFF-01 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

STAFF-02 - Prevent Active Assignment Conflict

| Field | Value |
| --- | --- |
| Feature / Type | Staff Operations / Business Service |
| Actor | Admin, Staff |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.9.2 ¦ SDS II.9.2 ¦ EV-STAFF-02 / TC-STAFF-02 |

### 1. Design Intent

Prevents overlapping active assignments that violate the configured one-table/one-staff service policy.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| OrderServiceImpl | service - Current/Target |
| TableAssignmentService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Prevent Active Assignment Conflict; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Conflicting assignment is rejected; non-overlapping assignment succeeds; concurrent tests preserve consistency. |
| Business Rules | Conflict rules are evaluated transactionally and respect assignment end time/status. |
| Database / External Data | employees, table_assignments, restaurant_tables, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Conflict rules are evaluated transactionally and respect assignment end time/status. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Conflicting assignment is rejected; non-overlapping assignment succeeds; concurrent tests preserve consistency. |
| Test / Evidence | EV-STAFF-02 / TC-STAFF-02 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

STAFF-03 - Staff Workspace / Assigned Tables

| Field | Value |
| --- | --- |
| Feature / Type | Staff Operations / Staff Screen |
| Actor | Staff |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.9.3 ¦ SDS II.9.3 ¦ EV-STAFF-03 / TC-STAFF-03 |

### 1. Design Intent

Shows the logged-in staff member's assigned tables, current reservations, and active orders.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| StaffOrders.js | boundary - Current |
| StaffTables.js | boundary - Current |
| StaffCustomers.js | boundary - Current |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Staff Workspace / Assigned Tables; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Staff sees only assigned work; updates reflect order/table status changes; empty state is usable. |
| Business Rules | Data is scoped to the authenticated staff member and current active assignments. |
| Database / External Data | employees, table_assignments, restaurant_tables, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Data is scoped to the authenticated staff member and current active assignments. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Staff sees only assigned work; updates reflect order/table status changes; empty state is usable. |
| Test / Evidence | EV-STAFF-03 / TC-STAFF-03 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

STAFF-04 - Cancel Order with Reason & Audit

| Field | Value |
| --- | --- |
| Feature / Type | Staff Operations / Staff/Admin API |
| Actor | Admin, Staff |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated Iter4 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.9.4 ¦ SDS II.9.4 ¦ EV-STAFF-04 / TC-STAFF-04 |

### 1. Design Intent

Cancels an eligible order with a required reason and records who performed the action.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| StaffOrderController | controller - Target |
| TableAssignmentController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Cancel Order with Reason & Audit; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Allowed cancellation records reason/actor/time; forbidden state is rejected; order remains visible in history. |
| Business Rules | Paid/completed orders cannot be casually cancelled; cancellation must preserve historical order items and financial records. |
| Database / External Data | employees, table_assignments, restaurant_tables, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Load target by identifier using role/ownership-safe query.

2. Check current status/version and all protected-field rules.

3. Validate requested transition or update against business policy.

4. Apply mutation and synchronized side effects in one transaction.

5. Persist with optimistic/pessimistic conflict detection.

6. Return updated snapshot or typed conflict error.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Paid/completed orders cannot be casually cancelled; cancellation must preserve historical order items and financial records. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Allowed cancellation records reason/actor/time; forbidden state is rejected; order remains visible in history. |
| Test / Evidence | EV-STAFF-04 / TC-STAFF-04 |
| Current Risk / Update | Final payment-aware cancellation policy is required. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

KITCHEN-01 - Kitchen Order Queue

| Field | Value |
| --- | --- |
| Feature / Type | Kitchen Operations / Kitchen Screen / API |
| Actor | Kitchen Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated Iter4 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.10.1 ¦ SDS II.10.1 ¦ EV-KITCHEN-01 / TC-KITCHEN-01 |

### 1. Design Intent

Shows confirmed/preparing orders needing kitchen action, prioritized by time and operational status.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| KitchenQueue.js | boundary - Current |
| KitchenHistory.js | boundary - Current |
| KitchenController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Kitchen Order Queue; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Queue refreshes from live data; completed/cancelled items leave active queue; wrong roles are denied. |
| Business Rules | Only kitchen-relevant orders/items appear; access is role-restricted; ordering is deterministic. |
| Database / External Data | order_items, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Kitchen Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only kitchen-relevant orders/items appear; access is role-restricted; ordering is deterministic. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Queue refreshes from live data; completed/cancelled items leave active queue; wrong roles are denied. |
| Test / Evidence | EV-KITCHEN-01 / TC-KITCHEN-01 |
| Current Risk / Update | Priority and refresh behavior were enhanced. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

KITCHEN-02 - Item-level Preparation Notes & Status

| Field | Value |
| --- | --- |
| Feature / Type | Kitchen Operations / Kitchen Screen / API |
| Actor | Kitchen Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated Iter4 |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Updated / Verified |
| Traceability | SRS II.10.2 ¦ SDS II.10.2 ¦ EV-KITCHEN-02 / TC-KITCHEN-02 |

### 1. Design Intent

Displays item notes and updates preparation status at item/order level according to the chosen workflow.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| KitchenQueue.js | boundary - Current |
| KitchenHistory.js | boundary - Current |
| KitchenController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Item-level Preparation Notes & Status; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Notes are visible; valid preparation updates persist; invalid transitions and unauthorized fields are rejected. |
| Business Rules | Kitchen cannot modify prices/customer data; status changes follow allowed preparation sequence. |
| Database / External Data | order_items, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Kitchen Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Kitchen cannot modify prices/customer data; status changes follow allowed preparation sequence. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Notes are visible; valid preparation updates persist; invalid transitions and unauthorized fields are rejected. |
| Test / Evidence | EV-KITCHEN-02 / TC-KITCHEN-02 |
| Current Risk / Update | Completed with item note handling. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

KITCHEN-03 - Kitchen History Search & Filter

| Field | Value |
| --- | --- |
| Feature / Type | Kitchen Operations / Kitchen Screen / API |
| Actor | Kitchen Staff, Admin |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.10.3 ¦ SDS II.10.3 ¦ EV-KITCHEN-03 / TC-KITCHEN-03 |

### 1. Design Intent

Lists prepared, completed, and cancelled kitchen work with date/status/order filters.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| KitchenQueue.js | boundary - Current |
| KitchenHistory.js | boundary - Current |
| KitchenController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Kitchen History Search & Filter; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Search/filter returns correct history; finalized data cannot be edited; empty results are handled. |
| Business Rules | History is read-only for finalized records; role restrictions and pagination apply. |
| Database / External Data | order_items, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Kitchen Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | History is read-only for finalized records; role restrictions and pagination apply. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Search/filter returns correct history; finalized data cannot be edited; empty results are handled. |
| Test / Evidence | EV-KITCHEN-03 / TC-KITCHEN-03 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

KITCHEN-04 - Kitchen Access Authorization

| Field | Value |
| --- | --- |
| Feature / Type | Kitchen Operations / Authorization Policy |
| Actor | Kitchen Staff, Admin |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter3 ¦ Actual Iter3 ¦ Updated none |
| Priority / Complexity / LOC | Critical / Medium / 120 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.10.4 ¦ SDS II.10.4 ¦ EV-KITCHEN-04 / TC-KITCHEN-04 |

### 1. Design Intent

Restricts kitchen queue and status actions to kitchen staff or explicitly authorized admin roles.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| KitchenController | controller - Target |
| KitchenService | service - Target |
| OrderItemRepository | repository - Current/Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Kitchen Access Authorization; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Authorization tests prove correct role access and reject all disallowed roles. |
| Business Rules | Customer/general staff tokens cannot call kitchen mutation APIs; read/write permissions are explicit. |
| Database / External Data | order_items, restaurant_orders. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Kitchen Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Customer/general staff tokens cannot call kitchen mutation APIs; read/write permissions are explicit. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Authorization tests prove correct role access and reject all disallowed roles. |
| Test / Evidence | EV-KITCHEN-04 / TC-KITCHEN-04 |
| Current Risk / Update | Must be rerun after JWT filter finalization. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

COUPON-01 - Coupon Entity & Database Migration

| Field | Value |
| --- | --- |
| Feature / Type | Coupon Management / Database Migration |
| Actor | Admin, Customer, Staff |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.11.1 ¦ SDS II.11.1 ¦ EV-COUPON-01 / TC-COUPON-01 |

### 1. Design Intent

Creates coupon and usage persistence with code, type, value, limits, validity period, status, and audit fields.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CouponRepository | repository - Target |
| CouponUsageRepository | repository - Target |
| Coupon | entity - Target |
| CouponUsage | entity - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Coupon Entity & Database Migration; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Migration succeeds on a clean database; constraints reject invalid/duplicate records; entity mapping passes tests. |
| Business Rules | Coupon code is unique; values and dates are valid; monetary/percentage constraints and indexes are enforced. |
| Database / External Data | coupons, coupon_usages, restaurant_orders, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin, Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Coupon code is unique; values and dates are valid; monetary/percentage constraints and indexes are enforced. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Migration succeeds on a clean database; constraints reject invalid/duplicate records; entity mapping passes tests. |
| Test / Evidence | EV-COUPON-01 / TC-COUPON-01 |
| Current Risk / Update | No verified coupon tables/entities currently exist. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

COUPON-02 - Admin Coupon List / Create / Update

| Field | Value |
| --- | --- |
| Feature / Type | Coupon Management / Admin Screen / API |
| Actor | Admin |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.11.2 ¦ SDS II.11.2 ¦ EV-COUPON-02 / TC-COUPON-02 |

### 1. Design Intent

Provides secure coupon search, creation, editing, activation, and deactivation.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AdminVouchers.js | boundary - Current UI only |
| CouponController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Admin Coupon List / Create / Update; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Admin CRUD persists correctly; invalid/duplicate data is rejected; non-admin mutation returns 403. |
| Business Rules | Only admin can mutate coupons; used coupons are not hard-deleted; overlapping validity and limits are validated. |
| Database / External Data | coupons, coupon_usages, restaurant_orders, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only admin can mutate coupons; used coupons are not hard-deleted; overlapping validity and limits are validated. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Admin CRUD persists correctly; invalid/duplicate data is rejected; non-admin mutation returns 403. |
| Test / Evidence | EV-COUPON-02 / TC-COUPON-02 |
| Current Risk / Update | Backend and frontend management flows are missing. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

COUPON-03 - Coupon Eligibility Validation API

| Field | Value |
| --- | --- |
| Feature / Type | Coupon Management / Backend API |
| Actor | Customer, Staff |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.11.3 ¦ SDS II.11.3 ¦ EV-COUPON-03 / TC-COUPON-03 |

### 1. Design Intent

Validates coupon status, date, minimum amount, usage limits, role/customer eligibility, and applicable order context.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CouponController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Coupon Eligibility Validation API; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Valid coupon returns authoritative discount preview; expired/inactive/over-limit/ineligible coupons are rejected. |
| Business Rules | Validation uses server time/data; an invalid coupon cannot affect order total; error reasons are controlled. |
| Database / External Data | coupons, coupon_usages, restaurant_orders, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Validation uses server time/data; an invalid coupon cannot affect order total; error reasons are controlled. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Valid coupon returns authoritative discount preview; expired/inactive/over-limit/ineligible coupons are rejected. |
| Test / Evidence | EV-COUPON-03 / TC-COUPON-03 |
| Current Risk / Update | Required before checkout can be audit-safe. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

COUPON-04 - Apply Coupon Server-side to Order

| Field | Value |
| --- | --- |
| Feature / Type | Coupon Management / Business Service |
| Actor | Customer, Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter4 ¦ Actual Iter4 ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.11.4 ¦ SDS II.11.4 ¦ EV-COUPON-04 / TC-COUPON-04 |

### 1. Design Intent

Applies the validated coupon inside the order transaction and persists discount and final total.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CouponService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Apply Coupon Server-side to Order; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Persisted order total matches server calculation; manipulated requests fail; transaction rolls back on invalid coupon. |
| Business Rules | Client discount values are ignored; discount cannot exceed subtotal; one coupon policy is enforced unless specified otherwise. |
| Database / External Data | coupons, coupon_usages, restaurant_orders, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Client discount values are ignored; discount cannot exceed subtotal; one coupon policy is enforced unless specified otherwise. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Persisted order total matches server calculation; manipulated requests fail; transaction rolls back on invalid coupon. |
| Test / Evidence | EV-COUPON-04 / TC-COUPON-04 |
| Current Risk / Update | Current discount behavior is client-side or incomplete. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

COUPON-05 - Coupon Usage Limit & Atomic Persistence

| Field | Value |
| --- | --- |
| Feature / Type | Coupon Management / Database / Business Service |
| Actor | Customer, Staff |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.11.5 ¦ SDS II.11.5 ¦ EV-COUPON-05 / TC-COUPON-05 |

### 1. Design Intent

Records coupon usage atomically and enforces global/per-user usage limits during concurrent order creation.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| CouponService | service - Target |
| CouponRepository | repository - Target |
| CouponUsageRepository | repository - Target |
| Coupon | entity - Target |
| CouponUsage | entity - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Coupon Usage Limit & Atomic Persistence; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Concurrent final-usage tests allow only permitted usage; failed order creates no orphan usage record. |
| Business Rules | Usage is counted only for the configured successful state; rollback removes failed usage; concurrency cannot exceed limits. |
| Database / External Data | coupons, coupon_usages, restaurant_orders, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Usage is counted only for the configured successful state; rollback removes failed usage; concurrency cannot exceed limits. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Concurrent final-usage tests allow only permitted usage; failed order creates no orphan usage record. |
| Test / Evidence | EV-COUPON-05 / TC-COUPON-05 |
| Current Risk / Update | Requires coupon usage table and transaction tests. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

PAY-01 - Payment Method Selection UI

| Field | Value |
| --- | --- |
| Feature / Type | Payment & Invoice / Customer / Staff UI |
| Actor | Customer, Staff |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter4 ¦ Actual Iter4 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.12.1 ¦ SDS II.12.1 ¦ EV-PAY-01 / TC-PAY-01 |

### 1. Design Intent

Allows selection of supported payment methods such as cash or QR and displays payable amount from the server.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| QRModal.js | boundary - Current UI only |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Payment Method Selection UI; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Selected method is submitted to the payment API; displayed amount matches server; unsupported method is blocked. |
| Business Rules | UI cannot mark an order paid by itself; method availability follows order status and role. |
| Database / External Data | payments, invoices, restaurant_orders, order_items. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | UI cannot mark an order paid by itself; method availability follows order status and role. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Selected method is submitted to the payment API; displayed amount matches server; unsupported method is blocked. |
| Test / Evidence | EV-PAY-01 / TC-PAY-01 |
| Current Risk / Update | Existing UI simulates completion and must be connected to persisted payment. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

PAY-02 - Payment Processing API

| Field | Value |
| --- | --- |
| Feature / Type | Payment & Invoice / Backend API |
| Actor | Customer, Staff |
| Owner | Phạm Văn Quyết (DE190425) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.12.2 ¦ SDS II.12.2 ¦ EV-PAY-02 / TC-PAY-02 |

### 1. Design Intent

Processes an eligible order payment request and returns an authoritative payment result.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| PaymentController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Payment Processing API; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Successful request creates payment; invalid order/state/role fails; API is covered for cash/QR outcomes. |
| Business Rules | Order must exist, be payable, and be owned/operated by an authorized actor; amount comes from the order. |
| Database / External Data | payments, invoices, restaurant_orders, order_items. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Order must exist, be payable, and be owned/operated by an authorized actor; amount comes from the order. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Successful request creates payment; invalid order/state/role fails; API is covered for cash/QR outcomes. |
| Test / Evidence | EV-PAY-02 / TC-PAY-02 |
| Current Risk / Update | No verified /api/payments/process lifecycle currently exists. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

PAY-03 - Payment Amount Verification & Idempotency

| Field | Value |
| --- | --- |
| Feature / Type | Payment & Invoice / Business Service |
| Actor | Customer, Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.12.3 ¦ SDS II.12.3 ¦ EV-PAY-03 / TC-PAY-03 |

### 1. Design Intent

Verifies payment amount against the final order total and prevents duplicate processing of the same request/order.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| PaymentService | service - Target |
| InvoiceService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Payment Amount Verification & Idempotency; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Amount mismatch fails; repeated request returns the original result or safe conflict; no duplicate records are created. |
| Business Rules | Client amount is advisory only; idempotency key/order uniqueness prevents duplicate successful payments. |
| Database / External Data | payments, invoices, restaurant_orders, order_items. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Client amount is advisory only; idempotency key/order uniqueness prevents duplicate successful payments. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Amount mismatch fails; repeated request returns the original result or safe conflict; no duplicate records are created. |
| Test / Evidence | EV-PAY-03 / TC-PAY-03 |
| Current Risk / Update | Required for financial integrity. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

PAY-04 - Persist Payment & Complete Order Transactionally

| Field | Value |
| --- | --- |
| Feature / Type | Payment & Invoice / Backend Service / DB |
| Actor | Customer, Staff |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.12.4 ¦ SDS II.12.4 ¦ EV-PAY-04 / TC-PAY-04 |

### 1. Design Intent

Stores payment details and updates the order to completed only within one successful transaction.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| PaymentService | service - Target |
| InvoiceService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Persist Payment & Complete Order Transactionally; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Success creates one payment and completes order; failure rolls back; SQL evidence reconciles amount/status. |
| Business Rules | Failed payment leaves order unpaid; one successful payment per order; state transition follows order rules. |
| Database / External Data | payments, invoices, restaurant_orders, order_items. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Failed payment leaves order unpaid; one successful payment per order; state transition follows order rules. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Success creates one payment and completes order; failure rolls back; SQL evidence reconciles amount/status. |
| Test / Evidence | EV-PAY-04 / TC-PAY-04 |
| Current Risk / Update | UI-only status change is not acceptable for final audit. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

INV-01 - Invoice Entity & Unique Order Rule

| Field | Value |
| --- | --- |
| Feature / Type | Payment & Invoice / Database Migration |
| Actor | Customer, Staff, Admin |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.13.1 ¦ SDS II.13.1 ¦ EV-INV-01 / TC-INV-01 |

### 1. Design Intent

Creates immutable invoice persistence linked one-to-one with a successfully paid order.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| PaymentRepository | repository - Target |
| InvoiceRepository | repository - Target |
| Payment | entity - Target |
| Invoice | entity - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Invoice Entity & Unique Order Rule; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Migration creates constraints; duplicate invoice creation fails; invoice values remain unchanged after menu updates. |
| Business Rules | One invoice per paid order; invoice number is unique; financial snapshot fields are non-editable after issue. |
| Database / External Data | payments, invoices, restaurant_orders, order_items. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | One invoice per paid order; invoice number is unique; financial snapshot fields are non-editable after issue. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Migration creates constraints; duplicate invoice creation fails; invoice values remain unchanged after menu updates. |
| Test / Evidence | EV-INV-01 / TC-INV-01 |
| Current Risk / Update | No verified invoice table/entity exists. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

INV-02 - Generate Immutable Invoice after Payment

| Field | Value |
| --- | --- |
| Feature / Type | Payment & Invoice / Backend Service |
| Actor | Customer, Staff |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.13.2 ¦ SDS II.13.2 ¦ EV-INV-02 / TC-INV-02 |

### 1. Design Intent

Generates the invoice automatically within/after the successful payment transaction using order and payment snapshots.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| PaymentService | service - Target |
| InvoiceService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Generate Immutable Invoice after Payment; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Each successful payment produces exactly one invoice; failed/duplicate payment produces none/one as appropriate. |
| Business Rules | No invoice is generated for failed payment; retry cannot create a second invoice; totals reconcile exactly. |
| Database / External Data | payments, invoices, restaurant_orders, order_items. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | No invoice is generated for failed payment; retry cannot create a second invoice; totals reconcile exactly. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Each successful payment produces exactly one invoice; failed/duplicate payment produces none/one as appropriate. |
| Test / Evidence | EV-INV-02 / TC-INV-02 |
| Current Risk / Update | Depends on PAY-04 and INV-01. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

INV-03 - View / Download Invoice

| Field | Value |
| --- | --- |
| Feature / Type | Payment & Invoice / UI / Backend API |
| Actor | Customer, Staff, Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.13.3 ¦ SDS II.13.3 ¦ EV-INV-03 / TC-INV-03 |

### 1. Design Intent

Allows authorized users to view invoice details and download/print a stable invoice representation.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| QRModal.js | boundary - Current UI only |
| PaymentController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for View / Download Invoice; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Authorized view/download works; unauthorized access fails; displayed/PDF totals match database. |
| Business Rules | Customer can access only own invoice; staff/admin access follows role; issued invoice is read-only. |
| Database / External Data | payments, invoices, restaurant_orders, order_items. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer, Staff, Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Customer can access only own invoice; staff/admin access follows role; issued invoice is read-only. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Authorized view/download works; unauthorized access fails; displayed/PDF totals match database. |
| Test / Evidence | EV-INV-03 / TC-INV-03 |
| Current Risk / Update | Requires invoice generation and authorization. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

FB-01 - Submit Feedback Screen

| Field | Value |
| --- | --- |
| Feature / Type | Feedback Management / Customer UI |
| Actor | Customer |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter4 ¦ Actual Iter4 ¦ Updated none |
| Priority / Complexity / LOC | High / Medium / 120 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.14.1 ¦ SDS II.14.1 ¦ EV-FB-01 / TC-FB-01 |

### 1. Design Intent

Collects rating and comment for an eligible completed order and displays validation/API responses.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Feedback.js | boundary - Current local-only |
| AdminFeedback.js | boundary - Current local-only |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Submit Feedback Screen; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Eligible customer can submit once; invalid rating/comment is blocked; refresh shows persisted result after backend completion. |
| Business Rules | Rating range and comment length are validated; UI alone does not persist final feedback. |
| Database / External Data | feedbacks, restaurant_orders, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Validate DTO shape, required fields and authenticated context.

2. Load referenced active master data and lock concurrency-sensitive records.

3. Apply domain rules and calculate authoritative server-side values.

4. Build entity/aggregate snapshots and persist in one transaction.

5. Execute required side effects only after invariant checks.

6. Return sanitized response and preserve test/audit evidence.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Rating range and comment length are validated; UI alone does not persist final feedback. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Eligible customer can submit once; invalid rating/comment is blocked; refresh shows persisted result after backend completion. |
| Test / Evidence | EV-FB-01 / TC-FB-01 |
| Current Risk / Update | Current feedback is browser-local and is lost after refresh. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

FB-02 - Feedback Persistence & Completed-order Eligibility

| Field | Value |
| --- | --- |
| Feature / Type | Feedback Management / Backend API / DB |
| Actor | Customer |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.14.2 ¦ SDS II.14.2 ¦ EV-FB-02 / TC-FB-02 |

### 1. Design Intent

Persists feedback only when the authenticated customer owns a completed eligible order.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| FeedbackController | controller - Target |
| AdminFeedbackController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Feedback Persistence & Completed-order Eligibility; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Eligible feedback remains after refresh; ineligible/unauthorized requests fail; database relation is correct. |
| Business Rules | Cancelled/unpaid/incomplete/other-user orders are ineligible; customer identity comes from authentication. |
| Database / External Data | feedbacks, restaurant_orders, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Cancelled/unpaid/incomplete/other-user orders are ineligible; customer identity comes from authentication. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Eligible feedback remains after refresh; ineligible/unauthorized requests fail; database relation is correct. |
| Test / Evidence | EV-FB-02 / TC-FB-02 |
| Current Risk / Update | Feedback entity/table/API are missing. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

FB-03 - One Feedback per Order & Input Validation

| Field | Value |
| --- | --- |
| Feature / Type | Feedback Management / Business Service / DB |
| Actor | Customer |
| Owner | Nguyễn Tiến Lộc (DE190986) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.14.3 ¦ SDS II.14.3 ¦ EV-FB-03 / TC-FB-03 |

### 1. Design Intent

Enforces one active feedback record per customer order and validates rating/comment.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| FeedbackService | service - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for One Feedback per Order & Input Validation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Duplicate/concurrent submissions create at most one record; invalid input returns field errors. |
| Business Rules | Unique constraint prevents duplicates under concurrency; rating is within configured range; comment is sanitized/limited. |
| Database / External Data | feedbacks, restaurant_orders, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Unique constraint prevents duplicates under concurrency; rating is within configured range; comment is sanitized/limited. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Duplicate/concurrent submissions create at most one record; invalid input returns field errors. |
| Test / Evidence | EV-FB-03 / TC-FB-03 |
| Current Risk / Update | Requires database uniqueness and integration tests. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

FB-04 - Admin Feedback Search / Moderation

| Field | Value |
| --- | --- |
| Feature / Type | Feedback Management / Admin Screen / API |
| Actor | Admin |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.14.4 ¦ SDS II.14.4 ¦ EV-FB-04 / TC-FB-04 |

### 1. Design Intent

Lists feedback with filters and permits controlled moderation status without rewriting the original rating history.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Feedback.js | boundary - Current local-only |
| AdminFeedback.js | boundary - Current local-only |
| FeedbackController | controller - Target |
| AdminFeedbackController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Admin Feedback Search / Moderation; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Admin can search/filter/review/moderate; non-admin is denied; moderation persists after refresh. |
| Business Rules | Only admin moderates; original author/rating/comment remain auditable; moderation action records actor/time/reason. |
| Database / External Data | feedbacks, restaurant_orders, users. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Only admin moderates; original author/rating/comment remain auditable; moderation action records actor/time/reason. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Admin can search/filter/review/moderate; non-admin is denied; moderation persists after refresh. |
| Test / Evidence | EV-FB-04 / TC-FB-04 |
| Current Risk / Update | No verified moderation API exists. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RPT-01 - Dashboard KPI Aggregation API

| Field | Value |
| --- | --- |
| Feature / Type | Reporting & Analytics / Backend Report API |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.15.1 ¦ SDS II.15.1 ¦ EV-RPT-01 / TC-RPT-01 |

### 1. Design Intent

Calculates operational KPIs such as paid revenue, completed orders, active reservations, and customer counts from live data.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| ReportController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Dashboard KPI Aggregation API; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: API values reconcile with direct SQL for the same period; empty period returns zero/no-data safely. |
| Business Rules | Revenue includes only successful paid/completed orders; cancelled/unpaid orders are excluded; date boundaries are explicit. |
| Database / External Data | restaurant_orders, order_items, payments, reservations, restaurant_tables, users, coupons, coupon_usages. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Revenue includes only successful paid/completed orders; cancelled/unpaid orders are excluded; date boundaries are explicit. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | API values reconcile with direct SQL for the same period; empty period returns zero/no-data safely. |
| Test / Evidence | EV-RPT-01 / TC-RPT-01 |
| Current Risk / Update | Dashboard currently uses static/mock figures. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RPT-02 - Revenue Trend & Date Filter

| Field | Value |
| --- | --- |
| Feature / Type | Reporting & Analytics / Backend API / Admin UI |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.15.2 ¦ SDS II.15.2 ¦ EV-RPT-02 / TC-RPT-02 |

### 1. Design Intent

Groups paid revenue by day/month and supports date-range filtering for dashboard charts.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Dashboard.js | boundary - Current mock |
| Reports.js | boundary - Current mock |
| ReportController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Revenue Trend & Date Filter; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Chart data matches SQL aggregation; changing date range refreshes correctly; empty ranges render safely. |
| Business Rules | Grouping uses consistent timezone; filters are inclusive as documented; only verified successful payments count. |
| Database / External Data | restaurant_orders, order_items, payments, reservations, restaurant_tables, users, coupons, coupon_usages. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Grouping uses consistent timezone; filters are inclusive as documented; only verified successful payments count. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Chart data matches SQL aggregation; changing date range refreshes correctly; empty ranges render safely. |
| Test / Evidence | EV-RPT-02 / TC-RPT-02 |
| Current Risk / Update | Requires payment persistence first. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RPT-03 - Top Food & Order-status Reports

| Field | Value |
| --- | --- |
| Feature / Type | Reporting & Analytics / Backend API / Admin UI |
| Actor | Admin |
| Owner | Phan Nguyễn (DE191019) |
| Iteration | Planned Iter4 ¦ Actual none ¦ Updated none |
| Priority / Complexity / LOC | High / Complex / 240 |
| Status / Audit | Not Started / Missing |
| Traceability | SRS II.15.3 ¦ SDS II.15.3 ¦ EV-RPT-03 / TC-RPT-03 |

### 1. Design Intent

Reports top-selling foods and order counts by status using persisted order items and orders.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Dashboard.js | boundary - Current mock |
| Reports.js | boundary - Current mock |
| ReportController | controller - Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Top Food & Order-status Reports; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Rankings/counts reconcile with SQL; filters and tie handling are documented; non-admin access is blocked. |
| Business Rules | Cancelled orders are excluded from sales ranking; historical item names/prices use snapshots where appropriate. |
| Database / External Data | restaurant_orders, order_items, payments, reservations, restaurant_tables, users, coupons, coupon_usages. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Cancelled orders are excluded from sales ranking; historical item names/prices use snapshots where appropriate. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Rankings/counts reconcile with SQL; filters and tie handling are documented; non-admin access is blocked. |
| Test / Evidence | EV-RPT-03 / TC-RPT-03 |
| Current Risk / Update | Current charts are mock/static. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

RPT-04 - Dashboard Frontend Live-data Integration

| Field | Value |
| --- | --- |
| Feature / Type | Reporting & Analytics / Admin UI |
| Actor | Admin |
| Owner | Nguyễn Đức Thương (DE190096) |
| Iteration | Planned Iter4 ¦ Actual Iter4 ¦ Updated none |
| Priority / Complexity / LOC | Critical / Complex / 240 |
| Status / Audit | Doing / Partial |
| Traceability | SRS II.15.4 ¦ SDS II.15.4 ¦ EV-RPT-04 / TC-RPT-04 |

### 1. Design Intent

Replaces hardcoded dashboard values with secured report API calls, loading states, errors, and no-data states.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| Dashboard.js | boundary - Current mock |
| Reports.js | boundary - Current mock |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Dashboard Frontend Live-data Integration; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Network evidence shows real API calls; displayed totals match response/SQL; API failure does not crash page. |
| Business Rules | No production metric remains hardcoded; requests include authentication; chart labels/units match API. |
| Database / External Data | restaurant_orders, order_items, payments, reservations, restaurant_tables, users, coupons, coupon_usages. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive role-scoped filters and paging parameters.

2. Normalize/validate date, search and status values.

3. Derive authenticated ownership or required authority.

4. Execute indexed query/projection and exclude unauthorized records.

5. Map result to stable DTO, including empty-state metadata.

6. Return response and record correlation/evidence identifiers.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | No production metric remains hardcoded; requests include authentication; chart labels/units match API. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Network evidence shows real API calls; displayed totals match response/SQL; API failure does not crash page. |
| Test / Evidence | EV-RPT-04 / TC-RPT-04 |
| Current Risk / Update | Frontend exists but is not connected to verified database aggregates. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AI-01 - AI Analytics with Controlled Data & Logging

| Field | Value |
| --- | --- |
| Feature / Type | AI Support / Admin AI Function |
| Actor | Admin |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter4 ¦ Actual Iter4 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.16.1 ¦ SDS II.16.1 ¦ EV-AI-01 / TC-AI-01 |

### 1. Design Intent

Provides AI-assisted interpretation of selected report data with controlled inputs, advisory output, and audit logging.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AiService | service - Current/Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for AI Analytics with Controlled Data & Logging; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: Authorized admin receives a logged result; failures have safe fallback; output clearly states limitations. |
| Business Rules | AI output is advisory and cannot directly alter financial/operational data; prompts exclude secrets and unnecessary PII. |
| Database / External Data | ai_usage_logs, foods, restaurant_tables. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Admin. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | AI output is advisory and cannot directly alter financial/operational data; prompts exclude secrets and unnecessary PII. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | Authorized admin receives a logged result; failures have safe fallback; output clearly states limitations. |
| Test / Evidence | EV-AI-01 / TC-AI-01 |
| Current Risk / Update | Completed with controlled analytics scope. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

AI-02 - Customer Chatbot FAQ & Safe Fallback

| Field | Value |
| --- | --- |
| Feature / Type | AI Support / Customer AI Function |
| Actor | Guest, Customer |
| Owner | Trần Thanh Gia Huy (DE180571) |
| Iteration | Planned Iter4 ¦ Actual Iter4 ¦ Updated none |
| Priority / Complexity / LOC | Medium / Complex / 240 |
| Status / Audit | Done / Verified |
| Traceability | SRS II.16.2 ¦ SDS II.16.2 ¦ EV-AI-02 / TC-AI-02 |

### 1. Design Intent

Answers common restaurant/menu/reservation/order questions and routes unsupported requests to a safe fallback.

### 2. Participating Components

| Component | Layer / Design Responsibility |
| --- | --- |
| AiService | service - Current/Target |

### 3. Input, Output and Data Contract

| Aspect | Detailed Design |
| --- | --- |
| Input | Role-appropriate command/query for Customer Chatbot FAQ & Safe Fallback; identifiers and numeric/date/text fields are validated and normalized. |
| Output | Stable DTO/view state satisfying: FAQ answers are relevant; unsafe/unknown prompts receive fallback; session-aware links do not leak data. |
| Business Rules | Chatbot cannot expose another user's data or perform privileged actions without authenticated APIs; uncertain answers are disclosed. |
| Database / External Data | ai_usage_logs, foods, restaurant_tables. Authoritative values are loaded server-side; snapshots are used for historical records. |
| Transaction Boundary | Read-only query for list/detail work; @Transactional service boundary for mutation. All required side effects commit or roll back together. |

### 4. Processing Algorithm

1. Receive the command/query from the appropriate UI/API entry point.

2. Validate input and authenticated role/ownership.

3. Delegate to the domain service and repositories/adapters.

4. Preserve transaction, consistency, error and audit rules.

5. Return a stable result covered by the referenced test/evidence ID.

### 5. Security, Validation and Failure Design

| Concern | Required Handling |
| --- | --- |
| Authentication / Authorization | Actor scope: Guest, Customer. Backend principal/role and ownership are verified before sensitive data or mutation. |
| Validation | Chatbot cannot expose another user's data or perform privileged actions without authenticated APIs; uncertain answers are disclosed. |
| Concurrency | Use database uniqueness, optimistic version or pessimistic lock when duplicate/state/financial integrity is at risk. |
| Failure Modes | Validation failure: HTTP 400 with field-level errors; no mutation.; Unauthenticated/expired credential: HTTP 401 using the common security response.; Authenticated but unauthorized/foreign resource: HTTP 403 or ownership-safe 404.; Missing referenced record: HTTP 404 with stable code. |
| Privacy / Logging | Return role-safe DTO; redact secrets/personal data; attach correlation ID to failure evidence. |

### 6. Verification and Completion

| Item | Requirement |
| --- | --- |
| Acceptance Criteria | FAQ answers are relevant; unsafe/unknown prompts receive fallback; session-aware links do not leak data. |
| Test / Evidence | EV-AI-02 / TC-AI-02 |
| Current Risk / Update | Completed. |
| Definition of Done | Code in release tag; required migration/constraint; secured API; real frontend integration; tests; matching RDS/SDS; screenshot/Postman/database evidence. |

# VI. Appendices and Final Traceability

## 1. Full Work-item Traceability Matrix

| Work ID | Feature | Function | Owner | Iter | Status | SRS | SDS | Test/Evidence | Audit |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AUTH-01 | Authentication & Security | Login Screen & Client Validation | Nguyễn Đức Thương (DE190096) | Iter1 | Implemented | II.1.1 | II.1.1 | EV-AUTH-01 / TC-AUTH-01 | Verified |
| AUTH-02 | Authentication & Security | Credential Authentication API | Phạm Văn Quyết (DE190425) | Iter1 | Implemented | II.1.2 | II.1.2 | EV-AUTH-02 / TC-AUTH-02 | Verified |
| AUTH-03 | Authentication & Security | Password Hashing & Credential Verification | Phạm Văn Quyết (DE190425) | Iter1 | Implemented | II.1.3 | II.1.3 | EV-AUTH-03 / TC-AUTH-03 | Verified |
| AUTH-04 | Authentication & Security | JWT Access Token Generation | Phạm Văn Quyết (DE190425) | Iter1 | Implemented | II.1.4 | II.1.4 | EV-AUTH-04 / TC-AUTH-04 | Partial |
| AUTH-05 | Authentication & Security | JWT Refresh Token Persistence | Phạm Văn Quyết (DE190425) | Iter1 | Implemented | II.1.5 | II.1.5 | EV-AUTH-05 / TC-AUTH-05 | Missing |
| AUTH-06 | Authentication & Security | JWT Authentication Filter | Phạm Văn Quyết (DE190425) | Iter1 | Implemented | II.1.6 | II.1.6 | EV-AUTH-06 / TC-AUTH-06 | Partial |
| AUTH-07 | Authentication & Security | Token Expiry & Invalid Token Handling | Phạm Văn Quyết (DE190425) | Iter1 | Implemented | II.1.7 | II.1.7 | EV-AUTH-07 / TC-AUTH-07 | Partial |
| AUTH-08 | Authentication & Security | Endpoint Role Authorization Matrix | Phạm Văn Quyết (DE190425) | Iter1 | Implemented | II.1.8 | II.1.8 | EV-AUTH-08 / TC-AUTH-08 | Partial |
| AUTH-09 | Authentication & Security | Standard 401/403 Security Responses | Nguyễn Đức Thương (DE190096) | Iter1 | Implemented | II.1.9 | II.1.9 | EV-AUTH-09 / TC-AUTH-09 | Partial |
| AUTH-10 | Authentication & Security | Logout & Token Revocation | Phạm Văn Quyết (DE190425) | Iter1 | Implemented | II.1.10 | II.1.10 | EV-AUTH-10 / TC-AUTH-10 | Missing |
| AUTH-11 | Authentication & Security | Registration Screen & Validation | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.1.11 | II.1.11 | EV-AUTH-11 / TC-AUTH-11 | Verified |
| AUTH-12 | Authentication & Security | Registration API & Duplicate Email Check | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.1.12 | II.1.12 | EV-AUTH-12 / TC-AUTH-12 | Verified |
| AUTH-13 | Authentication & Security | Forgot Password Request | Nguyễn Đức Thương (DE190096) | Iter1 | Implemented | II.1.13 | II.1.13 | EV-AUTH-13 / TC-AUTH-13 | Verified |
| AUTH-14 | Authentication & Security | Reset Password Token Validation | Phạm Văn Quyết (DE190425) | Iter1 | Implemented | II.1.14 | II.1.14 | EV-AUTH-14 / TC-AUTH-14 | Verified |
| USER-01 | User Management | View Own Profile | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.2.1 | II.2.1 | EV-USER-01 / TC-USER-01 | Verified |
| USER-02 | User Management | Update Own Profile | Nguyễn Đức Thương (DE190096) | Iter1 | Implemented | II.2.2 | II.2.2 | EV-USER-02 / TC-USER-02 | Verified |
| USER-03 | User Management | Admin User List & Search | Nguyễn Đức Thương (DE190096) | Iter1 | Implemented | II.2.3 | II.2.3 | EV-USER-03 / TC-USER-03 | Partial |
| USER-04 | User Management | Admin Change Role / Lock Account | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.2.4 | II.2.4 | EV-USER-04 / TC-USER-04 | Missing |
| MENU-01 | Menu Management | Category List | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.3.1 | II.3.1 | EV-MENU-01 / TC-MENU-01 | Verified |
| MENU-02 | Menu Management | Create / Update Category | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.3.2 | II.3.2 | EV-MENU-02 / TC-MENU-02 | Verified |
| MENU-03 | Menu Management | Deactivate Category & Referential Rule | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.3.3 | II.3.3 | EV-MENU-03 / TC-MENU-03 | Verified |
| MENU-04 | Menu Management | Admin Food List / Search / Filter | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.3.4 | II.3.4 | EV-MENU-04 / TC-MENU-04 | Verified |
| MENU-05 | Menu Management | Create / Update Food Item | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.3.5 | II.3.5 | EV-MENU-05 / TC-MENU-05 | Verified |
| MENU-06 | Menu Management | Food Image & Availability Management | Nguyễn Đức Thương (DE190096) | Iter1 | Implemented | II.3.6 | II.3.6 | EV-MENU-06 / TC-MENU-06 | Verified |
| MENU-07 | Menu Management | Customer Menu Browse / Detail / Filter | Phan Nguyễn (DE191019) | Iter1 | Implemented | II.3.7 | II.3.7 | EV-MENU-07 / TC-MENU-07 | Verified |
| TABLE-01 | Table Management | View Table List & Availability | Nguyễn Đức Thương (DE190096) | Iter2 | Implemented | II.4.1 | II.4.1 | EV-TABLE-01 / TC-TABLE-01 | Verified |
| TABLE-02 | Table Management | Admin Create / Update Table | Phạm Văn Quyết (DE190425) | Iter2 | Implemented | II.4.2 | II.4.2 | EV-TABLE-02 / TC-TABLE-02 | Verified |
| TABLE-03 | Table Management | Table Capacity Validation | Phạm Văn Quyết (DE190425) | Iter2 | Implemented | II.4.3 | II.4.3 | EV-TABLE-03 / TC-TABLE-03 | Verified |
| TABLE-04 | Table Management | Table Number Uniqueness | Phan Nguyễn (DE191019) | Iter2 | Implemented | II.4.4 | II.4.4 | EV-TABLE-04 / TC-TABLE-04 | Verified |
| TABLE-05 | Table Management | Table Operational Status Update | Trần Thanh Gia Huy (DE180571) | Iter2 | Implemented | II.4.5 | II.4.5 | EV-TABLE-05 / TC-TABLE-05 | Verified |
| TABLE-06 | Table Management | Table Search & Filter | Trần Thanh Gia Huy (DE180571) | Iter2 | Implemented | II.4.6 | II.4.6 | EV-TABLE-06 / TC-TABLE-06 | Verified |
| RES-01 | Reservation Management | Create Reservation Form | Nguyễn Đức Thương (DE190096) | Iter2 | Implemented | II.5.1 | II.5.1 | EV-RES-01 / TC-RES-01 | Verified |
| RES-02 | Reservation Management | Search Available Tables | Phạm Văn Quyết (DE190425) | Iter2 | Implemented | II.5.2 | II.5.2 | EV-RES-02 / TC-RES-02 | Verified |
| RES-03 | Reservation Management | Reservation Capacity Matching | Phạm Văn Quyết (DE190425) | Iter2 | Implemented | II.5.3 | II.5.3 | EV-RES-03 / TC-RES-03 | Verified |
| RES-04 | Reservation Management | Reservation Overlap & Concurrency Prevention | Phạm Văn Quyết (DE190425) | Iter2 | Implemented | II.5.4 | II.5.4 | EV-RES-04 / TC-RES-04 | Verified |
| RES-05 | Reservation Management | Reservation Persistence Transaction | Phạm Văn Quyết (DE190425) | Iter2 | Implemented | II.5.5 | II.5.5 | EV-RES-05 / TC-RES-05 | Verified |
| RES-06 | Reservation Management | View My Reservations | Nguyễn Đức Thương (DE190096) | Iter2 | Implemented | II.5.6 | II.5.6 | EV-RES-06 / TC-RES-06 | Verified |
| RES-07 | Reservation Management | Reservation Detail | Nguyễn Đức Thương (DE190096) | Iter2 | Implemented | II.5.7 | II.5.7 | EV-RES-07 / TC-RES-07 | Verified |
| RES-08 | Reservation Management | Update Future Reservation | Trần Thanh Gia Huy (DE180571) | Iter2 | Implemented | II.5.8 | II.5.8 | EV-RES-08 / TC-RES-08 | Verified |
| RES-09 | Reservation Management | Cancel Reservation Rule | Trần Thanh Gia Huy (DE180571) | Iter2 | Implemented | II.5.9 | II.5.9 | EV-RES-09 / TC-RES-09 | Verified |
| RES-10 | Reservation Management | Admin / Staff Reservation List | Trần Thanh Gia Huy (DE180571) | Iter2 | Implemented | II.5.10 | II.5.10 | EV-RES-10 / TC-RES-10 | Verified |
| RES-11 | Reservation Management | Confirm / Seat / Complete Reservation | Trần Thanh Gia Huy (DE180571) | Iter2 | Implemented | II.5.11 | II.5.11 | EV-RES-11 / TC-RES-11 | Verified |
| RES-12 | Reservation Management | No-show / Expired Reservation Handling | Trần Thanh Gia Huy (DE180571) | Iter2 | Implemented | II.5.12 | II.5.12 | EV-RES-12 / TC-RES-12 | Verified |
| SYS-01 | System Foundation | Standard API Response & Validation Errors | Phan Nguyễn (DE191019) | Iter2 | Implemented | II.6.1 | II.6.1 | EV-SYS-01 / TC-SYS-01 | Verified |
| SYS-02 | System Foundation | Database Migration & Seed for Table / Reservation | Trần Thanh Gia Huy (DE180571) | Iter2 | Partial | II.6.2 | II.6.2 | EV-SYS-02 / TC-SYS-02 | Verified |
| CART-01 | Cart & Order Management | Add Item to Cart | Nguyễn Tiến Lộc (DE190986) | Iter3 | Partial | II.7.1 | II.7.1 | EV-CART-01 / TC-CART-01 | Verified |
| CART-02 | Cart & Order Management | Update Cart Quantity & Revalidate Availability | Nguyễn Tiến Lộc (DE190986) | Iter3 | Partial | II.7.2 | II.7.2 | EV-CART-02 / TC-CART-02 | Verified |
| CART-03 | Cart & Order Management | Remove Item / Clear Cart | Nguyễn Tiến Lộc (DE190986) | Iter3 | Partial | II.7.3 | II.7.3 | EV-CART-03 / TC-CART-03 | Verified |
| CART-04 | Cart & Order Management | Cart Subtotal Calculation | Nguyễn Tiến Lộc (DE190986) | Iter3 | Partial | II.7.4 | II.7.4 | EV-CART-04 / TC-CART-04 | Verified |
| CART-05 | Cart & Order Management | Cart Persistence Across Navigation / Session | Nguyễn Đức Thương (DE190096) | Iter3 | Partial | II.7.5 | II.7.5 | EV-CART-05 / TC-CART-05 | Verified |
| ORDER-01 | Cart & Order Management | Checkout Form & Order Notes | Nguyễn Đức Thương (DE190096) | Iter3 | Implemented | II.8.1 | II.8.1 | EV-ORDER-01 / TC-ORDER-01 | Verified |
| ORDER-02 | Cart & Order Management | Server-side Create Order Transaction | Nguyễn Tiến Lộc (DE190986) | Iter3 | Implemented | II.8.2 | II.8.2 | EV-ORDER-02 / TC-ORDER-02 | Verified |
| ORDER-03 | Cart & Order Management | Persist Order Items & Price Snapshot | Nguyễn Tiến Lộc (DE190986) | Iter3 | Implemented | II.8.3 | II.8.3 | EV-ORDER-03 / TC-ORDER-03 | Verified |
| ORDER-04 | Cart & Order Management | Recalculate Final Total & Reject Client Manipulation | Nguyễn Tiến Lộc (DE190986) | Iter3 | Implemented | II.8.4 | II.8.4 | EV-ORDER-04 / TC-ORDER-04 | Partial |
| ORDER-05 | Cart & Order Management | View Own Order History | Nguyễn Tiến Lộc (DE190986) | Iter3 | Implemented | II.8.5 | II.8.5 | EV-ORDER-05 / TC-ORDER-05 | Verified |
| ORDER-06 | Cart & Order Management | View Own Order Detail | Nguyễn Đức Thương (DE190096) | Iter3 | Implemented | II.8.6 | II.8.6 | EV-ORDER-06 / TC-ORDER-06 | Verified |
| ORDER-07 | Cart & Order Management | Order Ownership Authorization | Phạm Văn Quyết (DE190425) | Iter3 | Implemented | II.8.7 | II.8.7 | EV-ORDER-07 / TC-ORDER-07 | Verified |
| ORDER-08 | Staff Operations | Staff Counter Order Creation | Nguyễn Tiến Lộc (DE190986) | Iter3 | Implemented | II.8.8 | II.8.8 | EV-ORDER-08 / TC-ORDER-08 | Verified |
| ORDER-09 | Staff Operations | Admin / Staff Order List & Filters | Phan Nguyễn (DE191019) | Iter3 | Implemented | II.8.9 | II.8.9 | EV-ORDER-09 / TC-ORDER-09 | Verified |
| ORDER-10 | Staff Operations | Controlled Order Status Transitions | Nguyễn Tiến Lộc (DE190986) | Iter3 | Implemented | II.8.10 | II.8.10 | EV-ORDER-10 / TC-ORDER-10 | Verified |
| STAFF-01 | Staff Operations | Assign Tables to Staff | Trần Thanh Gia Huy (DE180571) | Iter3 | Planned | II.9.1 | II.9.1 | EV-STAFF-01 / TC-STAFF-01 | Verified |
| STAFF-02 | Staff Operations | Prevent Active Assignment Conflict | Trần Thanh Gia Huy (DE180571) | Iter3 | Planned | II.9.2 | II.9.2 | EV-STAFF-02 / TC-STAFF-02 | Verified |
| STAFF-03 | Staff Operations | Staff Workspace / Assigned Tables | Nguyễn Đức Thương (DE190096) | Iter3 | Partial | II.9.3 | II.9.3 | EV-STAFF-03 / TC-STAFF-03 | Verified |
| STAFF-04 | Staff Operations | Cancel Order with Reason & Audit | Phan Nguyễn (DE191019) | Iter3 | Partial | II.9.4 | II.9.4 | EV-STAFF-04 / TC-STAFF-04 | Verified |
| KITCHEN-01 | Kitchen Operations | Kitchen Order Queue | Nguyễn Tiến Lộc (DE190986) | Iter3 | Implemented | II.10.1 | II.10.1 | EV-KITCHEN-01 / TC-KITCHEN-01 | Verified |
| KITCHEN-02 | Kitchen Operations | Item-level Preparation Notes & Status | Nguyễn Tiến Lộc (DE190986) | Iter3 | Implemented | II.10.2 | II.10.2 | EV-KITCHEN-02 / TC-KITCHEN-02 | Verified |
| KITCHEN-03 | Kitchen Operations | Kitchen History Search & Filter | Nguyễn Tiến Lộc (DE190986) | Iter3 | Implemented | II.10.3 | II.10.3 | EV-KITCHEN-03 / TC-KITCHEN-03 | Verified |
| KITCHEN-04 | Kitchen Operations | Kitchen Access Authorization | Phạm Văn Quyết (DE190425) | Iter3 | Implemented | II.10.4 | II.10.4 | EV-KITCHEN-04 / TC-KITCHEN-04 | Verified |
| COUPON-01 | Coupon Management | Coupon Entity & Database Migration | Trần Thanh Gia Huy (DE180571) | Iter4 | Planned | II.11.1 | II.11.1 | EV-COUPON-01 / TC-COUPON-01 | Missing |
| COUPON-02 | Coupon Management | Admin Coupon List / Create / Update | Nguyễn Đức Thương (DE190096) | Iter4 | Planned | II.11.2 | II.11.2 | EV-COUPON-02 / TC-COUPON-02 | Missing |
| COUPON-03 | Coupon Management | Coupon Eligibility Validation API | Trần Thanh Gia Huy (DE180571) | Iter4 | Planned | II.11.3 | II.11.3 | EV-COUPON-03 / TC-COUPON-03 | Missing |
| COUPON-04 | Coupon Management | Apply Coupon Server-side to Order | Nguyễn Tiến Lộc (DE190986) | Iter4 | Planned | II.11.4 | II.11.4 | EV-COUPON-04 / TC-COUPON-04 | Partial |
| COUPON-05 | Coupon Management | Coupon Usage Limit & Atomic Persistence | Trần Thanh Gia Huy (DE180571) | Iter4 | Planned | II.11.5 | II.11.5 | EV-COUPON-05 / TC-COUPON-05 | Missing |
| PAY-01 | Payment & Invoice | Payment Method Selection UI | Nguyễn Đức Thương (DE190096) | Iter4 | Partial | II.12.1 | II.12.1 | EV-PAY-01 / TC-PAY-01 | Partial |
| PAY-02 | Payment & Invoice | Payment Processing API | Phạm Văn Quyết (DE190425) | Iter4 | Implemented | II.12.2 | II.12.2 | EV-PAY-02 / TC-PAY-02 | Missing |
| PAY-03 | Payment & Invoice | Payment Amount Verification & Idempotency | Nguyễn Tiến Lộc (DE190986) | Iter4 | Implemented | II.12.3 | II.12.3 | EV-PAY-03 / TC-PAY-03 | Missing |
| PAY-04 | Payment & Invoice | Persist Payment & Complete Order Transactionally | Nguyễn Tiến Lộc (DE190986) | Iter4 | Implemented | II.12.4 | II.12.4 | EV-PAY-04 / TC-PAY-04 | Missing |
| INV-01 | Payment & Invoice | Invoice Entity & Unique Order Rule | Trần Thanh Gia Huy (DE180571) | Iter4 | Planned | II.13.1 | II.13.1 | EV-INV-01 / TC-INV-01 | Missing |
| INV-02 | Payment & Invoice | Generate Immutable Invoice after Payment | Trần Thanh Gia Huy (DE180571) | Iter4 | Planned | II.13.2 | II.13.2 | EV-INV-02 / TC-INV-02 | Missing |
| INV-03 | Payment & Invoice | View / Download Invoice | Phan Nguyễn (DE191019) | Iter4 | Planned | II.13.3 | II.13.3 | EV-INV-03 / TC-INV-03 | Missing |
| FB-01 | Feedback Management | Submit Feedback Screen | Nguyễn Đức Thương (DE190096) | Iter4 | Partial | II.14.1 | II.14.1 | EV-FB-01 / TC-FB-01 | Partial |
| FB-02 | Feedback Management | Feedback Persistence & Completed-order Eligibility | Nguyễn Tiến Lộc (DE190986) | Iter4 | Implemented | II.14.2 | II.14.2 | EV-FB-02 / TC-FB-02 | Missing |
| FB-03 | Feedback Management | One Feedback per Order & Input Validation | Nguyễn Tiến Lộc (DE190986) | Iter4 | Implemented | II.14.3 | II.14.3 | EV-FB-03 / TC-FB-03 | Missing |
| FB-04 | Feedback Management | Admin Feedback Search / Moderation | Trần Thanh Gia Huy (DE180571) | Iter4 | Partial | II.14.4 | II.14.4 | EV-FB-04 / TC-FB-04 | Missing |
| RPT-01 | Reporting & Analytics | Dashboard KPI Aggregation API | Phan Nguyễn (DE191019) | Iter4 | Implemented | II.15.1 | II.15.1 | EV-RPT-01 / TC-RPT-01 | Missing |
| RPT-02 | Reporting & Analytics | Revenue Trend & Date Filter | Phan Nguyễn (DE191019) | Iter4 | Implemented | II.15.2 | II.15.2 | EV-RPT-02 / TC-RPT-02 | Missing |
| RPT-03 | Reporting & Analytics | Top Food & Order-status Reports | Phan Nguyễn (DE191019) | Iter4 | Implemented | II.15.3 | II.15.3 | EV-RPT-03 / TC-RPT-03 | Missing |
| RPT-04 | Reporting & Analytics | Dashboard Frontend Live-data Integration | Nguyễn Đức Thương (DE190096) | Iter4 | Implemented | II.15.4 | II.15.4 | EV-RPT-04 / TC-RPT-04 | Partial |
| AI-01 | AI Support | AI Analytics with Controlled Data & Logging | Trần Thanh Gia Huy (DE180571) | Iter4 | Experimental | II.16.1 | II.16.1 | EV-AI-01 / TC-AI-01 | Verified |
| AI-02 | AI Support | Customer Chatbot FAQ & Safe Fallback | Trần Thanh Gia Huy (DE180571) | Iter4 | Experimental | II.16.2 | II.16.2 | EV-AI-02 / TC-AI-02 | Verified |

## 2. Endpoint Catalogue

| Module | Method | Endpoint | Authorization | Request | Response |
| --- | --- | --- | --- | --- | --- |
| AUTH | POST | /api/auth/register | Public | RegisterRequest | 201 AuthResponse |
| AUTH | POST | /api/auth/login | Public | LoginRequest | 200 AuthTokenResponse |
| AUTH | POST | /api/auth/refresh | Refresh token | RefreshTokenRequest | 200 rotated tokens |
| AUTH | POST | /api/auth/logout | Authenticated | current refresh token | 204 |
| AUTH | POST | /api/auth/forgot-password | Public | email | 202 generic message |
| AUTH | POST | /api/auth/reset-password | Public | token/OTP + new password | 204 |
| AUTH | POST | /api/auth/change-password | Authenticated | old/new password | 204 |
| USER | GET | /api/users/me | Authenticated | none | 200 UserResponse |
| USER | PUT | /api/users/me | Authenticated owner | UpdateProfileRequest | 200 UserResponse |
| USER | GET | /api/admin/users | ADMIN | page/filter | 200 Page<UserSummary> |
| USER | PATCH | /api/admin/users/{id}/status | ADMIN | active/locked | 200 |
| USER | PATCH | /api/admin/users/{id}/role | ADMIN | roleId | 200 |
| MENU | GET | /api/categories | Public | active filter | 200 list |
| MENU | POST | /api/admin/categories | ADMIN | CategoryRequest | 201 |
| MENU | PUT | /api/admin/categories/{id} | ADMIN | CategoryRequest | 200 |
| MENU | GET | /api/foods | Public | category/search/available/page | 200 page |
| MENU | POST | /api/admin/foods | ADMIN | FoodRequest | 201 |
| MENU | PATCH | /api/admin/foods/{id}/availability | ADMIN | boolean | 200 |
| TABLE | GET | /api/tables | Role-aware | status/capacity | 200 list |
| TABLE | POST | /api/admin/tables | ADMIN | TableRequest | 201 |
| TABLE | PUT | /api/admin/tables/{id} | ADMIN | TableRequest | 200 |
| TABLE | PATCH | /api/staff/tables/{id}/status | STAFF/ADMIN | TableStatus | 200 |
| TABLE | GET | /api/tables/available | Customer/Staff | party/date/time | 200 list |
| RES | GET | /api/tables/available | Public/Customer | date/time/partySize | 200 list |
| RES | POST | /api/reservations | Customer/approved guest | ReservationRequest | 201 |
| RES | GET | /api/reservations/me | Customer | filters | 200 page |
| RES | PUT | /api/reservations/{id} | Owner before cutoff | UpdateReservationRequest | 200 |
| RES | DELETE | /api/reservations/{id} | Owner/Staff | reason | 204 |
| RES | PATCH | /api/staff/reservations/{id}/status | STAFF/ADMIN | transition request | 200 |
| RES | POST | /api/staff/reservations/{id}/check-in | STAFF/ADMIN | table assignment | 200 |
| SYS | N/A | All REST endpoints | All roles | standard request DTO | ApiResponse<T> or ApiError |
| ORDER | GET | /api/cart | Customer | none | 200 CartResponse |
| ORDER | POST | /api/cart/items | Customer | foodId/quantity/note | 200 |
| ORDER | PATCH | /api/cart/items/{id} | Customer owner | quantity | 200 |
| ORDER | DELETE | /api/cart/items/{id} | Customer owner | none | 204 |
| ORDER | POST | /api/orders | Customer/Staff | OrderRequest | 201 |
| ORDER | GET | /api/orders/me | Customer | page/filter | 200 page |
| ORDER | GET | /api/orders/{id} | Owner/Staff/Admin | none | 200 |
| ORDER | POST | /api/orders/{id}/cancel | Owner/Staff | reason | 200 |
| STAFF | POST | /api/staff/orders | STAFF/ADMIN | CounterOrderRequest | 201 |
| STAFF | GET | /api/staff/orders | STAFF/ADMIN | date/status/table/payment | 200 page |
| STAFF | PATCH | /api/staff/orders/{id}/status | STAFF/ADMIN | status/reason | 200 |
| STAFF | POST | /api/admin/table-assignments | ADMIN | AssignmentRequest | 201 |
| STAFF | GET | /api/staff/workspace | STAFF | none | 200 assigned tables/orders |
| STAFF | PATCH | /api/admin/table-assignments/{id}/end | ADMIN | end time | 200 |
| KITCHEN | GET | /api/kitchen/queue | KITCHEN_STAFF/ADMIN | priority/table/time | 200 grouped queue |
| KITCHEN | PATCH | /api/kitchen/items/{id}/status | KITCHEN_STAFF | KitchenStatus/note | 200 |
| KITCHEN | GET | /api/kitchen/history | KITCHEN_STAFF/ADMIN | date/status/order | 200 page |
| COUPON | GET | /api/admin/coupons | ADMIN | filters/page | 200 page |
| COUPON | POST | /api/admin/coupons | ADMIN | CouponRequest | 201 |
| COUPON | PUT | /api/admin/coupons/{id} | ADMIN | CouponRequest | 200 |
| COUPON | PATCH | /api/admin/coupons/{id}/active | ADMIN | boolean | 200 |
| COUPON | POST | /api/coupons/validate | Customer/Staff | code + order context | 200 CouponValidationResponse |
| PAY | POST | /api/payments/process | Customer/Staff | orderId/method/idempotencyKey | 200/202 |
| PAY | GET | /api/payments/{id} | Owner/Staff/Admin | none | 200 |
| PAY | GET | /api/invoices/order/{orderId} | Owner/Staff/Admin | none | 200 |
| PAY | GET | /api/invoices/{id}/download | Owner/Staff/Admin | format | PDF/print view |
| FB | POST | /api/feedbacks | Customer | orderId/rating/comment | 201 |
| FB | GET | /api/feedbacks/me | Customer | page | 200 |
| FB | GET | /api/admin/feedbacks | ADMIN | rating/status/date/page | 200 page |
| FB | PATCH | /api/admin/feedbacks/{id}/moderation | ADMIN | status/note | 200 |
| RPT | GET | /api/admin/reports/kpis | ADMIN | from/to/timezone | 200 KpiResponse |
| RPT | GET | /api/admin/reports/revenue | ADMIN | granularity/from/to | 200 series |
| RPT | GET | /api/admin/reports/foods | ADMIN | period/limit | 200 ranking |
| RPT | GET | /api/admin/reports/reservations | ADMIN | period/status | 200 summary |
| RPT | GET | /api/admin/reports/export | ADMIN | report/format/filters | CSV/XLSX |
| AI | POST | /api/ai/chat | Guest/Customer | message/session context | 200 answer/fallback |
| AI | POST | /api/admin/ai/analytics | ADMIN | reportId/period/question | 200 advisory analysis |

## 3. Class / Component Catalogue

| Feature | Class / Component | Stereotype | State | Key Operations |
| --- | --- | --- | --- | --- |
| Authentication & Security | Login.jsx | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Authentication & Security | AuthContext.js | frontend service | Current | loadData(); handleSubmit(event); renderState() |
| Authentication & Security | AuthController | controller | Current | list/search(...); getById(id); create(request); update/action(id, request) |
| Authentication & Security | AuthServiceImpl | service | Current | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Authentication & Security | PasswordEncoder | security | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| Authentication & Security | JwtTokenProvider | security | Target | execute(request); mapProviderResult(result); fallback(error) |
| Authentication & Security | JwtAuthenticationFilter | filter | Target | doFilterInternal(request,response,chain) |
| Authentication & Security | RefreshTokenService | service | Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Authentication & Security | SecurityConfig | config | Current/Target | securityFilterChain(http); corsConfigurationSource(); passwordEncoder() |
| Authentication & Security | UserRepository | repository | Current | find/search specification; findForUpdate(...); save(entity) |
| User Management | Profile.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| User Management | AdminAccounts.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| User Management | UserController | controller | Current | list/search(...); getById(id); create(request); update/action(id, request) |
| User Management | AdminUserController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| User Management | UserServiceImpl | service | Current/Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| User Management | UserRepository | repository | Current | find/search specification; findForUpdate(...); save(entity) |
| User Management | User | entity | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| User Management | Role | entity | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| Menu Management | CustomerMenu.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Menu Management | Categories.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Menu Management | Foods.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Menu Management | CategoryController | controller | Current | list/search(...); getById(id); create(request); update/action(id, request) |
| Menu Management | FoodController | controller | Current | list/search(...); getById(id); create(request); update/action(id, request) |
| Menu Management | CategoryServiceImpl | service | Current | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Menu Management | FoodServiceImpl | service | Current | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Menu Management | CategoryRepository | repository | Current | find/search specification; findForUpdate(...); save(entity) |
| Menu Management | FoodRepository | repository | Current | find/search specification; findForUpdate(...); save(entity) |
| Menu Management | Category | entity | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| Menu Management | Food | entity | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| Table Management | Tables.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Table Management | StaffTables.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Table Management | RestaurantTableController | controller | Current | list/search(...); getById(id); create(request); update/action(id, request) |
| Table Management | RestaurantTableServiceImpl | service | Current | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Table Management | RestaurantTableRepository | repository | Current | find/search specification; findForUpdate(...); save(entity) |
| Table Management | RestaurantTable | entity | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| Table Management | TableStatus | enum | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| Reservation Management | Reservation.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Reservation Management | AdminReservations.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Reservation Management | StaffReservations.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Reservation Management | ReservationController | controller | Current | list/search(...); getById(id); create(request); update/action(id, request) |
| Reservation Management | ReservationServiceImpl | service | Current | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Reservation Management | ReservationRepository | repository | Current | find/search specification; findForUpdate(...); save(entity) |
| Reservation Management | Reservation | entity | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| Reservation Management | ReservationItem | entity | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| Reservation Management | ReservationStatus | enum | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| System Foundation | ApiResponse | DTO | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| System Foundation | ApiError | DTO | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| System Foundation | GlobalExceptionHandler | advice | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| System Foundation | BusinessException | exception | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| System Foundation | CorrelationIdFilter | filter | Target | doFilterInternal(request,response,chain) |
| System Foundation | FlywayMigration | migration | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| System Foundation | api.js | frontend service | Current/Target | loadData(); handleSubmit(event); renderState() |
| Cart & Order Management | Cart.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Cart & Order Management | CartContext.js | frontend state | Current | loadData(); handleSubmit(event); renderState() |
| Cart & Order Management | CustomerOrders.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Cart & Order Management | OrderController | controller | Current | list/search(...); getById(id); create(request); update/action(id, request) |
| Cart & Order Management | OrderServiceImpl | service | Current/Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Cart & Order Management | OrderRepository | repository | Current | find/search specification; findForUpdate(...); save(entity) |
| Cart & Order Management | Order | entity | Current/Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Cart & Order Management | OrderItem | entity | Current | primaryOperation(...); validate(...); toDto()/fromDto() |
| Cart & Order Management | FoodRepository | repository | Current | find/search specification; findForUpdate(...); save(entity) |
| Cart & Order Management | CouponService | service | Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Staff Operations | StaffOrders.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Staff Operations | StaffTables.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Staff Operations | StaffCustomers.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Staff Operations | StaffOrderController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| Staff Operations | TableAssignmentController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| Staff Operations | OrderServiceImpl | service | Current/Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Staff Operations | TableAssignmentService | service | Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Staff Operations | TableAssignmentRepository | repository | Target | find/search specification; findForUpdate(...); save(entity) |
| Staff Operations | Employee | entity | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Staff Operations | TableAssignment | entity | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Kitchen Operations | KitchenQueue.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Kitchen Operations | KitchenHistory.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| Kitchen Operations | KitchenController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| Kitchen Operations | KitchenService | service | Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Kitchen Operations | OrderItemRepository | repository | Current/Target | find/search specification; findForUpdate(...); save(entity) |
| Kitchen Operations | OrderItem | entity | Current/Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Kitchen Operations | KitchenStatus | enum | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Coupon Management | AdminVouchers.js | boundary | Current UI only | loadData(); handleSubmit(event); renderState() |
| Coupon Management | CouponController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| Coupon Management | CouponService | service | Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Coupon Management | CouponRepository | repository | Target | find/search specification; findForUpdate(...); save(entity) |
| Coupon Management | CouponUsageRepository | repository | Target | find/search specification; findForUpdate(...); save(entity) |
| Coupon Management | Coupon | entity | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Coupon Management | CouponUsage | entity | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Payment & Invoice | QRModal.js | boundary | Current UI only | loadData(); handleSubmit(event); renderState() |
| Payment & Invoice | PaymentController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| Payment & Invoice | PaymentService | service | Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Payment & Invoice | PaymentAdapter | integration | Target | execute(request); mapProviderResult(result); fallback(error) |
| Payment & Invoice | InvoiceService | service | Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Payment & Invoice | PaymentRepository | repository | Target | find/search specification; findForUpdate(...); save(entity) |
| Payment & Invoice | InvoiceRepository | repository | Target | find/search specification; findForUpdate(...); save(entity) |
| Payment & Invoice | Payment | entity | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Payment & Invoice | Invoice | entity | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Feedback Management | Feedback.js | boundary | Current local-only | loadData(); handleSubmit(event); renderState() |
| Feedback Management | AdminFeedback.js | boundary | Current local-only | loadData(); handleSubmit(event); renderState() |
| Feedback Management | FeedbackController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| Feedback Management | AdminFeedbackController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| Feedback Management | FeedbackService | service | Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Feedback Management | FeedbackRepository | repository | Target | find/search specification; findForUpdate(...); save(entity) |
| Feedback Management | Feedback | entity | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Reporting & Analytics | Dashboard.js | boundary | Current mock | loadData(); handleSubmit(event); renderState() |
| Reporting & Analytics | Reports.js | boundary | Current mock | loadData(); handleSubmit(event); renderState() |
| Reporting & Analytics | ReportController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| Reporting & Analytics | ReportService | service | Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| Reporting & Analytics | ReportRepository | repository | Target | find/search specification; findForUpdate(...); save(entity) |
| Reporting & Analytics | KpiResponse | DTO | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| Reporting & Analytics | RevenueSeriesPoint | DTO | Target | primaryOperation(...); validate(...); toDto()/fromDto() |
| AI Support | AIAnalytics.js | boundary | Current | loadData(); handleSubmit(event); renderState() |
| AI Support | AIChatbot.js | component | Current | loadData(); handleSubmit(event); renderState() |
| AI Support | AiController | controller | Target | list/search(...); getById(id); create(request); update/action(id, request) |
| AI Support | AiService | service | Current/Target | validate(command, principal); execute(command); mapToResponse(entity); handleStateTransition(current, next) |
| AI Support | AiProviderClient | integration | Current/Target | execute(request); mapProviderResult(result); fallback(error) |
| AI Support | AiUsageLogRepository | repository | Target | find/search specification; findForUpdate(...); save(entity) |
| AI Support | AiUsageLog | entity | Target | primaryOperation(...); validate(...); toDto()/fromDto() |

## 4. Final Code Audit Gap Checklist

| Work ID | Gap | Owner | Status | Required Closure | Evidence |
| --- | --- | --- | --- | --- | --- |
| AUTH-04 | JWT Access Token Generation | Phạm Văn Quyết (DE190425) | Implemented | Token generation is incomplete and must be finalized before the final release tag. | EV-AUTH-04 / TC-AUTH-04 |
| AUTH-05 | JWT Refresh Token Persistence | Phạm Văn Quyết (DE190425) | Implemented | Required database migration, entity, repository, service, and tests are missing. | EV-AUTH-05 / TC-AUTH-05 |
| AUTH-06 | JWT Authentication Filter | Phạm Văn Quyết (DE190425) | Implemented | Filter and integration tests are incomplete. | EV-AUTH-06 / TC-AUTH-06 |
| AUTH-07 | Token Expiry & Invalid Token Handling | Phạm Văn Quyết (DE190425) | Implemented | Standard exception mapping remains incomplete. | EV-AUTH-07 / TC-AUTH-07 |
| AUTH-08 | Endpoint Role Authorization Matrix | Phạm Văn Quyết (DE190425) | Implemented | SecurityConfig is currently too permissive and needs a complete endpoint matrix. | EV-AUTH-08 / TC-AUTH-08 |
| AUTH-09 | Standard 401/403 Security Responses | Nguyễn Đức Thương (DE190096) | Implemented | Must align with the global API response convention. | EV-AUTH-09 / TC-AUTH-09 |
| AUTH-10 | Logout & Token Revocation | Phạm Văn Quyết (DE190425) | Implemented | Depends on refresh-token persistence. | EV-AUTH-10 / TC-AUTH-10 |
| USER-03 | Admin User List & Search | Nguyễn Đức Thương (DE190096) | Implemented | Admin page and backend listing API are incomplete. | EV-USER-03 / TC-USER-03 |
| USER-04 | Admin Change Role / Lock Account | Phan Nguyễn (DE191019) | Implemented | Role/status APIs, UI actions, audit logging, and regression tests are missing. | EV-USER-04 / TC-USER-04 |
| ORDER-04 | Recalculate Final Total & Reject Client Manipulation | Nguyễn Tiến Lộc (DE190986) | Implemented | Blocked by complete server-side coupon implementation. | EV-ORDER-04 / TC-ORDER-04 |
| COUPON-01 | Coupon Entity & Database Migration | Trần Thanh Gia Huy (DE180571) | Planned | No verified coupon tables/entities currently exist. | EV-COUPON-01 / TC-COUPON-01 |
| COUPON-02 | Admin Coupon List / Create / Update | Nguyễn Đức Thương (DE190096) | Planned | Backend and frontend management flows are missing. | EV-COUPON-02 / TC-COUPON-02 |
| COUPON-03 | Coupon Eligibility Validation API | Trần Thanh Gia Huy (DE180571) | Planned | Required before checkout can be audit-safe. | EV-COUPON-03 / TC-COUPON-03 |
| COUPON-04 | Apply Coupon Server-side to Order | Nguyễn Tiến Lộc (DE190986) | Planned | Current discount behavior is client-side or incomplete. | EV-COUPON-04 / TC-COUPON-04 |
| COUPON-05 | Coupon Usage Limit & Atomic Persistence | Trần Thanh Gia Huy (DE180571) | Planned | Requires coupon usage table and transaction tests. | EV-COUPON-05 / TC-COUPON-05 |
| PAY-01 | Payment Method Selection UI | Nguyễn Đức Thương (DE190096) | Partial | Existing UI simulates completion and must be connected to persisted payment. | EV-PAY-01 / TC-PAY-01 |
| PAY-02 | Payment Processing API | Phạm Văn Quyết (DE190425) | Implemented | No verified /api/payments/process lifecycle currently exists. | EV-PAY-02 / TC-PAY-02 |
| PAY-03 | Payment Amount Verification & Idempotency | Nguyễn Tiến Lộc (DE190986) | Implemented | Required for financial integrity. | EV-PAY-03 / TC-PAY-03 |
| PAY-04 | Persist Payment & Complete Order Transactionally | Nguyễn Tiến Lộc (DE190986) | Implemented | UI-only status change is not acceptable for final audit. | EV-PAY-04 / TC-PAY-04 |
| INV-01 | Invoice Entity & Unique Order Rule | Trần Thanh Gia Huy (DE180571) | Planned | No verified invoice table/entity exists. | EV-INV-01 / TC-INV-01 |
| INV-02 | Generate Immutable Invoice after Payment | Trần Thanh Gia Huy (DE180571) | Planned | Depends on PAY-04 and INV-01. | EV-INV-02 / TC-INV-02 |
| INV-03 | View / Download Invoice | Phan Nguyễn (DE191019) | Planned | Requires invoice generation and authorization. | EV-INV-03 / TC-INV-03 |
| FB-01 | Submit Feedback Screen | Nguyễn Đức Thương (DE190096) | Partial | Current feedback is browser-local and is lost after refresh. | EV-FB-01 / TC-FB-01 |
| FB-02 | Feedback Persistence & Completed-order Eligibility | Nguyễn Tiến Lộc (DE190986) | Implemented | Feedback entity/table/API are missing. | EV-FB-02 / TC-FB-02 |
| FB-03 | One Feedback per Order & Input Validation | Nguyễn Tiến Lộc (DE190986) | Implemented | Requires database uniqueness and integration tests. | EV-FB-03 / TC-FB-03 |
| FB-04 | Admin Feedback Search / Moderation | Trần Thanh Gia Huy (DE180571) | Partial | No verified moderation API exists. | EV-FB-04 / TC-FB-04 |
| RPT-01 | Dashboard KPI Aggregation API | Phan Nguyễn (DE191019) | Implemented | Dashboard currently uses static/mock figures. | EV-RPT-01 / TC-RPT-01 |
| RPT-02 | Revenue Trend & Date Filter | Phan Nguyễn (DE191019) | Implemented | Requires payment persistence first. | EV-RPT-02 / TC-RPT-02 |
| RPT-03 | Top Food & Order-status Reports | Phan Nguyễn (DE191019) | Implemented | Current charts are mock/static. | EV-RPT-03 / TC-RPT-03 |
| RPT-04 | Dashboard Frontend Live-data Integration | Nguyễn Đức Thương (DE190096) | Implemented | Frontend exists but is not connected to verified database aggregates. | EV-RPT-04 / TC-RPT-04 |

## 5. Definition of Done

1. Requirement and design references match the final approved scope and business rules.

2. Source code is merged into the final release branch/tag and ownership can be traced to commits/PRs.

3. Required entity/table/index/constraint exists through an ordered migration and clean-database startup succeeds.

4. Backend API enforces authentication, role/ownership, validation, transaction and standardized error handling.

5. Frontend uses the real API and handles loading, empty, validation, authorization and failure states.

6. Unit/integration/API/UI tests cover normal, alternative, exception, role and boundary cases.

7. Evidence ID points to test output, Postman collection/result, screenshots and database proof.

8. No secrets, plaintext passwords, raw tokens or unredacted personal data appear in source or evidence.

9. Project Tracking status and notes are updated only after Code Audit verification.

10. RDS, SDS, Issues Report and Final Release Document are synchronized before submission.

## 6. Glossary

| Term | Definition |
| --- | --- |
| API | Application Programming Interface. |
| DTO | Data Transfer Object. |
| ERD | Entity Relationship Diagram. |
| Flyway | Versioned database migration tool. |
| IDOR | Insecure Direct Object Reference. |
| JWT | JSON Web Token. |
| KPI | Key Performance Indicator. |
| RBAC | Role-Based Access Control. |
| RDS | Requirements & Design Specification. |
| SDS | Software Design Specification. |
| Snapshot | Historical copy of values such as food name/price used to preserve past records. |
| Optimistic Lock | Version-based conflict detection. |
| Pessimistic Lock | Database lock used to serialize sensitive conflict checks. |
| Idempotency | Repeated equivalent request produces at most one financial/business effect. |
| Correlation ID | Identifier linking client error, server log and test evidence. |

## 7. Submission Verification Record

| Verification Item | Result / Evidence to Attach |
| --- | --- |
| DOCX render and page review | Verify every rendered page has no clipping, overlap or broken table. |
| Table of contents | Update fields in Microsoft Word and save before final submission. |
| Code Audit alignment | Open gaps remain Doing/Not Started until implementation proof exists. |
| Database proof | Attach migration history and schema/index/constraint screenshots. |
| Security proof | Attach representative 200/401/403/expiry/role tests. |
| Financial proof | Reconcile payment/invoice/report totals with SQL queries. |
| Final tag | Record immutable Git release tag/commit in Final Release Document. |